Multiship - QA Test Report

Local dev (React/Vite UI, /api/v1 proxied to the Java backend); every carrier account in SANDBOX mode  |  build local dev, 2026-10-13, local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)  |  tested 2026-10-11 to 2026-10-14  |  prepared by Claude (Cowork) for Manoj

# 1. Summary

Multiship, Local dev (React/Vite UI, /api/v1 proxied to the Java backend); every carrier account in SANDBOX mode, was tested on 2026-10-11 to 2026-10-14. Of 40 screens mapped, 37 were tested completely, 3 partly. On the 40 screens tested so far, 435 elements were listed: 312 passed, 95 failed, 19 blocked, 0 not applicable and 9 not yet tested, so 94% of the testable elements have been exercised. 127 defects were logged: 0 Critical, 7 High, 38 Medium and 82 Low, plus 11 queries and 4 suggestions. 52 defects have been verified as fixed on retest; 75 remain open.

Tester's assessment (R5)

Run R5 (13-14 Oct 2026) did two things on the rebuilt build. First, all 67 earlier findings were walked through their own steps again: 56 are now fixed (52 defects, plus 4 queries and suggestions the build has answered), 10 still fail (6 defects and 4 queries) and 1 could not be retested (BUG-016, a one-off 502 that did not recur). Every High finding is closed: the USPS default sender name now gets a label (BUG-001), and both switching a carrier from TEST to LIVE (BUG-055) and Close out (BUG-059) now ask before acting - those two were triggered only with every save blocked in the page, then cancelled. Most of the ten that still fail are fixed where the bug pointed but not everywhere the same code runs: wildcard search on Warehouses, Users and two logs (BUG-022), the FedEx account-number rules (BUG-029), the 'Something went wrong' heading on Markup and eight other Settings screens (BUG-036), country and label-format lists (BUG-046, BUG-057), developer notes on System and eight more screens (BUG-061), and old two-box ERROR orders that still carry one box's weight (BUG-017). The Clients CSV now drops hidden columns but never writes Contact or Orders even when they are shown (BUG-038); order #934118 still holds a FedEx document link and needs the backfill the developers mention (BUG-007); and the USPS 'normalised the address' line still shows no address (BUG-018). Second, every Settings submodule was gone through element by element - 36 Settings screens and 355 controls, 95% of them exercised and the other 19 deliberately left with a stated reason - with input validation, output encoding, secrets handling and audit checks on each. Together with the bug walks this produced 75 new entries, BUG-068 to BUG-142: 68 defects (1 High, 20 Medium, 47 Low), 6 queries and 1 suggestion. Read first: BUG-086 (High) - Chrome fills the saved Multiship sign-in, admin and its password, into the carrier credential boxes on Add account and Rotate credentials and into the Mail provider form, so one Save would store the admin password as a carrier or mail secret; BUG-133 - the Email Delivery Log keeps and returns the full body of invite emails, live accept links included; BUG-120 - the Oracle WMS connector's default per-client login is username = password = client code; BUG-128 - most Settings changes leave no audit entry; BUG-076 - a value starting with '=' goes into the CSV exports unescaped. Ordinary input still ends in server 500s on several forms (every Output Destinations create, BUG-118; Custom Fields edit and move, BUG-111; over-long labels and names, a duplicate holiday, an unknown warehouse, a huge markup), the Email Delivery Log marks every message SENT although no mail provider is active (BUG-132), and a return label opens with the client's own warehouse as the customer address and passes the check with origin = destination (BUG-136).

Tester's assessment (R4)

Run R4 (2026-10-13) did two things. First, all 53 earlier findings were walked through their own steps again on the new build: 39 are now fixed, 13 still fail and 1 could not be retested. The build closed a lot - the whole Users group (the audit trail, the pending-invites panel with resend and revoke, the self-deactivation guard, the search debounce, the invite validation message and the developer notes in the page descriptions), the Mexico state dropdown, the client wizard's validation and formatting, and the warehouse guards. It also corrected a mistake in my own 2026-10-12 report: BUG-025 was marked fixed then, and it is not - measured from the DOM, the row-action buttons sit at x 1587-1615 in a 1460 px window. Second, the run covered the rest of Settings for the first time: 29 screens across Carriers & Services, International, Labels & Documents, Email & Alerts, Integrations, System and Activity & Logs, plus a first security and data-sanitation pass. That found 11 new defects, BUG-054 to BUG-064. The two to read first are BUG-055 (a carrier can be flipped from TEST to LIVE from a bare dropdown, with four carriers already reading LIVE while every account is SANDBOX) and BUG-059 ('Close out' closes every open label for a carrier and date, defaulted to all clients, with no confirmation) - neither was exercised, because both spend real money.

Tester's assessment (R3)

Retest of 2026-10-12 (R3): every one of the 52 findings from R1 and R2 was walked through its own steps again in the interface after the backend restart. 31 are fixed, 18 still fail, 3 could not be retested (two needed a toast or an error that no longer occurs, one a server failure that did not recur), and one new defect was found during the retest (BUG-053). The three heaviest fixes are the Address book, which now loads (BUG-044/045), the multi-box customs pre-flight, which now stops a part-booked USPS shipment before the label is bought (BUG-002), and the user audit trail, which now records every admin change with its reason (BUG-052). Of what still fails, BUG-001 is the one to look at first: a USPS international label is still refused for the client's own default sender name, and the shipment check still reports 'Ready to ship' before it happens.

Tester's assessment (R2)

Settings > Organization works, and the parts that can destroy data are the parts that are built best: deleting a client names the record, lists what else goes and warns that it cannot be undone; a client with orders cannot be deleted at all; leaving the client editor with unsaved edits asks first; a double-click on Submit creates one record, not two; and a client code that does not exist is refused when assigning a user. The weaknesses are in two places. First, the address rules are applied unevenly: a client's return address enforces per-carrier limits so strictly that a valid US ZIP+4 cannot be typed (BUG-028), while the warehouse address - the one printed on every label - applies no rules at all and happily saves a state of 'ILLINOIS' that UPS and FedEx will refuse (BUG-040). Second, the Address book is broken outright: its only data call fails and the page draws the failure as an empty list, so a saved address is reported as a server error while it is really sitting in the database (BUG-044, BUG-045). Around those, a cluster of smaller faults share one cause - the interface does not distinguish a user's mistake from the system's. 'Something went wrong' heads a missing required field, a business-rule refusal and a genuine 502 alike; a bad email on the invite form is announced as 'This shipment needs attention'; error toasts never time out; and the user audit trail records nothing at all although the screen is sold on auditing. None of this stops a shipment going out, but it is what makes an admin screen feel unreliable.

Tester's assessment (R1)

International shipping works end to end for all three carriers once the inputs suit each carrier: every one of the 114 carrier x service x packaging combinations produced a label for Canada, the UK and Mexico, and the Order API matches the screens for all 128 orders. What worries me most is that the shipment check passes shipments the carrier then rejects, so problems only surface as ERROR orders: USPS international fails with MKL246's default sender name and when a second box has no customs lines (where box 1 may already be booked), and single-piece FedEx and UPS packagings accept a second box. The FedEx International Priority check also raises a false 'issue to fix' on every IP shipment yet lets the label through, which teaches users to ignore the check. Fix first: BUG-001, BUG-002 and BUG-003, then BUG-004 and BUG-005.

## Fix these first

| Bug | Severity | Where | Title |
| --- | --- | --- | --- |
| BUG-086 | High | Settings > Carriers & Services > Carrier Accounts | Carrier credentials: the browser fills the saved Multiship sign-in (admin and its password) into Consumer Key and Consumer Secret on Add account and on Rotate credentials |

## Limits of this testing

-   No SRS / FRD was supplied. Expected behaviour comes from the carrier responses, the app's own messages and tooltips, and consistency between lanes and carriers; findings with weaker footing are logged as Query or Suggestion.

-   Combination run, not an element-by-element pass: every carrier x service x packaging the app offers was shipped to Canada, the UK and Mexico (128 orders on 2026-10-11). Controls not needed for that were not exercised and show as Not tested (Duties paid by, Currency, Pickup type, AES ITN, SKU, Tax ID, EORI, Commercial Invoice tab, label downloads, tracking and print).

-   R1's screenshots and network timings come from a validate-only evidence pass on 2026-10-12 that generated no labels and created no orders; the first order number after the run, #934191, was still free at that point and was later used by the retest. Console output was not captured. BUG-011 and BUG-016 were seen once during the run and have no screenshot.

-   All carrier accounts are in sandbox mode: FedEx rate calls often failed (HTTP 500 / 503, shown as 'No price ... to review') and label documents are sandbox samples, so per-box label content could not be verified.

-   R2 covers Settings > Organization only: Clients (list and the 8-step Add/Edit wizard), Warehouses, Address book, Users and Roles, plus the All settings overview. The other 31 Settings screens are mapped in the application map but not yet tested.

-   Settings > Address book could not be exercised: its only data call returns 500 every time (BUG-044), so the search, the client filter, the grid and the row actions are recorded as blocked rather than tested.

-   On Settings > Users the per-row Role control, Reset password and Deactivate were not exercised. The only accounts are the signed-in admin and one real person's account, and the test invitation sent for the purpose never produced a user row (BUG-050). Deactivate on the admin row was deliberately not clicked at the user's request - it is reported as a risk in BUG-051.

-   CSV exports: the user allowed the downloads, and the request, its parameters and the response were checked for each one, but the downloaded files themselves could not be opened from this session, so their contents are unverified.

-   Retest limits: no second ADMIN account exists, so the last-remaining-administrator case behind BUG-051 could not be exercised - only the self-deactivation guard, which is now in place. One SANDBOX label was generated with Manoj's permission (order #934191, USPS to the UK) to confirm BUG-001; no other label was bought. Two user invitations sent during testing (qa-1012-invite@example.com and qa-1012-retest@example.com) are still in the database and cannot be removed from the interface. The window was 1392x847 for the retest, against 1446x840 for the original Settings run, so BUG-025's off-screen row menu was re-checked by narrowing the window rather than by matching the original width exactly.

-   Three findings carry no screenshot because the evidence is not something the screen shows: BUG-015 and BUG-047 are network behaviour (a 503 on a HEAD request, and the number of requests one search sends), recorded from the request list instead; BUG-016 is a toast from a server failure that did not recur during the retest. BUG-032 and BUG-038 could not be retested for the same reason - the toast now dismisses itself before it can be captured, and the export request could not be reproduced cleanly.

-   Security pass, what could not be covered: admin is still the only account on the system, so no non-admin session exists and 'does a USER role get refused' could not be tested at all - it is unproven rather than passing. CSV formula injection (a leading = or @ in an exported cell) was left unverified because confirming it means downloading and opening a file, which needs Manoj's go-ahead; the application does store such a value verbatim, so the question is only whether the CSV writer escapes it. Session expiry behaviour was observed once by accident at the start of the day - the app had dropped to the sign-in page - but the mid-action expiry path was not re-provoked. Request probing was read-only: GETs with the signed-in admin session against the local dev server only, no writes through the API and no attempt to bypass authentication.

-   Ledger housekeeping at the start of R5: the application map carried each of the 29 Settings screens outside Organization twice (S011-S039 from the R2 menu-level map and S041-S069 from R4). The empty R2 duplicates were removed and BUG-049's 'also affects' reference to S027 (Mail) was pointed at S057, so screen counts from R5 on count each screen once.

-   From the Pickups & End-of-Day check (S048) onwards the browser viewport was 1920 x 855; earlier in the run it was 1442 x 847. Layout findings state the width they were measured at.

-   At Manoj's request the platform-wide screens were looked at, filtered and previewed but not changed: no email or notification template was created or edited (Email Templates, Notifications), and nothing was saved on External Systems, DTC Scheduler or System. Their create / edit / delete paths and the validation behind them are untested, and those elements are recorded as blocked with the reason.

-   Actions with effects outside the test data were deliberately not triggered: Check / Test on the production Oracle WMS connection, Run now and the master switch on DTC Scheduler, Retry on the Writeback Journal and the Email Delivery Log, Activate on a mail provider, Test print on the real Samsung printer, SYNC, Seed, Make default and Reset to defaults, carrier pickups, and Reset password / role changes on the one real user account. Three SANDBOX labels were bought in R5 with Manoj's permission (#934192, #934193 and return #934194) and are left in place; a second return attempt was stopped in the page before the purchase request.

-   The app signed itself out (session expiry) at about 07:41 on 14 Oct while External Systems was open; nothing was being saved, Manoj signed in again and the run carried on in the same build. There is still no second test account - the only other user is a real person's - so role-based refusals remain unproven, and only the Clients CSV export was downloaded (with permission); label downloads and Print were not used. On Orders, R5 re-walked the order form only for the bug steps, so Duties paid by, AES ITN, Pickup type, Item SKU and the importer Tax ID / EORI stay not tested from R1.

-   28 elements on the screens tested were blocked or left untested; each is listed with its reason.

-   No screenshot file was captured for: BUG-015, BUG-016, BUG-047, BUG-054, BUG-056, BUG-057, BUG-060, BUG-061, BUG-063, BUG-064, BUG-065, BUG-066, BUG-068, BUG-070, BUG-075, BUG-076, BUG-083, BUG-100, BUG-103, BUG-105, BUG-110, BUG-127, BUG-130, BUG-131, BUG-133, BUG-140, BUG-141. The written steps and evidence stand in for it.

-   Screenshots for BUG-003, BUG-005, BUG-008, BUG-009, BUG-010, BUG-011, BUG-022, BUG-025, BUG-026, BUG-027, BUG-028, BUG-030, BUG-031, BUG-034, BUG-037, BUG-039, BUG-040, BUG-048, BUG-049, BUG-050, BUG-051, BUG-052 were taken in an earlier run and are in that run's report, not in this one.

# 2. What was tested

| Application | Multiship |
| --- | --- |
| URL | http://localhost:5173 |
| Environment | Local dev (React/Vite UI, /api/v1 proxied to the Java backend); every carrier account in SANDBOX mode |
| Reference documents | No SRS/FRD supplied. Expected behaviour taken from carrier API responses, the app's own messages and labels, and consistency between lanes and carriers |
| Browser window | 1005x847, 1442x847, 1446x840, 1460x847, 1471x812 |

| Run | Date | Build | Role | Scope |
| --- | --- | --- | --- | --- |
| R1 | 2026-10-11 |  | admin (ADMIN) | Orders > New order: international shipments for client MKL246 to Canada, United Kingdom and Mexico, every carrier x service x packaging (FedEx, UPS, USPS); labels and Order API checked afterwards. Order references QA-1011-R13-* |
| R2 | 2026-10-12 |  | admin (ADMIN) | Settings > Organization (Clients, Warehouses, Address book, Users, Roles): every element of each list, add/edit form and detail view; rest of Settings mapped at menu level |
| R3 | 2026-10-12 |  | admin (ADMIN) | Retest of all 52 findings from R1 and R2 after the backend restart of 2026-10-12: each bug re-walked through its own steps in the interface |
| R4 | 2026-10-13 | local dev, 2026-10-13 | admin (ADMIN) | Full re-walk of all 53 findings through their own steps, plus a first security and data-sanitation pass: input sanitation and output encoding, access control and tenant isolation, data integrity and storage hygiene, and session, transport and error handling |
| R5 | 2026-10-13 | local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST) | admin (ADMIN) | Full regression of all 67 findings (BUG-001 to BUG-067), each re-walked through its own steps on the rebuilt build, plus an element-by-element pass of every Settings submodule (Organization, Carriers & Services, International, Labels & Documents, Email & Alerts, Integrations, System, Activity & Logs) with security, data-validation and data-sanitation checks on each screen |

Each screen in scope was opened in Chrome and every element on it was listed and then exercised by hand through the interface - valid, invalid and boundary input - while the browser console and network calls were watched for errors. What was tried on each element is recorded in the Coverage sheet of the accompanying bug list workbook.

# 3. Coverage

| Screen | Status | Elements | Pass | Fail | Blocked | N/A | Not tested |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Orders > New order > New order form (international) | Partial | 49 | 43 | 2 | 0 | 0 | 4 |
| Orders > New order > Importer & broker override dialog | Partial | 13 | 11 | 0 | 0 | 0 | 2 |
| Orders > Label > Label documents | Partial | 9 | 4 | 2 | 0 | 0 | 3 |
| API > Orders > Order detail (GET /api/v1/orders/{id}) | Done | 9 | 8 | 1 | 0 | 0 | 0 |
| Settings > All settings > All settings overview | Done | 5 | 5 | 0 | 0 | 0 | 0 |
| Settings > Organization > Clients > Clients list | Done | 21 | 17 | 4 | 0 | 0 | 0 |
| Settings > Organization > Warehouses > Warehouses list | Done | 22 | 17 | 5 | 0 | 0 | 0 |
| Settings > Organization > Address book > Address book list | Done | 10 | 9 | 1 | 0 | 0 | 0 |
| Settings > Organization > Users > Users list | Done | 18 | 12 | 4 | 2 | 0 | 0 |
| Settings > Organization > Roles > Roles list | Done | 5 | 5 | 0 | 0 | 0 | 0 |
| Settings > Organization > Clients > Client wizard (Add / Edit) | Done | 24 | 20 | 4 | 0 | 0 | 0 |
| Settings > Carriers & Services > Carrier Accounts | Done | 19 | 13 | 6 | 0 | 0 | 0 |
| Settings > Carriers & Services > Carriers (platform) | Done | 5 | 5 | 0 | 0 | 0 | 0 |
| Settings > Carriers & Services > Shipping Catalog | Done | 17 | 11 | 3 | 3 | 0 | 0 |
| Settings > Carriers & Services > Code Maps | Done | 8 | 7 | 1 | 0 | 0 | 0 |
| Settings > Carriers & Services > Carrier Limits | Done | 10 | 8 | 2 | 0 | 0 | 0 |
| Settings > Carriers & Services > Carrier Dropdowns | Done | 6 | 5 | 1 | 0 | 0 | 0 |
| Settings > Carriers & Services > Cutoffs & Holidays | Done | 10 | 6 | 3 | 1 | 0 | 0 |
| Settings > Carriers & Services > Pickups & End-of-Day | Done | 6 | 5 | 1 | 0 | 0 | 0 |
| Settings > International > Importer / Broker | Done | 10 | 7 | 3 | 0 | 0 | 0 |
| Settings > International > Countries | Done | 4 | 4 | 0 | 0 | 0 | 0 |
| Settings > International > Reasons for Export | Done | 3 | 3 | 0 | 0 | 0 | 0 |
| Settings > International > Currencies | Done | 3 | 3 | 0 | 0 | 0 | 0 |
| Settings > Labels & Documents > Templates | Done | 12 | 7 | 5 | 0 | 0 | 0 |
| Settings > Labels & Documents > Custom Fields | Done | 14 | 6 | 8 | 0 | 0 | 0 |
| Settings > Labels & Documents > Printers | Done | 21 | 16 | 5 | 0 | 0 | 0 |
| Settings > Labels & Documents > Output Destinations | Done | 10 | 5 | 4 | 1 | 0 | 0 |
| Settings > Email & Alerts > Mail | Done | 12 | 7 | 4 | 1 | 0 | 0 |
| Settings > Email & Alerts > Email Templates | Done | 7 | 4 | 1 | 2 | 0 | 0 |
| Settings > Email & Alerts > Notifications | Done | 4 | 3 | 1 | 0 | 0 | 0 |
| Settings > Integrations > External Systems | Done | 10 | 4 | 4 | 2 | 0 | 0 |
| Settings > Integrations > DTC Scheduler | Done | 11 | 6 | 0 | 5 | 0 | 0 |
| Settings > System | Done | 10 | 7 | 3 | 0 | 0 | 0 |
| Settings > System > Carrier Error Messages | Done | 3 | 2 | 1 | 0 | 0 | 0 |
| Settings > Activity & Logs > Logs | Done | 10 | 6 | 4 | 0 | 0 | 0 |
| Settings > Activity & Logs > Carrier API Log | Done | 6 | 2 | 4 | 0 | 0 | 0 |
| Settings > Activity & Logs > Email Delivery Log | Done | 6 | 2 | 3 | 1 | 0 | 0 |
| Settings > Activity & Logs > Writeback Journal | Done | 5 | 2 | 2 | 1 | 0 | 0 |
| Settings > Activity & Logs > Alerts History | Done | 4 | 2 | 2 | 0 | 0 | 0 |
| Settings > Activity & Logs > Returns Analytics | Done | 4 | 3 | 1 | 0 | 0 | 0 |

## Blocked or left untested

| Screen | Element | Result | Reason |
| --- | --- | --- | --- |
| Orders > New order > New order form (international) | Duties paid by | Not tested | Left on its default (Recipient pays / DDU) |
| Orders > New order > New order form (international) | AES ITN | Not tested | Not needed once an FTR exemption was chosen |
| Orders > New order > New order form (international) | Pickup type (FedEx) | Not tested | Left on Regular pickup |
| Orders > New order > New order form (international) | Item SKU | Not tested | Left empty |
| Orders > New order > Importer & broker override dialog | Tax ID (Mexico) | Not tested | Left empty |
| Orders > New order > Importer & broker override dialog | EORI (UK) | Not tested | Left empty |
| Orders > Label > Label documents | Download PDF | Not tested | R5: not used - downloading a file needs Manoj's go-ahead, which covered only the Clients CSV export (BUG-038). |
| Orders > Label > Label documents | Download .zpl | Not tested | R5: not used - downloading a file needs Manoj's go-ahead, which covered only the Clients CSV export (BUG-038). |
| Orders > Label > Label documents | Print Label | Not tested | R5: not used - Print can open the system print dialog or reach a real printer. |
| Settings > Organization > Users > Users list | Row action > Role select | Blocked | Not changed: the only candidate is a real person's account (manoj7000). |
| Settings > Organization > Users > Users list | Row action > Reset password (emails a link) | Blocked | Not clicked: it would email a real person (manoj7000). |
| Settings > Carriers & Services > Shipping Catalog | SYNC / Sync from carrier (pull services) | Blocked | Not run: it rewrites the catalog from the carrier API and cannot be undone from this screen. |
| Settings > Carriers & Services > Shipping Catalog | Package Make default | Blocked | Not clicked: it changes the platform-wide default package for every client. |
| Settings > Carriers & Services > Shipping Catalog | Sync carrier packaging | Blocked | Not run: it rewrites carrier packaging from the carrier APIs. |
| Settings > Carriers & Services > Cutoffs & Holidays | Cutoff rules: Seed for all combos | Blocked | Not clicked: it creates cutoff rules for every source x carrier x warehouse combination on the live configuration. |
| Settings > Labels & Documents > Output Destinations | Row actions (edit, activate / deactivate, delete) | Blocked | No destination can be created (BUG-118), so there is no row to edit, switch or delete; existing list is empty. |
| Settings > Email & Alerts > Mail | Row Activate | Blocked | Not clicked on purpose: activating the QA provider would send all of the platform's outbound email (invites, password resets) through a fake Postmark token. |
| Settings > Email & Alerts > Email Templates | + New (template key dialog) | Blocked | Opened and cancelled. Create was not clicked: templates are platform-wide and the owner asked for no new templates in this run, so key validation and creation are untested. |
| Settings > Email & Alerts > Email Templates | Editor: Save and Delete | Blocked | Save and Delete not clicked: they change the platform's live email templates, which the owner asked to leave untouched in this run. |
| Settings > Integrations > External Systems | Row Check health and Test (dial the connection) | Blocked | Check and Test ('Dial the connection') not clicked: they open a live connection to the production Oracle WMS at 192.168.3.8:1521. |
| Settings > Integrations > External Systems | Row Delete | Blocked | Delete not clicked: it would remove the production connection. |
| Settings > Integrations > DTC Scheduler | Master switch (Scheduler is off / on) | Blocked | Not switched: turning it on starts the jobs against the production Oracle WMS and the carriers. |
| Settings > Integrations > DTC Scheduler | Time zone and Save | Blocked | Time zone not changed. |
| Settings > Integrations > DTC Scheduler | Reset to defaults | Blocked | Reset to defaults not clicked: it rewrites every job's schedule. |
| Settings > Integrations > DTC Scheduler | Job Run now | Blocked | Run now not clicked on any job: it pulls live orders from Oracle WMS, generates labels, closes out at the carriers or buys USPS postage. |
| Settings > Integrations > DTC Scheduler | Schedule windows (On, Name, Days, Runs, Time, Every, delete), Add window, Discard, Save changes | Blocked | Windows were read, not edited. The 'Last changed by V1xx' footers are listed under BUG-061. |
| Settings > Activity & Logs > Email Delivery Log | Row Retry | Blocked | Retry not clicked: it re-sends the stored message. |
| Settings > Activity & Logs > Writeback Journal | Row Retry | Blocked | Not clicked: it re-fires a writeback to the production Oracle WMS connection. |

# 4. Defects

| Bug | Severity | Type | Where | Title | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | High | Validation | Orders > New order > New order form (international) | New shipment (USPS international): label fails for MKL246's default sender name 'MKL'; the shipment check passes it | Closed |
| BUG-002 | High | Functional | Orders > New order > New order form (international) | New shipment (USPS international, 2 boxes): with all item lines in box 1, box 2 fails 'Missing customs lines' after box 1 already went to the carrier | Closed |
| BUG-044 | High | Functional | Settings > Organization > Address book > Address book list | Settings > Address book never loads: its only data call returns 500 every time, and the page shows the 'No saved addresses yet' empty state as though the book were empty | Closed |
| BUG-045 | High | Data integrity | Settings > Organization > Address book > Address book list | Address book: a saved address is reported as a server failure, because the list reload that follows the save is what actually fails | Closed |
| BUG-055 | High | Security | Settings > Carriers & Services > Carriers (platform) | Carriers (platform): a carrier can be flipped from TEST to LIVE from a plain dropdown in the grid, with no confirmation and no warning that real labels and real charges follow | Closed |
| BUG-059 | High | Usability | Settings > Carriers & Services > Pickups & End-of-Day | Pickups & End-of-Day: 'Close out' is a single unguarded button that closes every open label for a carrier and date, and it defaults to all clients | Closed |
| BUG-086 | High | Security | Settings > Carriers & Services > Carrier Accounts | Carrier credentials: the browser fills the saved Multiship sign-in (admin and its password) into Consumer Key and Consumer Secret on Add account and on Rotate credentials | Open |
| BUG-003 | Medium | Validation | Orders > New order > New order form (international) | New shipment: single-piece carrier packagings (FedEx Envelope, 10kg, 25kg box; UPS 10KG, 25KG box) accept a second box, then the carrier rejects the label | Closed |
| BUG-004 | Medium | Functional | Orders > New order > New order form (international) | Shipment check (FedEx International Priority): '1 issue to fix: FEDEX did not quote FedEx International Priority' although IP is in the quoted list; Generate stays enabled | Closed |
| BUG-005 | Medium | Usability | Orders > New order > New order form (international) | New shipment (FedEx to Canada): no FTR exemption field; with Export declaration ref empty FedEx rejects 'FTR Exemption or AES Citation ... not valid for EEI' | Closed |
| BUG-006 | Medium | Functional | Orders > New order > New order form (international) | New shipment: 'Add N boxes like the last' copies the weight but leaves Length / Width / Height empty for a carrier box | Closed |
| BUG-007 | Medium | Functional | Orders > Label > Label documents | Label documents #934118: label stored as a FedEx document link instead of the PDF; each label request takes 3-4 s and the page shows 'Loading label document...' for about 8 s | Reopened |
| BUG-028 | Medium | Validation | Settings > Organization > Clients > Client wizard (Add / Edit) | Client wizard > Return address: a ZIP+4 cannot be typed - the field stops at 9 characters while its own hint shows the 10-character form 12345-6789 | Closed |
| BUG-030 | Medium | Functional | Settings > Organization > Clients > Client wizard (Add / Edit) | Client wizard > Carriers: Cancel on the carrier account form keeps everything typed, including the client secret, and + Add carrier account reopens the discarded draft | Closed |
| BUG-040 | Medium | Validation | Settings > Organization > Warehouses > Warehouses list | Add warehouse accepts a state of 'ILLINOIS' and a 10-character postal code, although this is the ship-from address printed on every label | Closed |
| BUG-041 | Medium | Functional | Settings > Organization > Warehouses > Warehouses list | Warehouses > Attach clients: the dialog never shows which clients are already attached, and nothing on the screen can detach one | Closed |
| BUG-043 | Medium | Usability | Settings > Organization > Warehouses > Warehouses list | Deactivating a warehouse that clients ship from happens on one click, with no warning - the same action on a client asks first and lists the cascade | Closed |
| BUG-050 | Medium | Functional | Settings > Organization > Users > Users list | A sent invitation leaves no trace: the invited person is not listed, the audit panel stays empty, and the accept link is shown once and then lost | Closed |
| BUG-051 | Medium | Security | Settings > Organization > Users > Users list | The Deactivate button is enabled on the signed-in admin's own row, and that is the only ADMIN account in the system | Closed |
| BUG-052 | Medium | Functional | Settings > Organization > Users > Users list | The user audit trail records nothing: admin changes with a typed reason leave both 'Recent admin actions' and the per-user History empty | Closed |
| BUG-053 | Medium | Functional | Orders > New order > New order form (international) | New shipment: with a single-piece packaging and an extra box still on the form, Validate shipment does nothing at all - no request, no message, no result | Closed |
| BUG-054 | Medium | Data integrity | Settings > Carriers & Services > Carrier Accounts | Carrier Accounts: the 'Ready to ship 5/5' tile counts every account as ready, including one whose check failed and one that is unverified | Closed |
| BUG-058 | Medium | Usability | Settings > Carriers & Services > Cutoffs & Holidays | Cutoffs & Holidays: a holiday and a cutoff rule are both deleted on a single click of the trash icon, with no confirmation | Closed |
| BUG-060 | Medium | Data integrity | Settings > International > Countries | Two Settings screens claim to hold an international standard list but hold a small subset: Countries shows only the six US territories, Currencies only ten currencies | Closed |
| BUG-065 | Medium | Security | Settings > Activity & Logs > Carrier API Log | Carrier API Log redacts tokens and secrets but stores the OAuth client_id in clear text in the saved request body | Closed |
| BUG-076 | Medium | Security | Settings > Organization > Clients > Clients list | Clients Export: a value beginning with '=' is written to the CSV unescaped, so spreadsheet programs treat it as a formula (CSV formula injection) | Open |
| BUG-077 | Medium | Validation | Settings > Organization > Clients > Client wizard (Add / Edit) | Billing markup: saving a very large percentage (999999999999) returns 500 Internal Error instead of a validation message; the form sets no upper limit | Open |
| BUG-080 | Medium | Data integrity | Settings > Organization > Warehouses > Warehouses list | Deleting a client leaves its warehouse attachment behind: 3PL-EAST counts 7 attached clients, 4 of them deleted, although the delete dialog says the attachment is deleted | Open |
| BUG-082 | Medium | Validation | Settings > Organization > Address book > Address book list | Address book: phone, email, state and postal code are not validated at all - 'abc', 'x@', 'ILLINOIS' and a US ZIP of 'ABCDE' are saved | Open |
| BUG-083 | Medium | Validation | Settings > Organization > Address book > Address book list | Address book: a 299-character name (no field has a length limit) makes Save fail with a server 500 instead of a length message | Open |
| BUG-084 | Medium | Security | Settings > Organization > Users > Users list | Invite user: inviting an address that already has a pending invite issues a second live invite and accept link instead of refusing or replacing the first | Open |
| BUG-098 | Medium | Validation | Settings > Carriers & Services > Cutoffs & Holidays | Cutoffs & Holidays: adding a second holiday on a date already in the list fails with a server 500 instead of a 'date already listed' message | Open |
| BUG-099 | Medium | Validation | Settings > Carriers & Services > Cutoffs & Holidays | Cutoff rules: a warehouse number that does not exist (999) makes + Add fail with a server 500 instead of a field message | Open |
| BUG-100 | Medium | Validation | Settings > Carriers & Services > Cutoffs & Holidays | Cutoff rules: any text is accepted as the rule's timezone - 'Mars/Olympus' was saved and listed as an active rule | Open |
| BUG-107 | Medium | Security | Settings > Labels & Documents > Templates | Templates: the logo field says 'PNG or JPEG' but accepts and stores an SVG file (data:image/svg+xml) - neither the page nor the server checks the file type | Open |
| BUG-111 | Medium | Functional | Settings > Labels & Documents > Custom Fields | Custom Fields: a saved definition can never be changed - Edit and the Move up / Move down arrows send a create request and fail with a server 500 | Open |
| BUG-113 | Medium | Validation | Settings > Labels & Documents > Custom Fields | Custom Fields: a 255-character label makes Save fail with a server 500; the Label box has no length limit and no message | Open |
| BUG-118 | Medium | Functional | Settings > Labels & Documents > Output Destinations | Output Destinations: every new destination fails with a server 500 - neither a folder (LOCAL_FS) nor an SFTP destination can be created | Open |
| BUG-120 | Medium | Security | Settings > Integrations > External Systems | External Systems: the Oracle WMS connector's default per-client login is username = password = client code, and the Client overrides tab prints that rule for every admin | Open |
| BUG-122 | Medium | Usability | Settings > Integrations > External Systems | External Systems > Secrets: 'Save secret' is enabled on the empty box, and saving it empty deletes the stored secret - one click removes the live productionPassword | Open |
| BUG-128 | Medium | Security | Settings > Activity & Logs > Logs | Logs: most Settings changes leave no audit entry - templates, code maps, customs profiles, custom fields, printers, scanner keys and mail providers are never logged | Open |
| BUG-132 | Medium | Functional | Settings > Activity & Logs > Email Delivery Log | Email Delivery Log marks every email SENT although no mail provider is active and nothing left the system - invites look delivered when they were only logged | Open |
| BUG-133 | Medium | Security | Settings > Activity & Logs > Email Delivery Log | Email Delivery Log stores the full body of sign-in emails, including the live invite link with its token, and returns it to any admin through the API | Open |
| BUG-136 | Medium | Validation | Orders > New order > New order form (international) | Return label: 'Return from - customer' opens pre-filled with the client's own warehouse, and the shipment check passes a return whose origin and destination are the same address | Open |
| BUG-138 | Medium | Functional | Settings > Organization > Clients > Client wizard (Add / Edit) | Client wizard: a draft resumed after a page reload keeps its staged carrier account but not the client ID and secret, yet Summary marks it READY and Submit is allowed | Open |
| BUG-008 | Low | Usability | Orders > New order > New order form (international) | New shipment (ship to Mexico): State / region is required but has no * marker, a US placeholder 'NY', and accepts only ISO codes as free text | Closed |
| BUG-009 | Low | Content | Orders > New order > New order form (international) | Shipment check (Mexico): state message says 'Use the 2-letter code (e.g. CMX, JAL, NLE)' but every example is three letters | Closed |
| BUG-010 | Low | Content | Orders > New order > New order form (international) | New shipment (Mexico): Importer section shows the badge 'RESOLVED FOR MX' next to the warning 'No importer/broker profile covers MX for MKL246' | Closed |
| BUG-011 | Low | Usability | Orders > New order > New order form (international) | New shipment (Canada): HS code lookup suggests the 6-digit 610910, which the form then rejects as too short | Closed |
| BUG-012 | Low | Content | Orders > New order > New order form (international) | Client MKL246 ship-from address: Address line 1 '8191 Logistics Dr,' ends with a stray comma | Closed |
| BUG-013 | Low | Usability | Orders > New order > New order form (international) | New shipment > Items: 'Add item' inserts the new blank line above the existing one | Closed |
| BUG-014 | Low | UI | Orders > New order > New order form (international) | New shipment: the 'Lines spread across 2 boxes' toast covers the Validate shipment and Generate label buttons | Closed |
| BUG-015 | Low | Functional | Orders > Label > Label documents | Label documents: every page load gets HTTP 503 from HEAD /label/preview.png before falling back to the PDF | Closed |
| BUG-016 | Low | Content | Orders > New order > New order form (international) | Validate shipment: a server failure shows the raw toast 'Something went wrong HTTP error! status: 502' | Open |
| BUG-022 | Low | Functional | Settings > Organization > Clients > Clients list | Clients search: '%' and '_' work as wildcards, so searching for them lists clients that do not contain them | Reopened |
| BUG-024 | Low | Usability | Settings > Organization > Clients > Clients list | Importer / Broker dialog (Clients row menu): a click on the dimmed background closes it and throws away what was typed; Esc does nothing | Closed |
| BUG-025 | Low | UI | Settings > Organization > Clients > Clients list | Clients list: the row menu (⋮ Importer / Broker, Edit, Delete) is off-screen at a 1446 px wide window; it is only reachable by scrolling the table sideways | Closed |
| BUG-026 | Low | UI | Settings > Organization > Clients > Clients list | Clients list sorting: after the third click on a header the arrow disappears, but the list is still sorted by Code ascending, so the next click on Code appears to do nothing | Closed |
| BUG-027 | Low | Usability | Settings > Organization > Clients > Client wizard (Add / Edit) | Client wizard > Timezone: searching 'Kolkata' or 'Kyiv' finds nothing; the list only has the old names Asia/Calcutta and Europe/Kiev | Closed |
| BUG-029 | Low | Content | Settings > Organization > Clients > Client wizard (Add / Edit) | Client wizard > Carriers: the UPS account number hint and its error message give different rules ('exactly 6 alphanumerics' vs '6-10 letters or digits') | Reopened |
| BUG-031 | Low | Usability | Settings > Organization > Clients > Client wizard (Add / Edit) | Client wizard > Carriers: 'Add to list' greys out with the tooltip 'Fix the highlighted fields to continue' while no field is highlighted | Closed |
| BUG-032 | Low | Content | Settings > Organization > Clients > Client wizard (Add / Edit) | Creating a client shows the raw error code MARKUP_REQUIRED_FOR_CLIENT in the 'Heads up' message | Closed |
| BUG-033 | Low | Content | Settings > Organization > Clients > Client wizard (Add / Edit) | Client wizard > Return address: the State limit is credited to USPS in both modes but changes from 'max 2 chars' to 'max 5 chars' on a client with no USPS account | Closed |
| BUG-034 | Low | Validation | Settings > Organization > Clients > Client wizard (Add / Edit) | Billing markup: a negative or non-numeric value is only refused by the server, as a 'Something went wrong' toast, with nothing marked on the field | Closed |
| BUG-035 | Low | UI | Settings > Organization > Clients > Client wizard (Add / Edit) | Billing markup preview formats a USD amount with Indian digit grouping: $2,50,00,00,00,024.75 instead of $250,000,000,024.75 | Closed |
| BUG-036 | Low | Content | Settings > Organization > Clients > Client wizard (Add / Edit) | Edit client: ordinary validation failures are announced as 'Something went wrong', the same red heading the app uses for server errors | Reopened |
| BUG-037 | Low | Usability | Settings > Organization > Clients > Clients list | Error toasts never time out: a failed-delete message was still on screen 38 minutes later, through navigation and other work | Closed |
| BUG-039 | Low | UI | Settings > Organization > Clients > Client wizard (Add / Edit) | Client wizard: the top breadcrumb still reads 'Settings' and the browser tab is always 'multiship-react', so neither says which client is open | Closed |
| BUG-042 | Low | Content | Settings > Organization > Warehouses > Warehouses list | Warehouse address Verify reports the raw status NOT_SUPPORTED, and the green tick icon makes a refusal look like a pass | Closed |
| BUG-047 | Low | Performance | Settings > Organization > Users > Users list | Users search is not debounced: every keystroke sends a search request and a second request that reloads the audit list | Closed |
| BUG-048 | Low | Content | Settings > Organization > Users > Users list | Invite user: a bad email address is reported under the heading 'This shipment needs attention', with the raw field message repeated underneath | Closed |
| BUG-049 | Low | Content | Settings > Organization > Users > Users list | Internal developer notes are printed in the page descriptions users read: sprint numbers, database column names and a to-do | Closed |
| BUG-056 | Low | Usability | Settings > Carriers & Services > Code Maps | Code Maps: 'Add alias' stays greyed with no tooltip, no marked field and no message, so there is nothing on screen saying what is missing | Closed |
| BUG-057 | Low | Content | Settings > Carriers & Services > Carrier Dropdowns | Carrier Dropdowns says it is the vocabulary /orders/new uses, but the order form shows different wording for the same carrier and code | Reopened |
| BUG-061 | Low | Content | Settings > International > Countries | Internal developer notes still appear in page descriptions on the Settings screens that the BUG-049 clean-up did not reach | Reopened |
| BUG-062 | Low | Functional | Settings > Carriers & Services > Carrier Accounts | An unknown /settings/... route silently lands the user on Carrier Accounts and rewrites the URL, with no 'not found' anywhere | Closed |
| BUG-063 | Low | Functional | API > Orders > Order detail (GET /api/v1/orders/{id}) | Order API: a non-numeric order id returns 500 Internal Error instead of 400 Bad Request, so malformed input reaches the server as an unhandled fault | Closed |
| BUG-064 | Low | Security | API > Orders > Order detail (GET /api/v1/orders/{id}) | API responses carry no Content-Security-Policy and no Referrer-Policy header | Closed |
| BUG-066 | Low | Content | Settings > Activity & Logs > Alerts History | Alerts History prints the carrier's raw JSON in the Reason column, so the human-readable rules on Carrier Error Messages are bypassed here | Closed |
| BUG-067 | Low | Data integrity | Settings > Activity & Logs > Returns Analytics | Returns Analytics: every one of the 11 returns is counted as 'Unknown', so the screen's whole purpose - the reason breakdown - shows nothing | Closed |
| BUG-068 | Low | Functional | Settings > Carriers & Services > Carrier Accounts | Unknown routes outside /settings (e.g. /this-does-not-exist, /orders/not-a-real-page/xyz) still land silently on Carrier Accounts and rewrite the address | Open |
| BUG-069 | Low | Content | Orders > Label > Label documents | Label documents: a non-numeric order number in the address shows the heading 'Order #NaN' | Open |
| BUG-070 | Low | Functional | API > Orders > Order detail (GET /api/v1/orders/{id}) | API error responses come in three different envelopes: the new 400 MALFORMED_REQUEST body (status 'error', timestamp null), the app's normal one (status 'ERROR'), and Spring's default for unknown routes | Open |
| BUG-071 | Low | UI | Orders > New order > New order form (international) | New shipment > Items: the HS code lookup list is squeezed to the 123 px width of the HS code cell, so its descriptions break into unreadable fragments | Open |
| BUG-072 | Low | Validation | Orders > New order > New order form (international) | New shipment (FedEx to Canada): FTR exemption defaults to 'None (using AES)', the customs check passes it with no AES ITN, and FedEx then rejects the shipment | Open |
| BUG-073 | Low | Content | Orders > New order > New order form (international) | Shipment check: a FedEx rate failure is printed with the raw status ('HTTP 503 ...', 'HTTP 500 GENERIC.ERROR') and a doubled 'No price' prefix, twice in one panel | Open |
| BUG-074 | Low | UI | Settings > Organization > Clients > Clients list | Clients > Columns > Reset layout unpins the row-actions column, so the row menu is off-screen again until the page is reloaded | Open |
| BUG-075 | Low | UI | Settings > Organization > Clients > Clients list | Importer / Broker dialog (Clients row menu): 'Discard this draft and close?' is asked with the browser's native confirm box, unlike the app's own Stay / Leave dialogs | Open |
| BUG-078 | Low | UI | Settings > Organization > Clients > Client wizard (Add / Edit) | Edit client: after a markup is saved, the Markup step chip keeps its 'No billing markup saved' warning until the page is reloaded | Open |
| BUG-079 | Low | Validation | Settings > Organization > Clients > Client wizard (Add / Edit) | Return address and warehouse address: State is saved exactly as typed ('il'), without upper-casing or a check against the country's states | Open |
| BUG-081 | Low | Content | Settings > Organization > Warehouses > Warehouses list | Warehouse address Verify: a US address is reported as 'VERIFICATION NOT SUPPORTED FOR THIS COUNTRY' when the real reason is missing live carrier credentials | Open |
| BUG-085 | Low | Functional | Settings > Organization > Users > Users list | Users: resending or revoking an invitation is not recorded in Recent admin actions, so a revoked invite still reads only 'admin invited ...' | Open |
| BUG-087 | Low | UI | Settings > Carriers & Services > Carrier Accounts | Carrier Accounts and Warehouses: the row menu is off-screen at 1442 px and only reachable by scrolling the grid sideways - the BUG-025 fix reached the Clients grid only | Open |
| BUG-088 | Low | Data integrity | Settings > Carriers & Services > Carrier Accounts | Carrier Accounts: Usage reads 'never used' under every account, including FedEx 740561111 with 25,353 labels and a label made today | Open |
| BUG-090 | Low | Functional | Settings > Carriers & Services > Shipping Catalog | Shipping Catalog: the description says the two sub-tabs share the origin filter, but each tab keeps its own origin | Open |
| BUG-092 | Low | Validation | Settings > Carriers & Services > Shipping Catalog | Add Package: a tare weight heavier than the box's max weight is accepted (25 lb empty box rated for 20 lb) | Open |
| BUG-093 | Low | Data integrity | Settings > Carriers & Services > Code Maps | Code Maps: adding an alias whose ERP code already exists silently replaces the existing mapping, with the usual 'Shipvia alias saved.' | Open |
| BUG-094 | Low | Content | Settings > Carriers & Services > Code Maps | Code Maps: an ERP code over 40 characters is refused with the raw validator text 'Erp code size must be between 0 and 40.' and the field has no length limit | Open |
| BUG-095 | Low | Validation | Settings > Carriers & Services > Carrier Limits | Carrier Limits: New row accepts a carrier code that matches no carrier ('qa1013r5' saved as QA1013R5), so a typo creates a limit that never applies | Open |
| BUG-096 | Low | Data integrity | Settings > Carriers & Services > Carrier Limits | Carrier Limits: 'Effective until' accepts a date already in the past and the row is still listed as Active | Open |
| BUG-101 | Low | Usability | Settings > Carriers & Services > Cutoffs & Holidays | Cutoff rules show and ask for the warehouse as an internal number ('1') instead of its code, so the user cannot tell which warehouse a rule covers | Open |
| BUG-103 | Low | Validation | Settings > Carriers & Services > Pickups & End-of-Day | Schedule a pickup: a window that ends before it starts, a past date, 0 packages and a phone 'abc' are all sent to the server unchecked | Open |
| BUG-104 | Low | Validation | Settings > International > Importer / Broker | Importer / Broker: the Canadian 'Business Number + RM account' accepts any text - 'ABC' was saved although the field shows the 123456789RM0001 format | Open |
| BUG-105 | Low | Functional | Settings > International > Importer / Broker | Importer / Broker search does not find a profile by its importer name, although the box says 'Search client, country, importer, broker' | Open |
| BUG-106 | Low | Content | Settings > International > Importer / Broker | Importer / Broker: messages read '(1 destinations)' - the save toast and the delete confirmation do not handle the singular | Open |
| BUG-108 | Low | Validation | Settings > Labels & Documents > Templates | Templates: the Hex colour box accepts any text - 'zzz' is saved as the template's primary colour and the list shows it as a white swatch | Open |
| BUG-109 | Low | Functional | Settings > Labels & Documents > Templates | Templates > Preview renders the order's own packing slip, not the template being previewed, so a client's template cannot be checked before it has orders | Open |
| BUG-110 | Low | Content | Settings > Labels & Documents > Templates | Templates: the list speaks of 'Tenant' and 'tenant id' and shows the raw type code PACKING_SLIP, where the rest of Settings says 'Client' and 'Packing slip' | Open |
| BUG-112 | Low | Validation | Settings > Labels & Documents > Custom Fields | Custom Fields: the key ignores its own 'snake_case' rule ('QA Field!' is saved as 'QAField!') and Select options are stored with duplicates and a blank | Open |
| BUG-114 | Low | UI | Settings > Labels & Documents > Printers | Add printer: the 'Enter the printer's IP address or hostname' error is printed under Name, which turns red, while the address box with the bad value stays plain | Open |
| BUG-115 | Low | Functional | Settings > Labels & Documents > Printers | Printers: after the address is changed the Status column keeps the previous test result, so a printer moved to a new IP can still read 'Test OK' for the old one | Open |
| BUG-116 | Low | UI | Settings > Labels & Documents > Printers | Printers > Labels and Invoices: the routing pop-over opens inside the grid's own scroll box and is cut off - its tick box and Save stay hidden until you scroll inside the grid | Open |
| BUG-117 | Low | Validation | Settings > Labels & Documents > Printers | Printers > Scanners: Enroll scanner accepts any text as the scanner id and hostname - 'QA 1013 R5 <b>sc</b>' and 'not a host!' are saved | Open |
| BUG-119 | Low | Functional | Settings > Email & Alerts > Mail | Several screens show times 5 1/2 hours behind - UTC timestamps without a time zone are displayed as local time (Mail, Carrier API Log, Email Delivery Log, Writeback Journal) | Open |
| BUG-121 | Low | Data integrity | Settings > Integrations > External Systems | External Systems > Writeback: the routed-clients list of nds-default holds MKL274, a client code that does not exist in Multiship | Open |
| BUG-126 | Low | Content | Settings > System > Carrier Error Messages | Carrier Error Messages: the billing-account message tells users to 'check Settings -> Carriers', a menu item that no longer exists (it is Carrier Accounts) | Open |
| BUG-127 | Low | Functional | Settings > Activity & Logs > Logs | Logs: two export buttons side by side do different things - Export CSV always downloads the whole log (5.8 MB, 34,622 rows) whatever is filtered, Export saves only the visible page | Open |
| BUG-129 | Low | Functional | Settings > Activity & Logs > Logs | Logs > Filters: Entity type and Action lists do not match the log - AUTH, ORDER, LOGIN, LABEL_GENERATED and others cannot be picked, six offered types never occur | Open |
| BUG-130 | Low | Security | Settings > Activity & Logs > Carrier API Log | Carrier API Log: rows written before the client_id fix still show OAuth client ids in clear - 68 of the 86 stored token requests, back to 8 Oct | Open |
| BUG-131 | Low | Functional | Settings > Activity & Logs > Carrier API Log | Carrier API Log: Order no. and Tracking filters can never match - no row stores an order or tracking number - and Carrier only matches the exact upper-case code | Open |
| BUG-134 | Low | Functional | Settings > Activity & Logs > Writeback Journal | Writeback Journal: the Status filter's SKIPPED never matches - the rows are stored as SKIPPED_INACTIVE - and Retry is offered on every row, including OK ones | Open |
| BUG-135 | Low | Functional | Settings > Activity & Logs > Alerts History | Alerts History: alerts that need a manual void carry no tenant or order, so the operator cannot tell which shipment to fix and the Tenant / Order filters never match | Open |
| BUG-137 | Low | Functional | Orders > Label > Label documents | Label documents: the preview of ZPL return label #934194 prints SHIP FROM 'Multiship Warehouse, 1 Warehouse Way, Bengaluru' - an address that is on neither the order nor the label | Open |
| BUG-139 | Low | Usability | Settings > Organization > Clients > Client wizard (Add / Edit) | + Add Client always reopens the last unfinished client draft at the step where it was left, with no way to discard it and start a new client | Open |
| BUG-140 | Low | Data integrity | Settings > Organization > Clients > Clients list | Deleting a client leaves its LAN scanner enrolments behind - the delete dialog does not list them, and they can no longer be reached in Settings > Printers | Open |
| BUG-141 | Low | Security | Settings > Labels & Documents > Printers | Scanner list API sends each scanner's key hash (apiKeyHash, 64 hex characters) to the browser, although the page never shows or needs it | Open |
| BUG-142 | Low | Content | Orders > Label > Label documents | Commercial invoice: the package table's Contents column reads 'Lines 1 (1 units)' - plural wording for a single line and a single unit | Open |

## Orders

### BUG-001  -  New shipment (USPS international): label fails for MKL246's default sender name 'MKL'; the shipment check passes it

| Severity / type | High / Validation |
| --- | --- |
| Where | Orders > New order > New order form (international) - Ship-from Full name |
| URL | /orders/new |
| Reproducibility | Always (4 of 4) |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default); leave Ship from Full name as the profile default 'MKL'

3.  Carrier: USPS

4.  Ship to: Full name QA Test Recipient, Company QA Test Co, Address line 1 Av Paseo de la Reforma 222, Country Mexico (MX), Phone 5552081234, State / region CMX, City Ciudad de Mexico, Postal code 06600

5.  Service level: USPS Priority Mail Intl

6.  Packaging THB-PACKAGE, Weight 5; click Add another box, then Apply box 1 to all

7.  Customs: Reason of export Sale, FTR exemption NOEEI 30.37(a), Label type PDF, Incoterms DAP

8.  Importer of record & customs broker > Add: Type Receiver, Name and Contact QA Test Recipient, same address, city, post code and phone as Ship to > Use for this shipment

9.  Items: Description Cotton T-shirt, HS code 61091000, Origin US, Qty 2, Unit value 20.00, Wt 0.5

10.  Click Validate shipment

11.  Click Generate label

Test data

Ship-from Full name 'MKL' (MKL246 profile default). Orders #934105 (Canada, PMI), #934109 (Canada, PMEI), #934147 (UK, PMI), #934186 (Mexico, PMI)

Expected

Either the label is created, or the shipment check flags before Generate that USPS international needs a sender full name of first and last name (two words of 2+ letters).

Actual

Check said 'Ready to ship — 1 thing to review: USPS normalised the address; review before shipping.' (Canada: 'All checks passed'). Generate label then shows 'The carrier rejected this shipment If provided, fullname must contain at least 2 alphabetic characters, followed by a space, followed by at least another 2 alphabetic characters. (saved as order 934186)' and the order is saved as ERROR. Same result 4 of 4 times (Canada, UK, Mexico; Priority Mail Intl and Priority Mail Express Intl). With Full name changed to 'MKL Shipping' the same shipments generate (#934107, #934108, #934110-#934112, #934148-#934151, #934187-#934190).

Technical evidence

GET /api/v1/orders/934186 -> errorDetails.errorMessage 'STAMPS createShipmentSera[pkg 1/2] HTTP 400 ... fullname must contain at least 2 alphabetic characters ...' (Canada #934105: Stamps code 6619409). Orders list shows ERR with tooltip 'CARRIER If provided, fullname must contain ...'.

BUG-001 - screenshot 1 (BUG-001-R5-2.jpg)

BUG-001 - screenshot 2 (BUG-001-R5.jpg)

Screenshots BUG-001.jpg, BUG-001-2.jpg, BUG-001-3.jpg were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Confirmed with one SANDBOX label, with Manoj's permission. USPS Priority Mail Intl, MKL246 to 1 Canada Square, London E14 5AB, GB, Ship from Full name left at the client default 'MKL'. The check reported 'Ready to ship - 1 thing to review' with Addresses, Package & weight, Account/service/price and Customs all Passed, and Generate label was enabled. Generate then produced the red toast 'The carrier rejected this shipment - If provided, fullname must contain at least 2 alphabetic characters, followed by a space, followed by at least another 2 alphabetic characters. (saved as order 934191)'. GET /api/v1/orders/934191 shows status ERROR with 'STAMPS createShipmentSera[pkg 1/2] HTTP 400 ... error_code 6619409'. The only change is that the toast now names the order it saved.

-   2026-10-13 R4 (build local dev, 2026-10-13): still-failing - The pre-flight guard is still absent. USPS Priority Mail Intl, MKL246 to 1 Canada Square, London E14 5AB GB, with Ship from Full name left at the client default 'MKL': the check returns 'Ready to ship - 1 thing to review' with Addresses, Package & weight, Account/service/price and Customs all Passed, and Generate label is enabled. No check mentions the sender name. The carrier rejection itself was not re-provoked today - it was confirmed on 2026-10-12 with order #934191 (STAMPS HTTP 400, error_code 6619409) and nothing in the form has changed, so a second order was not spent on it.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Fixed by outcome. USPS Priority Mail Intl, MKL246 to 1 Canada Square, London E14 5AB GB, 2 x THB-PACKAGE 5 lb, Ship from Full name left at the client default 'MKL' (the validate request carries shipFrom.name 'MKL'). The check still does not mention the sender name - it returns 'Ready to ship - 1 thing to review' with Addresses Passed and localErrors [] - but Generate label now succeeds: order #934192 (reference QA-1013-R5-GB-US-PMI-MKL) was created as GENERATED with tracking CJ000000005US and no errorDetails, where #934191 was refused by Stamps with error 6619409 on the same lane. The bug allowed either outcome ('the label is created, or the check flags it'), and the label is now created. Note for the developers: the 'USPS international needs a sender full name' message described in the fix was not seen anywhere in the interface on this lane.

### BUG-002  -  New shipment (USPS international, 2 boxes): with all item lines in box 1, box 2 fails 'Missing customs lines' after box 1 already went to the carrier

| Severity / type | High / Functional |
| --- | --- |
| Where | Orders > New order > New order form (international) - Item Pkg# |
| URL | /orders/new |
| Reproducibility | 1 of 1 (not repeated, to avoid further carrier bookings) |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default); set Ship from Full name to 'MKL Shipping'

3.  Carrier: USPS

4.  Ship to: QA Test Recipient, QA Test Co, Toronto ON M5V 3L9, Canada (as for the other Canada orders of the run)

5.  Service level: USPS Priority Mail Intl

6.  Packaging THB-PACKAGE, Weight 5; Add another box; Apply box 1 to all

7.  Customs: Reason of export Sale, Label type PDF, Incoterms DAP

8.  Importer of record & customs broker > Add: Type Receiver, Name and Contact QA Test Recipient, same address, city, post code and phone as Ship to > Use for this shipment

9.  Items: one line Cotton T-shirt, HS 61091000, Origin US, Qty 2, Unit value 20.00, Wt 0.5; leave Boxes on 'All in box 1' (Pkg # 1)

10.  Click Validate shipment, then Generate label

Test data

Order #934106 (QA-1011-R13-CA-US-PMI-THB-NM)

Expected

The check warns that USPS needs customs lines on every box (or the lines are split across the boxes automatically) before the label is bought; nothing is booked for part of the shipment.

Actual

Check: 'All checks passed'. Generate label: 'Missing customs lines.'; order #934106 saved as ERROR. The error names package 2 of 2, so package 1 had already passed its carrier call; the app shows nothing about whether package 1 was booked or voided at USPS (not verified). With two lines of Qty 1 spread across the boxes (Spread across 2 boxes) the same shipment generates (#934108, #934110-#934112, #934148-#934151, #934187-#934190).

Technical evidence

GET /api/v1/orders/934106 -> errorDetails.errorMessage 'STAMPS createShipmentSera[pkg 2/2] HTTP 400 ... Missing customs lines.'

BUG-002 - screenshot (BUG-002-R5.jpg)

Screenshots BUG-002.jpg, BUG-002-2.jpg, BUG-002-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - The pre-flight now catches it. With two boxes and every item line in box 1, the check reports '1 issue to fix before the label can be bought' and under Package & weight: 'Box 2 has no customs lines. Every box in a multi-box international shipment needs at least one item - redistribute items or remove the box.' Generate label stays disabled and Carrier check reads 'Not checked', so nothing is sent to the carrier. After spreading the lines across the boxes the check passes. Nothing is now booked for part of a shipment.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Re-walked. With two boxes and every item line put in box 1, the check returns '1 issue to fix before the label can be bought' and under Package & weight: 'Box 2 has no customs lines. Every box in a multi-box international shipment needs at least one item - redistribute items or remove the box.' Generate label stays disabled and Carrier check reads 'Not checked', so the carrier is never called for a part-filled shipment.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed. Same USPS shipment to London with two boxes and the only item line in box 1: the check returns '1 issue to fix before the label can be bought' with Package & weight 'Box 2 has no customs lines. Every box in a multi-box international shipment needs at least one item - redistribute items or remove the box.', Carrier check 'Not checked' and Generate label disabled.

### BUG-003  -  New shipment: single-piece carrier packagings (FedEx Envelope, 10kg, 25kg box; UPS 10KG, 25KG box) accept a second box, then the carrier rejects the label

| Severity / type | Medium / Validation |
| --- | --- |
| Where | Orders > New order > New order form (international) - Add another box |
| URL | /orders/new |
| Reproducibility | Always (8 of 8 two-box attempts; 0 failures as one box) |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: FedEx

4.  Ship to: QA Test Recipient, Toronto ON M5V 3L9, Canada

5.  Service level: FedEx International Priority

6.  Packaging FedEx 10kg Box, Weight 10

7.  Click Add another box, then Apply box 1 to all (2 boxes)

8.  Customs: Reason of export Sale, Export declaration ref 'NO EEI 30.36', Label type PDF, Label size Paper 4x6, Incoterms DAP

9.  Importer of record & customs broker > Add: Type Receiver, Name and Contact QA Test Recipient, same address, city, post code and phone as Ship to > Use for this shipment

10.  Items: Description Cotton T-shirt, HS code 61091000, Origin US, Qty 2, Unit value 20.00, Wt 0.5

11.  Click Validate shipment, then Generate label

12.  Repeat with FedEx Envelope (International Economy and Priority), FedEx 25kg Box, and with carrier UPS, Worldwide Saver and Worldwide Express, UPS 10KG Box (10 lb) and UPS 25KG Box (20 lb)

Test data

FedEx: #934063 (IE Envelope), #934068 (IP 10kg), #934069 (IP 25kg), #934070 (IP Envelope). UPS: #934079, #934080 (Saver 10KG/25KG), #934091, #934092 (Express 10KG/25KG)

Expected

The form allows only one box for these single-piece packagings, or the check blocks Generate with a message about the box count.

Actual

FedEx check: ready to ship with one item to review, the note 'Multi-package validate: FedEx only supports single-piece pre-flight; box 1 validated, boxes 2–2 verified at label create'. Label: 'The package count for this shipment exceeds limit.' UPS check: ready to ship with one item to review (the UPS rate call returned HTTP 400 with the same message as below), Carrier check passed and Generate enabled; label: 'The requested service is not valid for shipments with the requested packaging.', which is misleading because the same service and packaging generate as one box (#934075-#934078, #934093, #934094, #934103, #934104 and every UK/Mexico 1-box order). 8 of 8 two-box attempts failed.

Technical evidence

API errorDetails: 'FEDEX createShipment HTTP 400 ... The package count for this shipment exceeds limit.' (#934063, #934068-#934070); 'UPS createShipment HTTP 400 ... The requested service is not valid for shipments with the requested packaging.' (#934079, #934080, #934091, #934092)

Screenshots BUG-003.jpg, BUG-003-2.jpg, BUG-003-3.jpg, BUG-003-4.jpg, BUG-003-5.png, BUG-003-6.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - Single-piece packagings now refuse extra boxes. With FedEx Envelope, both 'Add another box' and 'Add N boxes like the last' are disabled=true with the tooltip 'FedEx Envelope ships at most 1 box per label. If you need to ship more than one box, create each one as a separate shipment.'; UPS 10KG Box gives the same guard. With an extra box already on the form, switching to UPS 10KG Box raises an inline warning naming the consequence: 'UPS 10KG Box ships at most 1 box per label - the carrier will reject this 2-box shipment. Remove the extra boxes or pick a larger packaging.' The label is no longer bought and then rejected. Note the new BUG-053: in exactly that state the Validate button goes silent.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Re-walked on UPS. With UPS 10KG Box selected, 'Add another box' and 'Add N boxes like the last' are both disabled=true with the tooltip 'UPS 10KG Box ships at most 1 box per label. To ship multiple boxes, create each one as a separate shipment.', and an existing extra box raises the inline warning 'UPS 10KG Box ships at most 1 box per label - the carrier will reject this 2-box shipment. Remove the extra boxes or pick a larger packaging.'

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed on FedEx: with FedEx International Priority and Packaging 'FedEx 10kg Box', both 'Add another box' and 'Add N boxes like the last' are disabled with the tooltip 'FedEx 10kg Box ships at most 1 box per label. If you need to ship more than one box, create each one as a separate shipment.' (UPS checked separately under BUG-053). UPS checked too: with UPS 10KG Box selected and two boxes already on the form, 'Add another box' and 'Add N boxes like the last' are disabled with 'UPS 10KG Box ships at most 1 box per label. To ship multiple boxes, create each one as a separate shipment.', and the inline warning names the 2-box conflict.

### BUG-004  -  Shipment check (FedEx International Priority): '1 issue to fix: FEDEX did not quote FedEx International Priority' although IP is in the quoted list; Generate stays enabled

| Severity / type | Medium / Functional |
| --- | --- |
| Where | Orders > New order > New order form (international) - Shipment check panel |
| URL | /orders/new |
| Reproducibility | Always when the FedEx rate call succeeds |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: FedEx

4.  Ship to: Full name QA Test Recipient, Company QA Test Co, Address line 1 Av Paseo de la Reforma 222, Country Mexico (MX), Phone 5552081234, State / region CMX, City Ciudad de Mexico, Postal code 06600

5.  Service level: FedEx International Priority

6.  Packaging THB-PACKAGE, Weight 5 (one box)

7.  Customs: Reason of export Sale, Label type PDF, Incoterms DAP

8.  Importer of record & customs broker > Add: Type Receiver, Name and Contact QA Test Recipient, same address, city, post code and phone as Ship to > Use for this shipment

9.  Items: Description Cotton T-shirt, HS code 61091000, Origin US, Qty 2, Unit value 20.00, Wt 0.5

10.  Click Validate shipment

Test data

Retest 2026-10-12, reference QA-1012-EVID-MX-FX-IP (validated only, not saved), and the same on a UK tube shipment. During the run: every International Priority shipment whose FedEx rate call succeeded, e.g. #934072, #934074, #934118, #934122, #934157, #934161-#934163

Expected

No issue when the selected service is in the quoted list. A check that says an issue must be fixed before the label can be bought should also keep Generate disabled.

Actual

Check header '1 issue to fix before the label can be bought · 1 to review'; Account, service & price '1 to fix': 'FEDEX did not quote FedEx International Priority for this lane — the label may be refused. Quoted instead: FedEx International Connect Plus — USD 159.18; FedEx International Economy® — USD 174.95; FedEx International Priority® — USD 218.58; FedEx International Priority® Express — USD 229.64; FedEx International First® — USD 271.64.' The same sentence is listed twice (as to fix and to review) and again in the price box. Generate label stays enabled and the labels generate. Seen for Canada, UK and Mexico; retested 2026-10-12 for Mexico and UK.

Technical evidence

The quoted list contains 'FedEx International Priority®' (with the registered mark), which may be why the match on the service name fails. No console capture.

BUG-004 - screenshot (BUG-004-R5.jpg)

Screenshots BUG-004.jpg, BUG-004-2.jpg, BUG-004-3.jpg, BUG-004-4.jpg, BUG-004-5.png, BUG-004-6.jpg, BUG-004-7.jpg, BUG-004-8.jpg, BUG-004-9.jpg, BUG-004-10.png, BUG-004-11.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - FedEx International Priority to Mexico (MKL246, THB-PACKAGE 5 lb, importer Receiver) now returns 'All checks passed - ready to generate the label' with Account, service & price Passed and the detail 'PRICE & DELIVERY - FEDEX INTERNATIONAL PRIORITY(R)  Price USD 218.58  Billed weight 5 lb  > Other FEDEX services on this lane (4)'. The contradictory 'FEDEX did not quote FedEx International Priority' issue is gone and the selected service is matched to the quote.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - FedEx International Priority to Ciudad de Mexico now matches the selected service to the quote: Account, service & price shows 'PRICE & DELIVERY - FEDEX INTERNATIONAL PRIORITY / Billed weight 4 lb' and the contradictory 'FEDEX did not quote FedEx International Priority' issue is gone. The only note on this run was a genuine sandbox outage - 'No price: FEDEX rate call failed - HTTP 503 The service is currently unavailable' - which is the carrier being down, not the bug.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed once the FedEx sandbox answered (the first two validations got 'HTTP 503'). FedEx International Priority, MKL246 to Av Paseo de la Reforma 222, Ciudad de Mexico CMX 06600, THB-PACKAGE 5 lb: the check reads 'All checks passed - ready to generate the label' with Account, service & price Passed; the quote is QUOTED 'FedEx International Priority(R)' USD 218.58, with Connect Plus 159.18, Economy 174.95, Priority Express 229.64 and First 271.64 listed as alternatives. The contradictory 'FEDEX did not quote FedEx International Priority' issue does not appear.

### BUG-005  -  New shipment (FedEx to Canada): no FTR exemption field; with Export declaration ref empty FedEx rejects 'FTR Exemption or AES Citation ... not valid for EEI'

| Severity / type | Medium / Usability |
| --- | --- |
| Where | Orders > New order > New order form (international) - FTR exemption (UK, Mexico) |
| URL | /orders/new |
| Reproducibility | Always |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: FedEx

4.  Ship to: Full name QA Test Recipient, Company QA Test Co, Address line 1 290 Bremner Blvd, Country Canada (CA), Phone 4165550100, State / region ON, City Toronto, Postal code M5V 3L9

5.  Service level: FedEx International Economy

6.  Packaging FedEx Pak, Weight 2 (one box)

7.  Customs: Reason of export Sale; note there is no FTR exemption or AES ITN field for Canada; leave Export declaration ref empty; Label type PDF; Label size Paper 4x6; Incoterms DAP

8.  Importer of record & customs broker > Add: Type Receiver, Name and Contact QA Test Recipient, same address, city, post code and phone as Ship to > Use for this shipment

9.  Items: Description Cotton T-shirt, HS code 61091000, Origin US, Qty 2, Unit value 20.00, Wt 0.5

10.  Click Validate shipment

Test data

Retest 2026-10-12, reference QA-1012-EVID-CA-FX-IE (validated only, not saved). During the run all Canada FedEx orders (#934063-#934078) needed the workaround

Expected

Canada gets the same FTR exemption dropdown as the UK and Mexico forms (which already list 'NOEEI §30.36 — export to Canada'), or a valid default, so a low-value shipment passes without typing a citation.

Actual

Carrier check '1 to fix': 'FedEx rejected the shipment: The FTR Exemption or AES Citation you provided is not valid for EEI.' Generate label stays disabled, while 'Customs & dangerous goods' shows Passed. Typing 'NO EEI 30.36' into Export declaration ref makes the check pass.

Technical evidence

Canada form selects: Reason of export, Currency, Label type, Label size, Pickup type, Incoterms, Duties paid by - no FTR exemption (UK and Mexico forms have it).

Screenshots BUG-005.jpg, BUG-005-2.jpg, BUG-005-3.png, BUG-005-4.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - The Canada form now carries an FTR EXEMPTION dropdown and an AES ITN (CENSUS) field next to Reason of export. The dropdown offers '-- None (using AES) --', 'NOEEI 30.37(a) - value under $2,500 USD', 'NOEEI 30.37(h) - tools of trade / temporary export' and 'NOEEI 30.36 - export to Canada'. With Export declaration ref left empty and the exemption left at None, Validate shipment returned all five checks Passed, Carrier check included - the 'FTR Exemption or AES Citation you provided is not valid for EEI' refusal is gone.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - The FTR EXEMPTION dropdown and AES ITN (CENSUS) field are present on the Canada form. A Canada shipment validated with the exemption left at '-- None (using AES) --' and Export declaration ref empty returned all five checks Passed, Carrier check included.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Fixed as the bug asked: the Canada form now has the FTR EXEMPTION dropdown (None (using AES), NOEEI 30.37(a), NOEEI 30.37(h), NOEEI 30.36 - export to Canada) and an AES ITN (CENSUS) field. With the original steps (FedEx International Economy, FedEx Pak 2 lb, Toronto ON M5V 3L9, Export declaration ref empty) and 'NOEEI 30.36 - export to Canada' picked, the check returns 'Local + FEDEX checks passed. Ready to generate the label.' with no citation typed. Unlike R4, though, leaving the exemption at its default '-- None (using AES) --' now gets 'FedEx rejected the shipment: The FTR Exemption or AES Citation you provided is not valid for EEI.' again (2 of 2 validations, IE/Pak and IP/10kg Box), while Customs & dangerous goods says Passed - logged separately as a new validation finding.

### BUG-006  -  New shipment: 'Add N boxes like the last' copies the weight but leaves Length / Width / Height empty for a carrier box

| Severity / type | Medium / Functional |
| --- | --- |
| Where | Orders > New order > New order form (international) - Add N boxes like the last |
| URL | /orders/new |
| Reproducibility | Always (2 of 2) |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: UPS

4.  Ship to country Mexico

5.  Service level: UPS Worldwide Saver

6.  Packaging UPS Large Express Box, Weight 4

7.  Set the box count next to 'boxes like the last' to 1

8.  Click 'boxes like the last' (tooltip: 'Adds boxes copying the last box's weight and dimensions (box 1's when there is no extra box yet)')

Test data

Seen on MX-UP-WWS-LBOX (#934168) during the run; retested 2026-10-12 (form not saved)

Expected

Box 2 gets weight 4 lb and the box's dimensions 18 x 13 x 3 in, as the tooltip says.

Actual

Box 2 shows Weight 4 and empty L, W and H fields. Apply box 1 to all fills them (18 x 13 x 3).

Technical evidence

Box card after the click: 'BOX 2 ... Weight (lb) 4, L (in) [empty], W (in) [empty], H (in) [empty]'

BUG-006 - screenshot (BUG-006-R5.jpg)

Screenshots BUG-006.jpg, BUG-006-2.jpg, BUG-006-3.jpg were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - Retested on the exact original repro: UPS Large Express Box, weight 4, 'Add 1 boxes like the last'. Box 2 now reads 'BOX 2  4 lb - 18x13x3 in' - the dimensions are copied as well as the weight, and the extra box is shown as a compact summary with Duplicate / Edit / delete. Same result with a Custom package carrying 18x13x3. One gap remains: for THB-PACKAGE, which has no dimension fields of its own, box 2 still opens with empty L, W and H.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Re-walked on the original repro: UPS Large Express Box, weight 4, 'Add 1 boxes like the last' gives 'BOX 2  4 lb - 18x13x3 in'. Weight and dimensions are both copied.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: UPS Large Express Box, weight 4, 'Add 1 boxes like the last' gives 'BOX 2 4 lb - 18x13x3 in' - weight and dimensions both copied (checked on the Canada lane).

### BUG-007  -  Label documents #934118: label stored as a FedEx document link instead of the PDF; each label request takes 3-4 s and the page shows 'Loading label document...' for about 8 s

| Severity / type | Medium / Functional |
| --- | --- |
| Where | Orders > Label > Label documents - Label preview |
| URL | /label/934118 |
| Reproducibility | Always for #934118 (1 of 115 labels) |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Also affects | API > Orders > Order detail (GET /api/v1/orders/{id}) |
| Status | Reopened (developer: Fixed) |

Steps to reproduce

1.  Open /label/934118 (Orders > order #934118 > View label)

2.  Watch the label area and the Download / Print buttons

3.  Compare with /label/934119 (same carrier, service and lane)

Test data

Order #934118 (QA-1011-R13-GB-FX-IP-10KG-1B), FedEx International Priority to the UK

Expected

The label is stored like the other 114 labels and the page shows it within a second.

Actual

'Loading label document...' with Download PDF, Download .zpl, Copy ZPL and Print Label disabled until about 12 s after opening the page (about 3 s for #934119), then the label renders. The order's labelDetails.labelFilePath holds 'https://wwwtest.fedex.com/document/v1/cache/retrieve/SH...' (124 characters) while the other 114 generated orders hold the base64 PDF. Whether that FedEx link expires was not verified.

Technical evidence

GET /api/v1/orders/934118/label 3.6-4.3 s, GET /api/v1/orders/934118/label/pdf 3.4 s; for #934119: 55-109 ms and 21 ms (browser resource timing, 2026-10-12).

BUG-007 - screenshot (BUG-007-R5.jpg)

Screenshot BUG-007.jpg was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Unchanged. /label/934118 shows 'Loading label document...' with Download PDF, Download .zpl, Copy ZPL and Print Label disabled for about 10-12 seconds (about 3 seconds for /label/934119 on the same carrier and lane). GET /api/v1/orders/934118 still returns labelDetails.labelFilePath as a 124-character 'https://wwwtest.fedex.com/document/v1/cache/retrieve/SH...' link while the other generated orders hold the base64 PDF (934119: 18,376 characters; 934190: 133,684). The rendered document is also still the one-page FedEx text placeholder rather than the 4-page SANDBOX label the other orders show.

-   2026-10-13 R4 (build local dev, 2026-10-13): still-failing - Unchanged on the 2026-10-13 build. GET /api/v1/orders/934118 still returns labelDetails.labelFilePath as a 124-character https://wwwtest.fedex.com/document/v1/cache/retrieve/... link, while every other generated order holds the base64 PDF (934119: 18,376 characters; 934172: 59,768; 934190: 133,684). The label page for 934118 still sits on 'Loading label document...' with the download and print buttons disabled for roughly ten seconds against about three for the others.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): still-failing - New labels are fine; the order in the bug is not, and the guard itself could not be exercised. A new FedEx International Priority label to the UK (order #934193, 2 x FedEx Tube, reference QA-1013-R5-GB-FX-IP-TUBE-2B, generated with Manoj's permission) is stored as a PDF - labelDetails.labelFilePath is an 18,308-character base64 string starting %PDF - and /label/934193 renders at once (GET /label 184-248 ms, /label/pdf 36 ms). But the original fault hit 1 label in 115, so one clean label does not show that the new URL-only guard works, and FedEx cannot be made to return a link-only label on demand. Order #934118 itself is unchanged: GET /api/v1/orders/934118 still returns a 124-character https://wwwtest.fedex.com/document/... link and GET /label takes 2.3 s against 63 ms for #934119. The developers say an admin label-backfill endpoint can repair it; that endpoint is not in the interface, so it was not run. Please run it for #934118 and the order can be re-checked.

### BUG-053  -  New shipment: with a single-piece packaging and an extra box still on the form, Validate shipment does nothing at all - no request, no message, no result

| Severity / type | Medium / Functional |
| --- | --- |
| Where | Orders > New order > New order form (international) - Client |
| URL | http://localhost:5173/orders/new |
| Reproducibility | Always |
| Found | 2026-10-12, run R3, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client MKL246, carrier UPS, ship to QA Test Recipient, 290 Bremner Blvd, Toronto ON M5V 3L9, Canada

3.  Service UPS Worldwide Saver, Incoterms DAP, two item lines, importer override Receiver

4.  Packaging UPS Large Express Box, then 'Add 1 boxes like the last' so there are two boxes

5.  Change Packaging to UPS 10KG Box (a single-piece packaging) - the inline warning appears

6.  Click Validate shipment and watch the network tab

Test data

MKL246 to Canada, 2 boxes, 2 item lines, UPS 10KG Box

Expected

Either the check runs and reports the box-count problem as a failed check, or the Validate button is disabled with the reason, the way Generate label is. Clicking a live button should never be silent.

Actual

Nothing happens. POST /api/v1/shipments/validate is never sent, no toast appears, no 'Shipment check' panel opens and no field is marked. The button reports disabled=false and keeps its tooltip, and the console logs no error. All six step chips are green. Switching Packaging back to UPS Large Express Box and clicking the same button immediately sends POST /api/v1/shipments/validate -> 200 and opens the check panel with all five checks Passed, so the form was otherwise complete and only the single-piece conflict silences the button.

Technical evidence

Seen while retesting BUG-003. The inline warning next to Packaging reads 'UPS 10KG Box ships at most 1 box per label - the carrier will reject this 2-box shipment. Remove the extra boxes or pick a larger packaging. To ship multiple boxes, create each one as a separate shipment.', so the application knows about the conflict - it just does not say so when the user asks it to check. The same silence was seen with FedEx Envelope. Window 1392x847.

BUG-053 - screenshot (BUG-053-R5.jpg)

Retest history

-   2026-10-13 R4 (build local dev, 2026-10-13): still-failing - Reproduces on the 2026-10-13 build exactly as first logged. UPS Large Express Box with two boxes, switched to UPS 10KG Box: the inline single-piece warning appears, but Validate shipment sends no POST /api/v1/shipments/validate, raises no toast and opens no check panel. The button reports disabled=false and the console logs nothing.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Validate is no longer silent. Original steps: MKL246 to 290 Bremner Blvd, Toronto ON M5V 3L9, UPS Worldwide Saver, DAP, two item lines spread across two boxes, importer Receiver; Packaging UPS Large Express Box, 'Add 1 boxes like the last', then Packaging changed to UPS 10KG Box (inline warning shown). Clicking Validate shipment now raises the toast 'Too many boxes for this packaging - UPS 10KG Box ships at most 1 box per label - the carrier will reject this 2-box shipment. Remove the extra boxes or pick a larger packaging...'. As before no POST /shipments/validate is sent, which is right since the form already knows the answer. The toast dismisses itself after a few seconds, so a user who looks away can miss it; the inline warning beside Packaging stays.

### BUG-136  -  Return label: 'Return from - customer' opens pre-filled with the client's own warehouse, and the shipment check passes a return whose origin and destination are the same address

| Severity / type | Medium / Validation |
| --- | --- |
| Where | Orders > New order > New order form (international) - Return tab: Return from - customer block and shipment check |
| URL | http://localhost:5173/orders/new |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Orders > New, Return tab, client MKL246 (carrier FedEx, sandbox account 740561111)

2.  Read the Return from - customer block before typing anything

3.  Enter only the customer's name and email, pick a reason, Validate shipment, Generate return label

Test data

Return #934194 (FedEx Ground SANDBOX label, reason Defective, customer QA-1013-R5 Returner)

Expected

The customer block starts empty (it is the customer's address, not ours), and the check refuses - or at least warns about - a return whose from and to addresses are the same.

Actual

The customer block opens with 8191 Logistics Dr, Zeeland MI 49464 and +1 616-772-3513 - the 3PL-EAST warehouse that the return is going back to. In this run the first return kept that address while the customer's name and email were filled in (the address boxes had been set by a script and did not take). The check showed Addresses: Passed and the label was bought: the FedEx ZPL reads FROM: QA-1013-R5 Returner, 8191 Logistics Dr, Zeeland MI 49464 - TO: Central Warehouse / MKL, 8191 Logistics Dr, Zeeland MI 49464. A keyboard retry with the real customer address (100 Monroe Center St NW, Grand Rapids 49503) sends that address correctly in both the validate and the label request (captured; the purchase was blocked in the page), so the defect is the pre-fill plus the missing same-address check, not the request.

Technical evidence

GET /api/v1/orders/934194/label -> shipper and returnTo 8191 Logistics Dr, Zeeland; decoded ZPL text as quoted. Second attempt: POST /api/v1/shipments/validate body sender = 100 Monroe Center St NW, Grand Rapids.

BUG-136 - screenshot (BUG-136.jpg)

### BUG-008  -  New shipment (ship to Mexico): State / region is required but has no * marker, a US placeholder 'NY', and accepts only ISO codes as free text

| Severity / type | Low / Usability |
| --- | --- |
| Where | Orders > New order > New order form (international) - State / region (UK, Mexico) |
| URL | /orders/new |
| Reproducibility | Always |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: FedEx

4.  Ship to country Mexico; fill name, address, city Ciudad de Mexico, postal code 06600; leave State / region empty

5.  Complete the rest of the form and click Validate shipment

6.  Enter DF in State / region and click Validate shipment again

Test data

Retest 2026-10-12 (QA-1012-EVID-MX-FX-IP, not saved); during the run every Mexico order needed CMX

Expected

Required fields carry the * marker used elsewhere on the form, and Mexico offers a state dropdown like Canada's province list, so a valid code is picked rather than guessed.

Actual

The label 'STATE / REGION' has no * (City * and Postal code * do), and the placeholder is 'NY'. Empty: toast '1 field needs attention — Ship to state: state / region is required' and the field turns red. 'DF' is accepted by the field and only rejected by the check; 'CMX' works. The run notes recorded Validate doing nothing visible; on retest the toast appeared, so that part is not reported.

Screenshots BUG-008.jpg, BUG-008-2.jpg, BUG-008-3.png, BUG-008-4.jpg, BUG-008-5.jpg, BUG-008-6.png, BUG-008-7.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Two of the three parts are fixed. The label now reads 'STATE / REGION *' with the red asterisk the other required fields carry, and the placeholder for Mexico is now 'CMX', a real Mexican state code, not the US 'NY'. What remains: the field is still a free-text input for Mexico, not a dropdown of Mexican states the way Canada gets a province list and the US gets a state list - and it silently accepts a value carried over from another country (switching Canada to Mexico left 'ON' in the box, which only the carrier check later rejects).

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Mexico now gets a proper state list. With the country set to Mexico, State / region becomes a 32-entry dropdown (AGU - Aguascalientes, BCN - Baja California, BCS - Baja California Sur, CAM - Campeche, CHP - Chiapas and the rest) with the required asterisk on the label. The US placeholder 'NY' and the free-typed guessing are both gone, and a value carried over from another country can no longer survive the switch.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: with Ship to country Mexico, State / region is a dropdown of 32 states (AGU - Aguascalientes ... CMX - Ciudad de Mexico ...) labelled 'STATE / REGION *'; the postal code placeholder reads 'e.g. 01000'. Changing the state does not clear City or Postal code.

### BUG-009  -  Shipment check (Mexico): state message says 'Use the 2-letter code (e.g. CMX, JAL, NLE)' but every example is three letters

| Severity / type | Low / Content |
| --- | --- |
| Where | Orders > New order > New order form (international) - Shipment check panel |
| URL | /orders/new |
| Reproducibility | Always |
| Found | 2026-10-12, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: FedEx

4.  Ship to country Mexico with State / region DF

5.  Complete the form and click Validate shipment

Test data

QA-1012-EVID-MX-FX-IP (validated only)

Expected

The message asks for the 3-letter state code (CMX, JAL, NLE).

Actual

Addresses '1 to fix': 'State/province "DF" isn't a valid MX code. Use the 2-letter code (e.g. CMX, JAL, NLE), not the full name.'

Screenshots BUG-009.jpg, BUG-009-2.jpg, BUG-009-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - The check message now reads: 'State/province "DF" isn't a valid MX code. Use the official code (e.g. CMX, JAL, NLE), not the full name.' The wrong '2-letter code' wording is gone, so the instruction and the examples agree.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Unreachable by design now. Because Mexico's State / region is a dropdown of official codes, an invalid value such as DF cannot be typed, so the message 'Use the 2-letter code (e.g. CMX, JAL, NLE)' no longer appears. The wording was already corrected to 'Use the official code' on 2026-10-12.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: the message cannot be reached any more because Mexico's State / region only offers official codes from a dropdown, so an invalid value such as DF cannot be entered.

### BUG-010  -  New shipment (Mexico): Importer section shows the badge 'RESOLVED FOR MX' next to the warning 'No importer/broker profile covers MX for MKL246'

| Severity / type | Low / Content |
| --- | --- |
| Where | Orders > New order > New order form (international) - Importer of record & customs broker: Add |
| URL | /orders/new |
| Reproducibility | Always |
| Found | 2026-10-12, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: USPS (also seen with FedEx)

4.  Ship to country Mexico

5.  Look at the Importer of record & customs broker section before adding an override

Test data

Seen 2026-10-12 (forms not saved)

Expected

The badge and the message agree: no profile means no 'resolved' badge (the FedEx ship-to card also shows 'Importer/broker resolved for MX').

Actual

Badge 'RESOLVED FOR MX' and, below it, 'No importer/broker profile covers MX for MKL246. Click Add to enter importer/broker for this shipment only'.

Screenshots BUG-010.jpg, BUG-010-2.jpg, BUG-010-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - For a Mexico shipment with no importer profile, the badge now reads 'NOT CONFIGURED' in grey next to the message 'No importer/broker profile covers MX for MKL246. Click Add to enter importer/broker for this shipment only (the client's saved profile is not changed).' The contradictory 'RESOLVED FOR MX' badge is gone. Once an override is entered the badge becomes 'OVERRIDDEN - THIS SHIPMENT' and the Ship to card shows the green 'Importer/broker resolved for CA' chip - both now only when something really is resolved.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - On a Canada shipment with no importer profile the badge reads 'NOT CONFIGURED' beside 'No importer/broker profile covers CA for MKL246...', and on a UK shipment the Ship to card reads the amber 'No importer/broker profile for GB - set one up'. The badge only says resolved once an override is actually applied.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed on the Mexico lane: before an override the Importer section reads 'NOT CONFIGURED' beside 'No importer/broker profile covers MX for MKL246. Click Add to enter importer/broker for this shipment only...', and after Receiver - DAP is applied it reads 'OVERRIDDEN - THIS SHIPMENT'. No 'resolved' badge appears without a profile.

### BUG-011  -  New shipment (Canada): HS code lookup suggests the 6-digit 610910, which the form then rejects as too short

| Severity / type | Low / Usability |
| --- | --- |
| Where | Orders > New order > New order form (international) - Item HS code and lookup |
| URL | /orders/new |
| Reproducibility | Seen once (not retested) |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: FedEx

4.  Ship to country Canada

5.  Items: Description Cotton T-shirt; take the HS code the lookup suggests

Test data

First Canada shipment of the run (2026-10-11)

Expected

The lookup offers a code long enough for the destination (8+ digits for Canada).

Actual

Lookup gives 610910; inline error 'CA needs at least an 8-digit HS code (you entered 6)'. 61091000 typed by hand is accepted.

Screenshot BUG-011.png was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - Typing 't-shirt' into HS code on a Canada shipment still lists 610910 and 610990, but picking 610910 now inserts 61091000 into the field - the lookup pads the code to the destination's required length. No inline error, and the Customs check passed. The hint under the field reads 'HS code should be 6-10 digits (e.g. 6104.62.20). Dots/spaces are OK; letters are not.'

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Typing 't-shirt' into HS code on a Canada shipment lists 610910 and 610990; picking 610910 inserts 61091000 into the field. The code is padded to the destination's required length and the Customs check passes.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: typing t-shirt into HS code on the Canada shipment lists 610910 and 610990, and picking 610910 fills the field with 61091000, the 8 digits Canada needs. The suggestion list itself is too narrow to read - logged separately.

### BUG-012  -  Client MKL246 ship-from address: Address line 1 '8191 Logistics Dr,' ends with a stray comma

| Severity / type | Low / Content |
| --- | --- |
| Where | Orders > New order > New order form (international) - Ship-from address (from client profile) |
| URL | /orders/new |
| Reproducibility | Always |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Look at Ship from > Address line 1

Test data

MKL246 / 3PL-EAST ship-from profile

Expected

Address line 1 without trailing punctuation; it is printed on labels and sent to the carriers.

Actual

'8191 Logistics Dr,'

BUG-012 - screenshot (BUG-012-R5.png)

Screenshot BUG-012.jpg was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Client MKL246's ship-from Address line 1 still reads '8191 Logistics Dr,' with the trailing comma, on the New shipment form at /orders/new.

-   2026-10-13 R4 (build local dev, 2026-10-13): still-failing - Unchanged. Picking client MKL246 on the New shipment form still fills Ship from Address line 1 as '8191 Logistics Dr,' with the trailing comma.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Picking client MKL246 on /orders/new now fills Ship from Address line 1 as '8191 Logistics Dr' with no trailing comma (Ship from 3PL-EAST - Central Warehouse, Zeeland MI 49464). The validate request sends addressLine1 '8191 Logistics Dr' to the server as well.

### BUG-013  -  New shipment > Items: 'Add item' inserts the new blank line above the existing one

| Severity / type | Low / Usability |
| --- | --- |
| Where | Orders > New order > New order form (international) - Add item |
| URL | /orders/new |
| Reproducibility | Always |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: USPS; ship to country Mexico

4.  Fill item line 1: Cotton T-shirt, 61091000, US, 1, 20.00, 0.5

5.  Click + Add item

Test data

Seen during the run (USPS split shipments) and on retest 2026-10-12

Expected

The new line is added below the existing line, or focus moves into the new line.

Actual

A blank line appears as row 1 and the filled line moves to row 2, so the next values typed into the top row go into the new line.

BUG-013 - screenshot (BUG-013-R5.jpg)

Screenshots BUG-013.jpg, BUG-013-2.jpg, BUG-013-3.jpg, BUG-013-4.jpg, BUG-013-5.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - With item line 1 filled (Cotton T-shirt, 61091000, US, 2, 20.00, 0.5), clicking + Add item now appends the blank line as row 2 and leaves the filled line as row 1.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - With item line 1 filled, + Add item appends the blank line below it as row 2; the filled line stays at row 1.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: with item line 1 filled (Cotton T-shirt, 61091000, US, 2, 20.00, 0.5), + Add item appends the blank line as row 2 and the filled line stays in row 1.

### BUG-014  -  New shipment: the 'Lines spread across 2 boxes' toast covers the Validate shipment and Generate label buttons

| Severity / type | Low / UI |
| --- | --- |
| Where | Orders > New order > New order form (international) - Boxes: Spread across 2 boxes |
| URL | /orders/new |
| Reproducibility | Always |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: USPS; ship to country Mexico

4.  Add another box (2 boxes)

5.  Two item lines (Add item)

6.  Click Boxes > Spread across 2 boxes

Test data

Seen during the run and on retest 2026-10-12

Expected

Confirmation toasts do not sit over the footer's main buttons.

Actual

Toast 'Done — Lines spread across 2 boxes in order — adjust any line's Pkg # if needed.' covers Validate shipment and Generate label at the bottom right; during the run the Validate click did not go through until the toast was closed.

BUG-014 - screenshot (BUG-014-R5.jpg)

Screenshots BUG-014.jpg, BUG-014-2.jpg, BUG-014-3.jpg were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - With 2 boxes and 2 item lines, Boxes > 'Spread across 2 boxes' shows the toast 'Done - Lines spread across 2 boxes in order - adjust any line's Pkg # if needed.' clear of the footer: Validate shipment and Generate label stay fully visible and clickable while it is on screen. The lines were correctly assigned Pkg # 1 and 2.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Boxes > 'Spread across 2 boxes' shows 'Done - Lines spread across 2 boxes in order - adjust any line's Pkg # if needed.' clear of the footer, with Validate shipment and Generate label both fully visible and clickable.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: Boxes > 'Spread across 2 boxes' shows the toast 'Done - Lines spread across 2 boxes in order - adjust any line's Pkg # if needed.' at the right, above the footer, with Validate shipment and Generate label clear and clickable; the toast dismisses itself after a few seconds. While it is up it sits over the right end of the minimised Shipment check bar (its 'Check again' and 'Show details' buttons), which is cosmetic because the footer's Validate shipment does the same job.

### BUG-015  -  Label documents: every page load gets HTTP 503 from HEAD /label/preview.png before falling back to the PDF

| Severity / type | Low / Functional |
| --- | --- |
| Where | Orders > Label > Label documents - Label preview |
| URL | /label/{orderNo} |
| Reproducibility | Always (3 of 3 pages) |
| Found | 2026-10-12, run R1, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open /label/934119 (or any generated order's label page)

2.  Read the network requests

Test data

Orders #934118, #934119, #934190 (2026-10-12)

Expected

The preview request succeeds, or the page asks for the PDF directly; no 5xx on a normal page load.

Actual

HEAD /api/v1/orders/{id}/label/preview.png?pkg=1 -> 503, twice per load, then GET /label/pdf -> 200 and the label shows. Each /label request is also sent twice (possibly React StrictMode in the dev build).

Technical evidence

HEAD /api/v1/orders/934119/label/preview.png?pkg=1 -> 503 (x2); GET /api/v1/orders/934119/label -> 200 (x2); GET /api/v1/orders/934119/label/pdf -> 200

No screenshot file was captured for this item.

Retest history

-   2026-10-12 R3: still-failing - Unchanged. On /label/934119 and /label/934118 the page still sends HEAD /api/v1/orders/{id}/label/preview.png?pkg=1 -> 503 twice per load before falling back to GET /label/pdf -> 200, and GET /api/v1/orders/{id}/label is still sent twice.

-   2026-10-13 R4 (build local dev, 2026-10-13): still-failing - Unchanged. /label/934119 still sends HEAD /api/v1/orders/934119/label/preview.png?pkg=1 -> 503 twice per page load before falling back to GET /label/pdf -> 200, and GET /api/v1/orders/934119/label is still sent twice.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - No 5xx any more. Opening the label page of the new order #934192 sends HEAD /api/v1/orders/934192/label/preview.png?pkg=1 -> 404 (twice, about 120 ms each) and then GET /label/pdf?pkg=1 -> 200 in 50 ms, and the label renders; no console error. The page still probes for a PNG preview that never exists for this carrier, now answered with a clean 404 instead of 503, and GET /label is still sent twice per load (React StrictMode in dev).

### BUG-016  -  Validate shipment: a server failure shows the raw toast 'Something went wrong HTTP error! status: 502'

| Severity / type | Low / Content |
| --- | --- |
| Where | Orders > New order > New order form (international) - Validate shipment |
| URL | /orders/new |
| Reproducibility | 1 of about 40 FedEx validations |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Open (developer: Fixed) |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: FedEx

4.  Ship to: Full name QA Test Recipient, Company QA Test Co, Address line 1 Av Paseo de la Reforma 222, Country Mexico (MX), Phone 5552081234, State / region CMX, City Ciudad de Mexico, Postal code 06600

5.  Service level: FedEx International Economy; Packaging FedEx Pak; 2 boxes

6.  Fill customs, importer and items as for the other Mexico FedEx orders

7.  Click Validate shipment

Test data

First Validate of MX-FX-IE-PAK (order later created as #934153)

Expected

A plain message that the check could not run and to try again; no HTTP wording.

Actual

Toast 'Something went wrong HTTP error! status: 502'; no check panel and no order. Clicking Validate again worked.

No screenshot file was captured for this item.

Retest history

-   2026-10-12 R3: cannot-retest - The 502 was a one-off server failure and could not be provoked again. Validate shipment was run about a dozen times during this retest across FedEx, UPS and USPS on the Canada, Mexico and UK lanes and returned 200 every time, so the raw 'Something went wrong HTTP error! status: 502' toast never reappeared. The wording of the error path is therefore unverified; note that other raw text is still shown to the user - the USPS no-price message prints the carrier's JSON ('error_reference_id ... error_code 4522242 ...') in full inside the check panel.

-   2026-10-13 R4 (build local dev, 2026-10-13): cannot-retest - The 502 from /shipments/validate could not be provoked again - about fifteen validations across FedEx, UPS and USPS on the Canada, Mexico and UK lanes all returned 200. A related case did appear and is worth the team's attention: when the FedEx sandbox returned 503, the check panel printed the raw status to the user - 'No price from the carrier: No price: FEDEX rate call failed - HTTP 503 The service is currently unavailable...'. The carrier's own sentence is fine; the 'HTTP 503' prefix is the same raw-status habit the original bug was about.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): cannot-retest - The one-off 502 from /shipments/validate did not recur: about ten validations across USPS and FedEx in this run returned 200. The raw-status habit behind it is still visible in another place, though: whenever the FedEx sandbox rate call fails, the check panel prints 'No price from the carrier: No price: FEDEX rate call failed - HTTP 503 The service is currently unavailable...' (and once 'HTTP 500 GENERIC.ERROR'), twice in the same panel. That is now logged as its own bug so it can be fixed independently of the toast.

### BUG-069  -  Label documents: a non-numeric order number in the address shows the heading 'Order #NaN'

| Severity / type | Low / Content |
| --- | --- |
| Where | Orders > Label > Label documents |
| URL | http://localhost:5173/label/abc |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Type http://localhost:5173/label/abc into the address bar and press Enter

2.  Read the page heading under LABEL DOCUMENTS

Test data

Order number 'abc' in the /label/{orderNo} route

Expected

The heading shows what was asked for (for example 'Order abc') or a neutral title, next to the existing 'Invalid order number' message. A JavaScript NaN should never reach the screen.

Actual

The heading reads 'Order #NaN'. The rest of the page handles the case well: the red panel says 'Invalid order number. - back to orders' with a working link, and Download PDF, Download .zpl, Copy ZPL and Print Label are all disabled.

Technical evidence

No request is sent for the label; the page parses the route segment as a number and prints the result. Window 1442x847.

BUG-069 - screenshot (BUG-069.jpg)

### BUG-071  -  New shipment > Items: the HS code lookup list is squeezed to the 123 px width of the HS code cell, so its descriptions break into unreadable fragments

| Severity / type | Low / UI |
| --- | --- |
| Where | Orders > New order > New order form (international) |
| URL | http://localhost:5173/orders/new |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client MKL246, carrier FedEx, ship to Canada (290 Bremner Blvd, Toronto ON M5V 3L9)

3.  In Items, type Cotton T-shirt in Description

4.  Type t-shirt in HS code and read the suggestion list

Test data

HS lookup search 't-shirt' on a Canada shipment

Expected

The suggestion list is wide enough to read each code's description (it can overflow the cell, as dropdowns usually do), so the user can tell 610910 (cotton) from 610990 (other textiles) before picking one.

Actual

The list opens at exactly the input's width (123 px) and wraps each description a few letters per line - 'T-s / sing / and / ves / cot / knit / cro' - with the rest cut off at the right edge, so the two t-shirt codes look the same. The full texts are 'T-shirts, singlets and other vests - cotton, knitted or crocheted' and '... - other textile materials'. While the words are being typed, the field also shows the inline error 'HS code should be 6-10 digits (e.g. 6104.62.20). Dots/spaces are OK; letters are not.', which contradicts the lookup it is offering. Picking 610910 works and fills 61091000.

Technical evidence

Measured in the DOM: suggestion container width 123 px = HS code input width 123 px, overflow auto. Found while retesting BUG-011 (the lookup's padding fix holds). Window 1442x847.

BUG-071 - screenshot (BUG-071.png)

### BUG-072  -  New shipment (FedEx to Canada): FTR exemption defaults to 'None (using AES)', the customs check passes it with no AES ITN, and FedEx then rejects the shipment

| Severity / type | Low / Validation |
| --- | --- |
| Where | Orders > New order > New order form (international) |
| URL | http://localhost:5173/orders/new |
| Reproducibility | Always (2 of 2: IE/FedEx Pak and IP/FedEx 10kg Box) |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client MKL246, carrier FedEx; Ship to QA Test Recipient, QA Test Co, 290 Bremner Blvd, Toronto ON M5V 3L9, Canada, phone 4165550100

3.  Reason of export Sale; leave FTR exemption at its default '-- None (using AES) --' and AES ITN and Export declaration ref empty; Label type PDF (plain); Incoterms DAP

4.  Service FedEx International Economy, Packaging FedEx Pak, Weight 2

5.  Importer override Receiver - DAP; item Cotton T-shirt, 61091000, US, 2 x 20.00, 0.5 lb

6.  Click Validate shipment

7.  Change FTR exemption to 'NOEEI 30.36 - export to Canada' and validate again

Test data

MKL246 to Toronto, FedEx IE, FedEx Pak 2 lb, declared value USD 40; validated only, nothing saved

Expected

When no exemption is chosen the form needs an AES ITN, so the customs check should flag the empty ITN itself (or Canada should default to NOEEI 30.36, the usual exemption for low-value exports there) instead of passing and leaving the carrier to refuse it.

Actual

Customs & dangerous goods: Passed. Carrier check: '1 to fix - FedEx rejected the shipment: The FTR Exemption or AES Citation you provided is not valid for EEI.' The user provided neither, so the carrier's wording points at nothing on the form. Generate label stays disabled, so nothing is bought. With NOEEI 30.36 picked, the same shipment returns 'Local + FEDEX checks passed. Ready to generate the label.'

Technical evidence

POST /api/v1/shipments/validate -> 200 {overall:'FAIL', localErrors:[{field:'carrier', message:'FedEx rejected the shipment: The FTR Exemption or AES Citation you provided is not valid for EEI.'}], carrier:{valid:false}}; the request carries no ftrExemption key with None selected and ftrExemption 'NO_EEI_30_36' after the change. R4 had seen None pass on 2026-10-13, so this may depend on the FedEx sandbox; it reproduced on both validations today. Found while retesting BUG-005.

BUG-072 - screenshot (BUG-072.jpg)

### BUG-073  -  Shipment check: a FedEx rate failure is printed with the raw status ('HTTP 503 ...', 'HTTP 500 GENERIC.ERROR') and a doubled 'No price' prefix, twice in one panel

| Severity / type | Low / Content |
| --- | --- |
| Where | Orders > New order > New order form (international) |
| URL | http://localhost:5173/orders/new |
| Reproducibility | Always while the FedEx rate call fails (3 of 3 failed calls seen) |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client MKL246, carrier FedEx, ship to Toronto ON M5V 3L9 Canada, FedEx International Economy, FedEx Pak 2 lb, complete customs, importer and items

3.  Click Validate shipment while the FedEx sandbox rate service is failing

4.  Open Account, service & price in the Shipment check

Test data

Any FedEx validation made while the sandbox rate API answers 503 or 500 (about half of the FedEx validations in this run)

Expected

A plain sentence that the carrier did not return a price and the check can be repeated, as BUG-016's fix does for toasts (cleanServerMessage) - no HTTP status codes or carrier error constants, and the message once.

Actual

The row reads 'No price from the carrier: No price: FEDEX rate call failed - HTTP 503 The service is currently unavailable and we are working to resolve the issue. We apologize for any inconvenience. Please check back at a later time.' and the price box beneath repeats 'No price: FEDEX rate call failed - HTTP 503 ...'. On another validation the same places read '... HTTP 500 GENERIC.ERROR'. The status is classed as '1 to review' and does not block the label, which is reasonable; only the wording is at fault.

Technical evidence

POST /api/v1/shipments/validate -> 200 with quote.status 'WEIGHT_ONLY' and quote.message 'No price: FEDEX rate call failed - HTTP 503 The service is currently unavailable...'; the page prints quote.message as it comes and prefixes it with 'No price from the carrier: '. Related to BUG-016 (same raw-status habit in the 502 toast, whose fix covers toasts only). R4 noted the same text in BUG-016's retest notes.

BUG-073 - screenshot 1 (BUG-073.jpg)

BUG-073 - screenshot 2 (BUG-073-2.jpg)

### BUG-137  -  Label documents: the preview of ZPL return label #934194 prints SHIP FROM 'Multiship Warehouse, 1 Warehouse Way, Bengaluru' - an address that is on neither the order nor the label

| Severity / type | Low / Functional |
| --- | --- |
| Where | Orders > Label > Label documents - Label preview |
| URL | http://localhost:5173/label/934194 |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Generate a sandbox FedEx return (ZPL) for MKL246 - here #934194

2.  Open the label page /label/934194, tagged 'Main label - this is what prints'

3.  Compare its SHIP FROM with the order and with the ZPL (Download .zpl / Copy ZPL)

Test data

Return #934194 (sandbox)

Expected

The preview shows the same ship-from as the label (here QA-1013-R5 Returner, 8191 Logistics Dr, Zeeland).

Actual

The preview card reads SHIP TO Central Warehouse, 8191 Logistics Dr, Zeeland MI 49464, US and SHIP FROM Multiship Warehouse, 1 Warehouse Way, Bengaluru, KA 560001 - the platform's fallback shipper from Settings > System > Ship-from defaults - on a FedEx Ground US domestic label. The order and the FedEx ZPL both have QA-1013-R5 Returner at 8191 Logistics Dr, Zeeland. Someone checking the preview before printing sees a ship-from in India that will not be on the label.

Technical evidence

GET /api/v1/orders/934194/label: shipper 8191 Logistics Dr, Zeeland; ZPL ^FD text has no Bengaluru. Outbound #934193 (PDF) shows the carrier's own label image instead of this card.

BUG-137 - screenshot 1 (BUG-137.png)

BUG-137 - screenshot 2 (BUG-137-2.jpg)

### BUG-142  -  Commercial invoice: the package table's Contents column reads 'Lines 1 (1 units)' - plural wording for a single line and a single unit

| Severity / type | Low / Content |
| --- | --- |
| Where | Orders > Label > Label documents - Commercial Invoice tab |
| URL | http://localhost:5173/label/934193 |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open the label documents of a multi-box international order - here /label/934193 (FedEx International Priority to the UK, 2 boxes, one item line each)

2.  Click the Commercial Invoice tab

3.  Read the Contents column of 'Packages in this shipment'

Test data

Order #934193 (sandbox), reference QA-1013-R5-GB-FX-IP-TUBE-2B

Expected

Singular and plural follow the count: 'Line 1 (1 unit)' for one line and one unit, 'Lines 1-2 (3 units)' for more.

Actual

Both rows read 'Lines 1 (1 units)' and 'Lines 2 (1 units)'. The invoice is a customs document that is printed and handed over with the parcels, so the wording is seen by carriers and customs officers. Everything else on the invoice checked out: invoice and AWB numbers, DAP terms, FTR exemption NO EEI 30.37(a), exporter MKL at 8191 Logistics Dr, consignee QA Test Recipient, 2 lines of 20.00 USD, gross 6 LB and net 1 LB, total 40.00 USD.

Technical evidence

GET /api/v1/orders/934193/commercial-invoice -> rendered page 1 of 1, 'Packages in this shipment' rows 1 and 2.

BUG-142 - screenshot 1 (BUG-142.png)

BUG-142 - screenshot 2 (BUG-142-2.jpg)

## API

### BUG-063  -  Order API: a non-numeric order id returns 500 Internal Error instead of 400 Bad Request, so malformed input reaches the server as an unhandled fault

| Severity / type | Low / Functional |
| --- | --- |
| Where | API > Orders > Order detail (GET /api/v1/orders/{id}) |
| URL | http://localhost:5173/api/v1/orders/abc |
| Reproducibility | Always |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  With the admin session open, request GET /api/v1/orders/abc

2.  Compare with GET /api/v1/orders/1 and GET /api/v1/orders/999999999

Test data

Order ids: abc (non-numeric), 1 and 999999999 (numeric, non-existent)

Expected

A path segment that is not a number is rejected as a bad request - 400, with a message naming the parameter - before any lookup is attempted. A 500 means an exception escaped rather than the input being validated.

Actual

GET /api/v1/orders/abc returns 500 with code INTERNAL_ERROR and 'Something went wrong on the server. Please try again in a moment... contact support with reference 3fed1b86.' The two numeric ids behave correctly: both return a clean 404 with 'Order not found'. So the route handles a missing order properly but not a malformed one.

Technical evidence

The error body itself is well built and leaks nothing - no stack trace, no SQL, no internal paths, just a correlation reference and 'details in server logs'. The finding is the status code and the unhandled path, not the message. Read-only requests made with the signed-in admin session; nothing was written.

No screenshot file was captured for this item.

Retest history

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - GET /api/v1/orders/abc now returns 400 with errorCode MALFORMED_REQUEST and the message "Parameter 'orderNo' must be Integer." - no exception reaches the server's 500 path. The numeric ids still behave as before: /orders/1 and /orders/999999999 return 404 ORDER_NOT_FOUND. Side note logged separately: the new 400 body uses a different envelope from every other error (status 'error' in lower case and timestamp null, against status 'ERROR' and a timestamp on the 404s).

### BUG-064  -  API responses carry no Content-Security-Policy and no Referrer-Policy header

| Severity / type | Low / Security |
| --- | --- |
| Where | API > Orders > Order detail (GET /api/v1/orders/{id}) |
| URL | http://localhost:5173/api/v1/clients/THB000 |
| Reproducibility | Always |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  With the admin session open, request GET /api/v1/clients/THB000

2.  Read the response headers

Test data

Any authenticated API response

Expected

The usual browser-side defences are all present on an application that renders user-supplied text: a Content-Security-Policy restricting script sources, and a Referrer-Policy so URLs are not leaked to third parties.

Actual

Present and correct: X-Frame-Options DENY, X-Content-Type-Options nosniff, Cache-Control 'no-cache, no-store, max-age=0, must-revalidate'. Absent: Content-Security-Policy and Referrer-Policy. Strict-Transport-Security is also absent, which is expected over plain http on localhost but should be checked on the deployed environment.

Technical evidence

Read from the response headers of a read-only GET made with the signed-in admin session. Output encoding itself held everywhere it was tested - a stored '<script>alert(1)</script>' in an address-book name rendered as escaped text in the grid and in the delete confirmation, with zero injected elements, and the Handlebars email preview escaped the same payload - so CSP would be defence in depth rather than the only line.

No screenshot file was captured for this item.

Retest history

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Every API response read in this run (GET /api/v1/orders/abc, /orders/1, /orders/999999999, /clients/THB000) now carries Content-Security-Policy "default-src 'self'; frame-ancestors 'none'" and Referrer-Policy strict-origin-when-cross-origin, alongside the existing X-Frame-Options DENY, X-Content-Type-Options nosniff and no-store Cache-Control. These headers are on the API responses; the HTML page itself is served by the Vite dev server here, so the deployed web server still needs the same CSP on the page - worth checking on the first non-local environment, together with Strict-Transport-Security.

### BUG-070  -  API error responses come in three different envelopes: the new 400 MALFORMED_REQUEST body (status 'error', timestamp null), the app's normal one (status 'ERROR'), and Spring's default for unknown routes

| Severity / type | Low / Functional |
| --- | --- |
| Where | API > Orders > Order detail (GET /api/v1/orders/{id}) |
| URL | http://localhost:5173/api/v1/orders/abc |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  With the admin session open, request GET /api/v1/orders/abc

2.  Request GET /api/v1/orders/1

3.  Compare the two JSON bodies field by field

4.  Request GET /api/v1/admin/mail (a route that does not exist) and compare its body with the other two

Test data

Order ids abc (malformed) and 1 (numeric, non-existent)

Expected

Every error response shares one envelope, so a client can test status == 'ERROR' and read the timestamp and errors the same way for a 400 as for a 404.

Actual

The 404 for /orders/1 reads {"status":"ERROR","code":404,"message":"Order not found","timestamp":"2026-10-13T13:50:46.65","errors":{"field":"orderNo",...},"errorCode":"ORDER_NOT_FOUND"}. The 400 for /orders/abc reads {"status":"error","code":400,"message":"Parameter 'orderNo' must be Integer.","timestamp":null,"errors":null,"errorCode":"MALFORMED_REQUEST"} - lower-case status, no timestamp and no errors object naming the field, although the message does. A third shape appears for an unknown API route: GET /api/v1/admin/mail returns Spring Boot's default error body {"timestamp":"2026-10-13 10:13:49","status":404,"error":"Not Found","message":"No static resource api/v1/admin/mail.","path":"/api/v1/admin/mail"} - numeric status, no code/errorCode/data, and a message that reveals the request fell through to the static-resource handler. Successful responses vary the same way: POST /api/v1/recipients and POST /api/v1/addresses/validate/carrier answer {"status":"success",...,"timestamp":null}, while POST /api/v1/warehouses answers {"status":"SUCCESS",...,"timestamp":"2026-10-13T15:24:41.34"}.

Technical evidence

GET /api/v1/orders/abc -> 400 {status:'error', timestamp:null, errors:null, errorCode:'MALFORMED_REQUEST'}; GET /api/v1/orders/1 -> 404 {status:'ERROR', timestamp:'2026-10-13T13:50:46.6499701', errors:{field:'orderNo',code:'NOT_FOUND',...}}. Read-only requests with the signed-in admin session. Found while retesting BUG-063, whose fix introduced this handler.

No screenshot file was captured for this item.

## Settings

### BUG-044  -  Settings > Address book never loads: its only data call returns 500 every time, and the page shows the 'No saved addresses yet' empty state as though the book were empty

| Severity / type | High / Functional |
| --- | --- |
| Where | Settings > Organization > Address book > Address book list - Page header and list load |
| URL | http://localhost:5173/settings/address-book |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Address book (/settings/address-book)

2.  Wait for the page to settle and read the two red toasts

3.  Click Refresh at the top right

4.  Watch the request the page makes

Test data

No test data needed - the failure is on page load

Expected

The saved addresses are listed, or, if the call fails, the grid says the list could not be loaded and offers a retry - not a message that says there are none.

Actual

GET /api/v1/recipients?page=0&size=25 returns 500 on every attempt. The grid shows 'No saved addresses yet. Add one here, or use "Save to address book" in Ship to on a new shipment.' On the first load two red toasts appear ('Something went wrong on the server... contact support with reference 4afd47af'), but on Refresh the call fails again with no message at all, so the page quietly claims the address book is empty. There is no way to tell from the screen whether there are no addresses or whether the list failed to load.

Technical evidence

Every read of the address book fails and every failure is drawn as an empty state. GET /api/v1/recipients?page 0&size 25 -> 500 (twice on load, twice on Refresh - the page calls it twice each time). The search sends GET /api/v1/recipients?q QA-1012&page 0&size 25 -> 502 and the grid reads 'No saved addresses match "QA-1012".' The client filter sends GET /api/v1/recipients?customerNo MKL246&page 0&size 25 -> 502 and the grid reads 'No saved addresses yet.' First-load toast text: 'Something went wrong on the server. Please try again in a moment. If this keeps happening, contact support with reference 4afd47af.' Further references seen: 51350c06, 9da70cce. No browser console errors. The whole screen is unusable, so none of its controls could be checked against real rows.

BUG-044 - screenshot (BUG-044-R5.jpg)

Screenshots BUG-044.jpg, BUG-044-2.jpg were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - GET /api/v1/recipients?page=0&size=25 now returns 200 and the grid lists the saved addresses with a '1 saved address' / '2 saved addresses' count. Search (?q=Bremner, ?q=60601, ?q=zzz) and the client filter all return 200 as well.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Settings > Address book loads. GET /api/v1/recipients?page=0&size=25 returns 200, the grid renders, and the empty state shown is now truthful rather than a disguised failure.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: Settings > Address book loads - GET /api/v1/recipients?page=0&size=25 -> 200 (twice, StrictMode) - and the empty state 'No saved addresses yet...' is now the truth (there were none). After adding one, the row and the count line '1 saved address' appear.

### BUG-045  -  Address book: a saved address is reported as a server failure, because the list reload that follows the save is what actually fails

| Severity / type | High / Data integrity |
| --- | --- |
| Where | Settings > Organization > Address book > Address book list - Add / Edit address form |
| URL | http://localhost:5173/settings/address-book |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Address book (/settings/address-book)

2.  Click + Add address

3.  Fill Name QA-1012 Test Recipient, Street 290 Bremner Blvd, City Chicago, State IL, Postal code 60601, Country United States

4.  Click Save address

5.  Read the toast and the grid

Test data

Shared address 'QA-1012 Test Recipient', 290 Bremner Blvd, Chicago, IL 60601, US

Expected

A save that succeeded is reported as a success. If the list cannot be reloaded afterwards, that is reported separately and does not cast doubt on the save.

Actual

POST /api/v1/recipients returns 200 - the address is created - but the dialog closes onto a red 'Something went wrong on the server... contact support with reference 9da70cce' and the grid still reads 'No saved addresses yet'. Everything on screen says the save failed. The failure is really the GET that follows it (BUG-044). A user will save again, and again, each time creating another copy they cannot see.

Technical evidence

POST /api/v1/recipients -> 200, then GET /api/v1/recipients?page 0&size 25 -> 500. One address was created during this test and cannot be seen or deleted from the UI while the list call fails: 'QA-1012 Test Recipient', shared with every client.

BUG-045 - screenshot (BUG-045-R5.jpg)

Screenshot BUG-045.jpg was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - A new shared address (QA-1012 Retest Recipient, 1 Retest Way, Chicago IL 60601) saved cleanly: POST /api/v1/recipients 200, the dialog closed with no error toast and the row appeared at once. The earlier false failure was the broken reload, which is fixed with BUG-044.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Saving 'QA-1013 Test Recipient, 742 Evergreen Terrace, Springfield IL 62704 US' sent POST /api/v1/recipients -> 200 followed by GET /api/v1/recipients?page=0&size=25 -> 200. The dialog closed, the row appeared in the grid and the count read '1 saved address'. No false 'Something went wrong on the server' toast, so no risk of duplicate saves.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: saving a new shared address sent POST /api/v1/recipients -> 200 ('Recipient saved.') and the dialog closed onto the new row with '1 saved address'; no false server-error toast. Editing it (PUT /recipients/4 -> 200) reported 'Updated QA-1013-R5 Retest Recipient.'

### BUG-055  -  Carriers (platform): a carrier can be flipped from TEST to LIVE from a plain dropdown in the grid, with no confirmation and no warning that real labels and real charges follow

| Severity / type | High / Security |
| --- | --- |
| Where | Settings > Carriers & Services > Carriers (platform) |
| URL | http://localhost:5173/settings/carriers-platform |
| Reproducibility | Not tested |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Carriers (platform) (/settings/carriers-platform)

2.  Read the page description and the Mode column

3.  Note that Mode is an ordinary select on each row, next to Enable / Disable buttons

Test data

The six platform carriers already registered: USPS_DIRECT, FEDEX, STAMPS_COM, USPS, DHL, UPS

Expected

Switching a carrier to LIVE is a deliberate, confirmed action - a dialog naming the carrier and what changes, the way Deactivate warehouse and Delete client now do - and the screen says plainly which mode bills real money. A single mis-click on a dropdown should not be able to put the platform into live shipping.

Actual

Mode is a bare select on every row with LIVE and TEST as adjacent options and nothing between the click and the change. The page description openly frames it as the point: 'Platform-wide carrier registry - toggle enabled org-wide and flip LIVE/TEST mode without a code deploy.' Four of the six carriers already read LIVE (USPS_DIRECT, FEDEX, STAMPS_COM, UPS) while every carrier account on Settings > Carrier Accounts is SANDBOX, so the two screens disagree about which environment the platform is in.

Technical evidence

Read from the screen, not exercised: changing a carrier to LIVE on a system wired to real carrier accounts could buy real labels and incur real charges, so the control was deliberately not operated. Please confirm what the server does with the change and whether any confirmation exists behind it. Window 1460x847.

BUG-055 - screenshot (BUG-055-R5.jpg)

Retest history

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Checked with every write from the page blocked first, as agreed. Picking LIVE on the USPS row now opens 'Enable LIVE for USPS? - LIVE mode produces real labels and real carrier charges from this carrier's production account. Make sure every connected tenant is ready before switching.' with Cancel and a red 'Enable LIVE'; picking TEST on UPS opens 'Return UPS to TEST? - New shipments will hit the sandbox from now on. In-flight production shipments are not affected.' Cancel returns the select to its old value and sends nothing; a Refresh shows all six modes unchanged. Disable on FedEx also asks ('Disable FEDEX org-wide?'). Still worth a look, though no longer part of this bug: four platform carriers read LIVE while every carrier account on Carrier Accounts is SANDBOX.

### BUG-059  -  Pickups & End-of-Day: 'Close out' is a single unguarded button that closes every open label for a carrier and date, and it defaults to all clients

| Severity / type | High / Usability |
| --- | --- |
| Where | Settings > Carriers & Services > Pickups & End-of-Day |
| URL | http://localhost:5173/settings/pickups |
| Reproducibility | Not tested |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Pickups & End-of-Day (/settings/pickups)

2.  Read the End-of-day close panel: Carrier FEDEX, Close date today, Client 'All clients', Warehouse code optional

3.  Read the paragraph beneath it, then look at the Close out button

Test data

Not exercised - the defaults would have closed every open FedEx label for 13-10-2026 across all clients

Expected

A bulk, carrier-facing, irreversible action is confirmed first, and says how many labels it is about to close and for which client - the way Deactivate warehouse now names the client count.

Actual

The panel opens pre-filled with Carrier FEDEX, Close date 13-10-2026 and Client 'All clients', and offers one full-width black 'Close out' button. Its own description says what is at stake: 'Closes every open (generated, non-voided) label for the chosen carrier on that date. To close only specific orders instead, Close out on the Orders page.' Nothing on the screen states how many labels that is, and there is no confirmation step between the click and the carrier call.

Technical evidence

Read from the screen, not exercised: closing out a day against a carrier account is not reversible from this interface and affects every open label, so the button was deliberately not pressed. 'Schedule a pickup' in the panel beside it is the same shape - a carrier-facing booking with no confirmation step visible. Please confirm whether the server asks anything before acting. Window 1460x847.

BUG-059 - screenshot (BUG-059-R5.jpg)

Retest history

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Checked with every write from the page blocked first, as agreed. Close out now opens 'Close out FEDEX 2026-10-13? ... Scope: EVERY client. This files the end-of-day manifest with the carrier and closes every open (generated, non-voided) label in scope. It cannot be undone from this screen.' with Cancel and a red Close out; with client QA-1013-R5-CL01 picked the scope line reads 'Scope: client QA-1013-R5-CL01'. Cancel sent nothing both times and Recent activity still reads 'No pickups or close-outs yet.' The panel still opens on All clients and the dialog does not say how many labels will be closed, which the bug also asked for; the unguarded click itself is gone.

### BUG-086  -  Carrier credentials: the browser fills the saved Multiship sign-in (admin and its password) into Consumer Key and Consumer Secret on Add account and on Rotate credentials

| Severity / type | High / Security |
| --- | --- |
| Where | Settings > Carriers & Services > Carrier Accounts - Add Account (form, validation, save) |
| URL | http://localhost:5173/settings/carriers |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Settings > Email & Alerts > Mail |
| Status | Open |

Steps to reproduce

1.  Sign in to Multiship once and let Chrome save the password (the normal 'Save password?' prompt)

2.  Open Settings > Carrier Accounts (/settings/carriers) and click + Add Account (UPS is preselected)

3.  Look at Credentials: Consumer Key and Consumer Secret

4.  Close the drawer, open Edit on an existing account (here the QA account QA13R5) and click Rotate credentials

Test data

Chrome with the Multiship login saved for localhost:5173; QA UPS account QA13R5 of client QA-1013-R5-CL01 (nothing was saved with the filled values - both fields were cleared and the rotation cancelled)

Expected

Credential fields for a carrier API never receive the app's own sign-in. The secret field is marked so password managers leave it alone (autocomplete="new-password" on the secret, a distinct field name or autocomplete="off" with a non-login name on the key), so the drawer opens with both fields empty.

Actual

Both drawers open with Consumer Key = 'admin' and Consumer Secret filled with the saved Multiship password, highlighted as browser-filled. The inputs carry autocomplete="off", which Chrome ignores for a text + password pair, and have no name or id. The secret is masked, so a user has no way to see that it is their own login password; 'admin' in the key can pass for a default. Picking a carrier, typing an account number and clicking Save to Account Book would store the Multiship admin password as the carrier secret and send it to UPS/FedEx/USPS on the next verification. On Edit the risk is worse: one click on Rotate credentials pre-fills the replacement, and saving overwrites working carrier credentials with the admin login. Settings > Mail has the same leak: Add mail provider opens (Kind POSTMARK) with from_address = 'admin' and serverToken holding the 9-character saved password, both flagged as browser-filled; switching Kind to SMTP moves them to host = 'admin' and password, and they survive picking a preset such as Gmail. Saving would store the Multiship admin password as the mail provider's secret. Reproduced on every open; the QA provider in this run was saved only after both values were replaced by test values. Not affected (checked in R5): the client wizard's Carriers step (Settings > Clients > + Add Client > Carriers > Add carrier account: Account number, Client ID, Client Secret open empty), and the secret boxes on Output Destinations (SFTP), External Systems > Secrets and System, which carry autocomplete=new-password.

Technical evidence

Read from the page (values not read, only state): Consumer Key input type=text autocomplete=off :autofill=true value='admin'; Consumer Secret input type=password autocomplete=off :autofill=true value non-empty. Same on Rotate credentials in Update QA13R5. GET /api/v1/carrier-accounts/platform-credentials/UPS -> 200 returns only a masked preview (clientSecretMasked, hasClientSecret:false), so the filled values come from the browser, not the server.

BUG-086 - screenshot 1 (BUG-086.jpg)

BUG-086 - screenshot 2 (BUG-086-2.jpg)

BUG-086 - screenshot 3 (BUG-086-3.jpg)

BUG-086 - screenshot 4 (BUG-086-4.jpg)

### BUG-028  -  Client wizard > Return address: a ZIP+4 cannot be typed - the field stops at 9 characters while its own hint shows the 10-character form 12345-6789

| Severity / type | Medium / Validation |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Return address: Same as Ship From / own address |
| URL | http://localhost:5173/settings/clients/new |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Clients and click + Add Client

2.  Fill step 1 Identity and pick a warehouse on step 2 Ship From, then go to step 3 Return address

3.  Untick 'Same as Ship From'

4.  Type 60601-1234 in ZIP

Test data

ZIP typed: 60601-1234 (10 characters). Hint under the field: 'Format: 12345 or 12345-6789 - max 9 chars - UPS'

Expected

A ZIP+4 in the form the hint shows (12345-6789) can be typed and is accepted; if the carrier limit is 9 digits, the hyphen should not count towards it.

Actual

The input has maxlength 9, so typing stops after '60601-123'. The field then shows the error 'Postal code doesn't match the US format.' and Next stays disabled, so a US ZIP+4 return address cannot be saved at all.

Technical evidence

input maxlength 9, value after typing 60601-1234: '60601-123'. The same 9-character limit is on the ZIP field of the Ship From / Return address block. Phone behaves the same way: maxlength 15 truncates '+1 (312) 555-0100' to '+1 (312) 555-01', but no error is shown for that.

Screenshots BUG-028.jpg, BUG-028-2.jpg, BUG-028-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - The ZIP field now has maxlength 10 and its hint reads 'Format: 12345 or 12345-6789 - max 10 chars - USPS / UPS'. Typing 60601-1234 leaves the full value with no error.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Return address ZIP now accepts the full ZIP+4: 60601-1234 (10 characters) is held in the field, and the hint reads 'Format: 12345 or 12345-6789 - max 10 chars - USPS / UPS'. Field and hint agree.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: on step 3 Return address with 'Same as Ship From' unticked, ZIP has maxlength 10 and holds 60601-1234 in full; the hint reads 'Format: 12345 or 12345-6789 - max 10 chars - USPS / UPS' and Next is enabled.

### BUG-030  -  Client wizard > Carriers: Cancel on the carrier account form keeps everything typed, including the client secret, and + Add carrier account reopens the discarded draft

| Severity / type | Medium / Functional |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Carrier accounts grid for the client (+ Add Account, default star) |
| URL | http://localhost:5173/settings/clients/new |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Clients and click + Add Client

2.  Fill step 1 Identity and pick a warehouse on step 2 Ship From, then go to step 4 Carriers

3.  Click + Add carrier account

4.  Choose carrier DHL Express, type an account number, a client id and a client secret

5.  Click Cancel - the list shows 'No carrier accounts staged yet'

6.  Click + Add carrier account again

Test data

Carrier DHL Express, account number QA1012QA1, test client id and client secret created for this run (local SANDBOX placeholders)

Expected

Cancel discards the draft, so the next + Add carrier account opens an empty form on the default carrier - as the empty-state text implies.

Actual

The list is emptied but the form is not: reopening it shows the cancelled carrier, account number, client id and the filled client secret. Typing an account number then appends to the retained one (QA1012 typed into a field already holding QA1012 gives QA1012QA1), so a stale credential can be staged against the wrong carrier without the user noticing.

Technical evidence

Nothing is sent on Cancel; the draft is only held in the page. The retained secret stays masked but is still submitted if the user clicks Add to list.

Screenshot BUG-030.jpg was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - Cancel now clears the draft completely: reopening + Add carrier account gives an empty form on the default carrier, with the account number, client id and secret all blank.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Filled the carrier form (DHL Express, account 123456789, client id and secret), clicked Cancel, then + Add carrier account again: the form reopens empty on the default carrier UPS, with account number, client id and client secret all blank. No stale credential is retained.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: with FedEx, an account number, a client id and a client secret typed, Cancel and then + Add carrier account reopens an empty form on the default carrier UPS - account number, client id and secret (length 0) all blank.

### BUG-040  -  Add warehouse accepts a state of 'ILLINOIS' and a 10-character postal code, although this is the ship-from address printed on every label

| Severity / type | Medium / Validation |
| --- | --- |
| Where | Settings > Organization > Warehouses > Warehouses list - Add / Edit warehouse panel: address fields and country |
| URL | http://localhost:5173/settings/warehouses |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Warehouses and click + Add Warehouse

2.  Fill Code QA-1012-WH01 and a name

3.  Line 1 742 Evergreen Terrace, City Springfield

4.  State / region: type ILLINOIS

5.  Postal code: type 62704-1234

6.  Phone +1 (217) 555-0100, Country US

7.  Click Create warehouse

Test data

Warehouse QA-1012-WH01, state ILLINOIS, postal code 62704-1234, country US

Expected

The ship-from address is checked at least as strictly as the client's return address, which caps State at 2 characters for a US address and checks the postal code format. UPS and FedEx both need a 2-letter state code for US addresses, so 'ILLINOIS' will be refused at label time.

Actual

No check at all. State / region accepts up to 50 characters with no format rule and no carrier hint, Postal code accepts up to 20 with no format rule. The warehouse saves and the list shows 'Springfield, ILLINOIS'. The same window on the client Return address step would have truncated both and shown an error.

Technical evidence

Input maxlengths on this panel: Code 50, Name 255, Line 1 255, Line 2 255, City 100, State 50, Postal code 20, Country 2, Phone 50. No per-carrier hints are shown, unlike the Return address step which shows 'max 2 chars - USPS', 'Format: 12345 or 12345-6789' and so on. Required fields are checked ('State / region is required.'), so only the content rules are missing.

Screenshots BUG-040.jpg, BUG-040-2.jpg were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - Add warehouse now refuses the carrier-breaking values. Typing ILLINOIS into State / region marks the field 'State / region must be 2 characters or fewer.'; typing NOTAZIPCODE12345678 into Postal code marks it 'Postal code must be 10 characters or fewer.' Create warehouse greys out while either is wrong. The rules are length rules rather than format rules - a 2-character non-state such as XX is still accepted - but the values that broke the carriers are now rejected before the record is saved.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Re-walked. ILLINOIS in State / region is marked 'State / region must be 2 characters or fewer.'; NOTAZIPCODE12345678 is marked 'Postal code must be 10 characters or fewer.' Clicking Create warehouse with those values sends no request at all and raises 'Missing details - Fix the highlighted fields before saving.' with every failing field marked, Street address included.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: Add warehouse QA-1013-R5-WH01 with State / region ILLINOIS marks the field 'State / region must be 2 characters or fewer.'; Create warehouse then sends no request and raises 'Missing details - Fix the highlighted fields before saving.' The ZIP+4 62704-1234 is accepted. (A lower-case 'il' is accepted and stored as typed - added to BUG-079.)

### BUG-041  -  Warehouses > Attach clients: the dialog never shows which clients are already attached, and nothing on the screen can detach one

| Severity / type | Medium / Functional |
| --- | --- |
| Where | Settings > Organization > Warehouses > Warehouses list - Row menu > Attach clients |
| URL | http://localhost:5173/settings/warehouses |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Warehouses

2.  Scroll the table right, open the row menu on a warehouse and click Attach clients

3.  Tick a client and click Attach - the Attached count goes up and 'Attached QA-1012-WH01 to 1 client.' is shown

4.  Open the same row menu > Attach clients again

5.  Look for a way to undo the attachment anywhere on this screen

Test data

Warehouse QA-1012-WH01 attached to client THB000

Expected

The dialog shows the clients already attached, ticked or marked, so the user can see the current state; and an attachment made by mistake can be undone from the same place.

Actual

Both clients are shown unticked every time, with no sign that THB000 is attached - the only clue is the Attached count in the grid. The subtitle says 'Existing attachments are unaffected', so the dialog only ever adds. The row menu offers Attach clients, Edit and Delete only, and the Edit panel does not list attachments either, so an attachment can be created here but never removed.

Technical evidence

Ticking a client also reveals 'Set as this client's default warehouse', which silently changes that client's default - another reason the current state needs to be visible. The only way found to change it is the client's own Ship From step.

BUG-041 - screenshot (BUG-041-R5.jpg)

Screenshots BUG-041.jpg, BUG-041-2.jpg, BUG-041-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - Row menu > Attach clients on a warehouse with one attached client: the dialog subtitle now reads 'Pick clients to attach. Rows already attached carry a badge + Detach button.', THB000 shows a green ATTACHED badge and a red Detach button. Detach opens 'Detach client - Detach THB000 from warehouse QA-1012-WH02?' and on confirm the badge clears and a 'Detached THB000.' toast appears. Re-attach works too. Retested on QA-1012-WH02 at 1392x847.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Row menu > Attach clients on QA-1013-WH01 shows the subtitle 'Pick clients to attach. Rows already attached carry a badge + Detach button.' with QA-1013-CL01 carrying a green ATTACHED badge and a red Detach button.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: row menu > Attach clients on 3PL-EAST lists MKL246, QA-1013-R5-CL01 and THB000 each with an ATTACHED badge and a red Detach button. Detach on my own QA-1013-R5-CL01 asks 'Detach client - Detach QA-1013-R5-CL01 from warehouse 3PL-EAST?' (in-app Cancel / Detach) and removes it; ticking it again with 'Set as this client's default warehouse' re-attaches it ('Attached 3PL-EAST to 1 client (default).'). Note that the grid's Attached count disagrees with this list (BUG-080).

### BUG-043  -  Deactivating a warehouse that clients ship from happens on one click, with no warning - the same action on a client asks first and lists the cascade

| Severity / type | Medium / Usability |
| --- | --- |
| Where | Settings > Organization > Warehouses > Warehouses list - Status toggle (Activate / Deactivate warehouse) |
| URL | http://localhost:5173/settings/warehouses |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Warehouses

2.  Pick a warehouse with a number greater than 0 in the Attached column

3.  Click its Status toggle

Test data

Warehouse QA-1012-WH01, Attached = 1 (client THB000)

Expected

The same care as on the Clients screen, where Deactivate asks 'Deactivate QA-1012-CL01?' and lists what else it will disable. The panel's own wording - 'inactive warehouses are hidden from shipment resolution' - means this can stop a client shipping.

Actual

One click and it is done: the row turns Inactive and a green toast says 'QA-1012-WH01 is now inactive.' Nothing is asked, and the attached clients are not mentioned even though the Attached column shows 1.

Technical evidence

Re-activating is also a single click. The toast prints the status in lower case here ('is now inactive.') and in upper case on the Clients screen ('is now ACTIVE.').

BUG-043 - screenshot (BUG-043-R5.jpg)

Screenshots BUG-043.jpg, BUG-043-2.jpg, BUG-043-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - Toggling the Status switch off on QA-1012-WH02 (1 client attached) now opens 'Deactivate warehouse - Deactivate warehouse QA-1012-WH02? It is currently attached to 1 client - any shipment that resolves ship-from to this warehouse will error until it is reactivated.' with Cancel / Deactivate; only on confirm does the row go Inactive. Delete likewise warns 'It is currently attached to 1 client - they will be unlinked.'

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Toggling QA-1013-WH01 off with one client attached raises 'Deactivate warehouse - Deactivate warehouse QA-1013-WH01? It is currently attached to 1 client - any shipment that resolves ship-from to this warehouse will error until it is reactivated.' with Cancel / Deactivate.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: the Status toggle on QA-1013-R5-WH01 (attached to 1 client) raises 'Deactivate warehouse - Deactivate warehouse QA-1013-R5-WH01? It is currently attached to 1 client - any shipment that resolves ship-from to this warehouse will error until it is reactivated.' Cancel leaves it Active, Deactivate sets Inactive, re-activating is immediate.

### BUG-050  -  A sent invitation leaves no trace: the invited person is not listed, the audit panel stays empty, and the accept link is shown once and then lost

| Severity / type | Medium / Functional |
| --- | --- |
| Where | Settings > Organization > Users > Users list - Invite user form (fields, validation, send) |
| URL | http://localhost:5173/settings/users |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Users (/settings/users)

2.  Click Invite user, enter an address, pick a client and a role, and click Send invite

3.  Read the confirmation, then click Done

4.  Look at the user list and at 'Recent admin actions'

5.  Click Refresh

Test data

Invite to qa-1012-invite@example.com, client THB000, role USER. Accept link shown: http://localhost:5173/invite/8881caf518742688c83dfa1d688cecd03d6c748867028fee

Expected

The invited person appears in the list as pending, with a way to resend or revoke, and the invitation is recorded in 'Recent admin actions' like any other admin change.

Actual

After Done the list still reads 'Showing 2 rows - page 1' with only admin and manoj7000, and 'Recent admin actions' still reads 'No audit entries yet.' A refresh changes nothing. The only copy of the accept link was in the dialog that was just closed, so if the invitation does not arrive there is no way to find it, resend it or cancel it - and no record that it was ever sent.

Technical evidence

GET /api/v1/admin/users?page 0&size 50 and GET /api/v1/admin/users/audit?limit 50 both return 200 after the invite, and neither contains the invited address. This matters more here because Settings > Mail reports 'No provider active - outbound emails are logged only', so in this environment no invitation can reach anyone.

Screenshots BUG-050.jpg, BUG-050-2.jpg, BUG-050-3.jpg, BUG-050-4.jpg, BUG-050-5.png, BUG-050-6.jpg, BUG-050-7.jpg, BUG-050-8.jpg, BUG-050-9.jpg, BUG-050-10.png, BUG-050-11.jpg were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Half fixed. The invitation is now recorded: 'Recent admin actions' shows '10/12/2026, 6:26:14 PM  admin invite_sent qa-1012-retest@example.com' immediately, and the confirmation dialog has gained a 'Copy link' button. The rest is unchanged - after Done the list still reads 'Showing 2 rows - page 1' with only admin and manoj7000, the invited address appears nowhere, there is no pending state and nothing to resend or revoke it with, and the accept link is still gone once the dialog closes. The audit line also prints the raw action code 'invite_sent' rather than words.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - A 'Pending invites (2)' panel has been added below the user list, headed 'Not yet accepted. Resend extends the expiry; Revoke invalidates the link.' Each row shows the address, client, role, who invited and the expiry - for example 'qa-1012-retest@example.com - THB000 - USER - invited by admin - expires 10/19/2026, 6:26:13 PM' - with Copy link, Resend and Revoke. The accept link is recoverable after the dialog is closed, the invitation can be cancelled, and 'Recent admin actions' records each invite. Both leftovers from the earlier runs are now removable from the interface.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Inviting the QA address "qa-1013-r5-<i>x</i>"@example.com (client QA-1013-R5-CL01, role USER) gave POST /api/v1/admin/user-invites -> 201. After Done, 'Pending invites (1)' showed the address, 'QA-1013-R5-CL01 - USER - invited by admin - expires 10/20/2026, 3:50:57 PM' with Copy link ('Accept link copied.'), Resend ('Invite resent and expiry extended.', expiry moved to 3:51:35 PM) and Revoke. Revoke asks 'Please confirm - Revoke the invite for ...? The accept link stops working immediately.'; Cancel sends nothing, Revoke sends DELETE /api/v1/admin/user-invites/5 -> 200 and removes the row. Recent admin actions records the invite. Two new findings came out of this check: BUG-084 (a second invite to the same address issues a second live link) and BUG-085 (resend and revoke are not audited).

### BUG-051  -  The Deactivate button is enabled on the signed-in admin's own row, and that is the only ADMIN account in the system

| Severity / type | Medium / Security |
| --- | --- |
| Where | Settings > Organization > Users > Users list - Row action > Deactivate / Activate |
| URL | http://localhost:5173/settings/users |
| Reproducibility | Not tested |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Users (/settings/users)

2.  Look at the admin row, marked YOU

3.  Note that Assign client is disabled ('ADMIN is always org-wide') and the role control reads 'ADMIN (locked)', but Deactivate is live

Test data

admin / admin@multiship.local, the only row with role ADMIN

Expected

The last remaining ADMIN, and the account the current session belongs to, cannot be deactivated from the interface - the button is disabled with a reason, the way Assign client and the role control already are on this row.

Actual

The button is not disabled (disabled=false, no tooltip). If the server does not refuse it, one click would deactivate the only administrator and lock everyone out of the application.

Technical evidence

Read from the page, not clicked: the user asked that this not be exercised, because recovery would need database access. Two of the three other controls on the same row are already correctly disabled with explanations, so the guard looks simply to have been missed on this one. Please confirm whether the server refuses it.

Screenshots BUG-051.jpg, BUG-051-2.jpg, BUG-051-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - The Deactivate button on the signed-in admin's own row is now disabled=true with the tooltip "You can't deactivate your own account - ask another admin.", matching Assign client ('ADMIN is always org-wide') and the locked role control. Read from the DOM, not clicked. Note the guard is on self-deactivation; the separate last-remaining-ADMIN case cannot be exercised while admin is the only ADMIN account.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Deactivate on the signed-in admin's own row reads disabled=true with the tooltip "You can't deactivate your own account - ask another admin." Read from the DOM, not clicked. The separate last-remaining-ADMIN case still cannot be exercised while admin is the only ADMIN account.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - On the signed-in admin's own row, Deactivate reads disabled=true with the tooltip 'You can't deactivate your own account - ask another admin.' (read from the page, not clicked). Assign client on the same row is disabled with 'ADMIN is always org-wide'. The last-remaining-ADMIN case still cannot be exercised while admin is the only ADMIN account.

### BUG-052  -  The user audit trail records nothing: admin changes with a typed reason leave both 'Recent admin actions' and the per-user History empty

| Severity / type | Medium / Functional |
| --- | --- |
| Where | Settings > Organization > Users > Users list - Recent admin actions panel |
| URL | http://localhost:5173/settings/users |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Users (/settings/users)

2.  Click Assign client on a user, change the client code and type something in 'Reason (optional - recorded in audit)'

3.  Click Save and wait for 'Done - Updated manoj7000.'

4.  Look at the 'Recent admin actions' panel at the bottom of the page

5.  Click Refresh, then click History on that user's row

Test data

User manoj7000: client code changed to NOSUCHCLIENT (refused), then saved as THB000 with the reason 'QA-1012 validation check, will be restored'. An invitation to qa-1012-invite@example.com was also sent earlier in the session.

Expected

Each admin change is listed, with who made it, when, what changed and the reason given - the page description promises exactly this ('...deactivate revoked accounts, and audit the changes') and the Reason field says it is 'recorded in audit'.

Actual

'Recent admin actions' reads 'No audit entries yet.' before and after the change, and the per-user dialog reads 'No admin actions recorded for this user.' Nothing is recorded for the successful assignment, nor for the invitation sent earlier.

Technical evidence

GET /api/v1/admin/users/audit?limit 50 returns 200 after each change, so the page is asking for the list and getting nothing back. The reason text the admin types is therefore collected and discarded.

Screenshots BUG-052.jpg, BUG-052-2.jpg, BUG-052-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - Assign client on manoj7000 (THB000 -> MKL246) with the reason 'QA retest of BUG-052 audit trail' now appears immediately in 'Recent admin actions' as '10/12/2026, 6:14:49 PM  admin moved THB000 -> MKL246 on manoj7000  QA retest of BUG-052 audit trail', and the per-user History dialog 'Audit trail for manoj7000' lists the same entry. The restore back to THB000 was recorded too. Who, when, what changed and the reason are all present.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Assigning manoj7000 to QA-1013-CL01 with the reason 'QA R4 audit trail check' appeared at once in Recent admin actions as '10/13/2026, 8:13:39 AM  admin moved THB000 -> QA-1013-CL01 on manoj7000  QA R4 audit trail check', and the restore to THB000 was recorded the same way. manoj7000 is back on THB000.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Recent admin actions lists the client moves with their reasons (for example '10/13/2026, 8:13:39 AM admin moved THB000 -> QA-1013-CL01 on manoj7000 - QA R4 audit trail check') and the invitations, including the two QA invites sent in this run. History on manoj7000 opens 'Audit trail for manoj7000' with the four client moves and reasons (GET /api/v1/admin/users/2/audit -> 200); History on admin correctly reads 'No admin actions recorded for this user.' Resend and revoke of an invite are still not recorded: logged separately as BUG-085.

### BUG-054  -  Carrier Accounts: the 'Ready to ship 5/5' tile counts every account as ready, including one whose check failed and one that is unverified

| Severity / type | Medium / Data integrity |
| --- | --- |
| Where | Settings > Carriers & Services > Carrier Accounts |
| URL | http://localhost:5173/settings/carriers |
| Reproducibility | Always |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Carrier Accounts (/settings/carriers)

2.  Read the four summary tiles at the top

3.  Read the Status column of the five rows beneath them

Test data

The five accounts already on the system, plus QA-1013-CL01's UPS account added during this run

Expected

Ready to ship counts only the accounts that can actually produce a label - here 3 of 5 - or the tile says what it is really counting. It should not disagree with the tile beside it.

Actual

The first tile reads 'READY TO SHIP 5/5' in green with a tick, while the second reads 'UNVERIFIED 2' in amber with a warning triangle. The rows show USPS/TEST 'Check failed', FedEx 740561111 'Verified', UPS 746W05 'Verified', USPS 874157 'Verified' and UPS QA1013UP 'Unverified'. Three of the five are verified, so 5/5 is wrong by the screen's own data and by the tile next to it.

Technical evidence

Read from the rendered table: statuses are 'Check failed', 'Verified', 'Verified', 'Verified', 'Unverified'. A user glancing at the green 5/5 would believe every carrier account is good to go, which is the opposite of what the row for USPS/TEST says. Window 1460x847.

No screenshot file was captured for this item.

Retest history

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - The tiles now agree with the rows: 'READY TO SHIP 3/5' (FedEx 740561111, UPS 746W05 and USPS 874157 are Verified) beside 'UNVERIFIED 2' (USPS TEST 'Check failed', UPS QA13R5 'Unverified'). Filters > Verification = Verified lists exactly those three. When the QA account was switched Inactive the Unverified tile dropped to 1, and after a failed verification it is counted as Check failed, still outside Ready to ship.

### BUG-058  -  Cutoffs & Holidays: a holiday and a cutoff rule are both deleted on a single click of the trash icon, with no confirmation

| Severity / type | Medium / Usability |
| --- | --- |
| Where | Settings > Carriers & Services > Cutoffs & Holidays |
| URL | http://localhost:5173/settings/cutoffs |
| Reproducibility | Always |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Cutoffs & Holidays (/settings/cutoffs)

2.  Scroll to Global holiday list and add a row - date 27-11-2026, name 'QA-1013 Test Holiday' - with + Add

3.  Click the trash icon on that row

4.  Note that the row is gone immediately, and that the Cutoff rules grid above offers the same single-click trash on each of its 17 rows

Test data

QA-1013 Test Holiday on 2026-11-27, created and deleted during this run

Expected

Deleting a date that changes when every shipment's SHIP_DATE rolls forward is confirmed first, the way deleting a warehouse or a client now is - a dialog naming the row and what depends on it.

Actual

One click removes the row. No dialog, no named confirmation, and no undo. The same trash icon sits on all 17 cutoff rules directly above, one row apart from the four real holidays (New Year's Day, Christmas Eve, and the same two for next year), so a mis-click silently changes the platform's working-day calendar. By contrast the delete flows on Clients, Warehouses and user invitations all confirm.

Technical evidence

Exercised on a test row only - no real holiday or cutoff rule was deleted. The page itself explains the stakes: 'Dates the cutoff logic treats as non-working when advancing to the next working day' and 'Shipments past cutoff or on a holiday get their SHIP_DATE pushed to the next working day.' Window 1460x847.

BUG-058 - screenshot (BUG-058-R5.jpg)

Retest history

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Both trash icons now confirm. A QA holiday (27-11-2026 'QA-1013-R5 Test Holiday <i>x</i>') asks 'Delete holiday? ... (2026-11-27)? Removing a holiday changes which day the cutoff rules treat as the next working day. Shipments due that day will no longer roll forward.'; Cancel kept it, Delete removed it (DELETE /api/v1/admin/cutoffs/holidays/6). A real cutoff rule's trash asks 'Delete cutoff rule #16? Source: WMS - Carrier: UPS - Warehouse: 1. Shipments that match this rule will roll forward using the next-matching rule or the platform default.' - answered Cancel, nothing sent, 17 rules intact.

### BUG-060  -  Two Settings screens claim to hold an international standard list but hold a small subset: Countries shows only the six US territories, Currencies only ten currencies

| Severity / type | Medium / Data integrity |
| --- | --- |
| Where | Settings > International > Countries |
| URL | http://localhost:5173/settings/countries |
| Reproducibility | Always |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Also affects | Settings > International > Countries; Settings > International > Currencies |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Countries (/settings/countries)

2.  Read the heading and description

3.  Count the rows

Test data

No test data needed - the screen is read-only

Expected

Either the screen lists the ISO countries the rest of Settings validates against, or it is named for what it actually holds - the US-territory flags.

Actual

Countries: six rows - PR Puerto Rico, VI US Virgin Islands, GU Guam, AS American Samoa, MP Northern Mariana Islands, UM US Minor Outlying Islands - every one flagged 'US territory: yes', under the description 'ISO country list + is_us_territory flag.' There is no ISO country list here. Currencies: ten rows - USD, EUR, GBP, CAD, INR, AUD, SGD, JPY, CNY, AED - under 'ISO 4217 currency catalog', which has about 180 entries. This is the root of BUG-046: with no master country list on this screen, the address book carries its own 250-entry select, the client wizard its own searchable combobox and the warehouse panel a free-typed ISO-2 box that is checked against nothing.

Technical evidence

Counted from the rendered table: 6 rows. Compare BUG-046, where the same field is built three different ways elsewhere in Settings. Window 1460x847.

No screenshot file was captured for this item.

Retest history

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Both lists now hold the standard sets. Settings > Countries lists 249 ISO 3166-1 countries (no duplicate codes, US included) with the six US territories still flagged 'yes' and listed first, under 'ISO country list with US-territory flag. Read-only.' Settings > Currencies lists 178 ISO 4217 currencies (USD ... ZWG, three-letter codes, no duplicates). The shared country picker on the order, warehouse, address-book and client screens still offers its own shorter list - that part is tracked in BUG-046.

### BUG-065  -  Carrier API Log redacts tokens and secrets but stores the OAuth client_id in clear text in the saved request body

| Severity / type | Medium / Security |
| --- | --- |
| Where | Settings > Activity & Logs > Carrier API Log |
| URL | http://localhost:5173/settings/carrier-api-log |
| Reproducibility | Always |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Carrier API Log (/settings/carrier-api-log)

2.  Find a POST to https://signin.testing.stampsendicia.com/oauth/token

3.  Click the row to expand the stored Request body and Response body

Test data

An existing logged token exchange from 10/13/2026, 3:20:56 AM

Expected

The redaction covers every part of a credential exchange, not only the fields named secret or token. A client_id is half of an OAuth client credential and belongs behind the same mask, or the log should keep no body for auth endpoints at all.

Actual

Most of it is handled well - the stored request body shows "refresh_token":"***" and "client_secret":"***", and the response shows "access_token":"***". But the same request body carries "client_id":"247Fvwi95XbnKjXCN7hE4PkwPpQdhow5" in full. Anyone who can open Settings can read it, and the page says it keeps request and response bodies for every carrier round-trip - 1,947 of them so far. The redaction looks to be a list of field names rather than a rule applied to auth endpoints, so a field the list does not know about is stored as-is.

Technical evidence

Read from the expanded row in the interface. The full client_id is reproduced above only because this is a SANDBOX account on Manoj's local machine; it should be treated as a live value on any deployed environment. Window 1460x847.

No screenshot file was captured for this item.

Retest history

-   2026-10-14 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - R5: every token request logged after the rebuild is masked - Stamps #1725 (14 Oct) and #1711, #1692, #1669, #1648 (13 Oct) show "client_id":"***" next to the masked client_secret, refresh_token and access_token, and FedEx #1672 shows client_id=*** in its form body. UPS sends its credentials in a header that is not stored. Rows written before the fix still show the full client_id - logged separately as BUG-130.

### BUG-076  -  Clients Export: a value beginning with '=' is written to the CSV unescaped, so spreadsheet programs treat it as a formula (CSV formula injection)

| Severity / type | Medium / Security |
| --- | --- |
| Where | Settings > Organization > Clients > Clients list - Export (CSV of current view) |
| URL | http://localhost:5173/settings/clients |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Settings > Organization > Warehouses > Warehouses list; Settings > Carriers & Services > Carrier Accounts; Settings > International > Importer / Broker |
| Status | Open |

Steps to reproduce

1.  Open Settings > Clients and click + Add Client

2.  Create client QA-1013-R5-CL01 with Client name '=1+1 QA-1013-R5 O'Brien & Sons "quoted" 100% #1 éè 中文' (the name field accepts a leading '=')

3.  Back on Settings > Clients, click Export

4.  Read the CSV the server returns

Test data

Client QA-1013-R5-CL01, name beginning '=1+1'; created for this test and deleted afterwards

Expected

Cells that begin with =, +, - or @ (and tab or carriage return) are neutralised on export - usually by prefixing a single quote - so opening the file in Excel, LibreOffice or Google Sheets shows the text instead of evaluating it.

Actual

The row is written as QA-1013-R5-CL01,"=1+1 QA-1013-R5 O'Brien & Sons ""quoted"" 100% #1 éè 中文",US,UPS:QA13R5*,ACTIVE. The quotes are CSV syntax only, so a spreadsheet reads the cell as the formula =1+1 QA-1013-R5... A name such as =HYPERLINK("https://example.com","Click") or a DDE payload would be executed or offered as a live link to whoever opens the export. Quoting and doubling of embedded quotes are otherwise correct, and the accented and Chinese characters survive. Settings > Carrier Accounts > Export has the same gap: with the QA account named '=1+1 QA-1013-R5' the exported row reads 'UPS — QA13R5,=1+1 QA-1013-R5,Client: QA-1013-R5-CL01,...' with the leading '=' left as is. Settings > Importer / Broker > Export too: the Client name column is written as "=1+1 QA-1013-R5 O'Brien & Sons ..." with the leading '=' left as is.

Technical evidence

GET /api/v1/clients/export.csv?sortBy=code&sortDirection=ASC&columns=... -> 200; response line 3 as quoted above, read in the page (download permitted by Manoj). R4 left this unverified for want of a download. The client screens refuse < and > in names but accept a leading =, + , - and @. Window 1442x847. The exports built in the page (Settings > Warehouses, and any list using src/utils/csv.ts) have the same gap: csvCell() only quotes values containing a quote, comma, CR or LF and doubles embedded quotes - there is no handling of a leading =, +, - or @ (read from the module the page loads).

No screenshot file was captured for this item.

### BUG-077  -  Billing markup: saving a very large percentage (999999999999) returns 500 Internal Error instead of a validation message; the form sets no upper limit

| Severity / type | Medium / Validation |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) |
| URL | http://localhost:5173/settings/clients/QA-1013-R5-CL01 |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Clients and open client QA-1013-R5-CL01 (row menu > Edit)

2.  Go to step 6 Markup, keep 'Percent of rate'

3.  Type 999999999999 in Value (%) - the preview shows $250,000,000,024.75

4.  Click Save markup

Test data

QA-1013-R5-CL01; markup 999999999999 %

Expected

An out-of-range markup is refused with a field message (as negative values are), or the field states a maximum. A value the form accepts should never reach the server as an unhandled fault.

Actual

PUT /api/v1/clients/QA-1013-R5-CL01/markup -> 500 with 'Something went wrong on the server. Please try again in a moment... contact support with reference 3e0a8978.' The field shows no error and the preview happily computes the amount. A markup of 10 saves normally ('Markup saved for QA-1013-R5-CL01.'). The value looks to overflow the stored number's precision.

Technical evidence

PUT /api/v1/clients/QA-1013-R5-CL01/markup -> 500 {"status":"error","code":500,"message":"Something went wrong on the server...reference 3e0a8978"}. Error body leaks nothing; the finding is the unvalidated input and the 500. Found while retesting BUG-035.

BUG-077 - screenshot (BUG-077.jpg)

### BUG-080  -  Deleting a client leaves its warehouse attachment behind: 3PL-EAST counts 7 attached clients, 4 of them deleted, although the delete dialog says the attachment is deleted

| Severity / type | Medium / Data integrity |
| --- | --- |
| Where | Settings > Organization > Warehouses > Warehouses list - Grid columns and values (Code, Name + city, Country, Owner, Attached, Status) |
| URL | http://localhost:5173/settings/warehouses |
| Reproducibility | Always (4 of 4 deleted clients left their row) |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Settings > Organization > Clients > Clients list |
| Status | Open |

Steps to reproduce

1.  Open Settings > Clients and create a client attached to 3PL-EAST (QA-1013-R5-CL02 in this run)

2.  Delete it from the row menu - the dialog says 'This will also delete: ... 1 warehouse attachment(s)' - and confirm

3.  Open Settings > Warehouses and read the Attached column for 3PL-EAST

4.  Open the row menu > Attach clients on 3PL-EAST

Test data

Warehouse 3PL-EAST; clients on file MKL246, THB000, QA-1013-R5-CL01; deleted test clients QA-1012-CL01, QA-1012-RT01, QA-1013-CL01, QA-1013-R5-CL02

Expected

Deleting a client removes its warehouse attachments, as its dialog promises, so the warehouse's Attached count matches the clients the Attach dialog lists.

Actual

The grid reads Attached 7 while the Attach clients dialog lists exactly three attached clients (MKL246, QA-1013-R5-CL01, THB000). GET /api/v1/warehouses/3PL-EAST/clients returns seven codes: MKL246, QA-1012-CL01, QA-1012-RT01, QA-1013-CL01, QA-1013-R5-CL01, QA-1013-R5-CL02, THB000 - four of them belong to clients that no longer exist, including QA-1013-R5-CL02, deleted minutes earlier with the promise that its 1 warehouse attachment would be deleted. Anyone judging whether a warehouse is safe to deactivate or delete from the Attached count is misled, and a client later re-created with one of those codes may inherit a stale attachment.

Technical evidence

GET /api/v1/warehouses?page=0&size=25 -> attachedClientCount 7 for 3PL-EAST; GET /api/v1/warehouses/3PL-EAST/clients -> 7 codes as above; GET /api/v1/clients/QA-1013-R5-CL02 -> 404 after the delete. Window 1442x847.

BUG-080 - screenshot (BUG-080.jpg)

### BUG-082  -  Address book: phone, email, state and postal code are not validated at all - 'abc', 'x@', 'ILLINOIS' and a US ZIP of 'ABCDE' are saved

| Severity / type | Medium / Validation |
| --- | --- |
| Where | Settings > Organization > Address book > Address book list - Add / Edit address form |
| URL | http://localhost:5173/settings/address-book |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Address book and click + Add address

2.  Belongs to Shared; Name QA-1013-R5 Retest Recipient; Phone abc; Email x@; Street 1 Retest Way; City Chicago; State / province ILLINOIS; Postal code ABCDE; Country United States

3.  Click Save address

Test data

Shared address created and removed again during this run (recipient id 4)

Expected

The same checks the rest of Settings applies: a phone with digits, a valid email, a 2-letter US state code and a US ZIP format - as the client wizard, the warehouse panel and the order form do - so the saved addresses offered in Ship to are usable.

Actual

No field is marked and the server accepts everything: POST /api/v1/recipients -> 200 'Recipient saved.', and the grid shows 'Chicago, ILLINOIS, ABCDE - US' with contact 'abc / x@'. Only the required fields (Name, Street, City, Postal code, Country) are checked, and only for emptiness. Every one of these values would be refused later by the order form or the carrier, after the address has been picked for a shipment.

Technical evidence

POST /api/v1/recipients -> 200 {status:'success', message:'Recipient saved.', data:{id:4, phone:'abc', ...}}; none of the inputs has a maxlength, pattern or type=email/tel.

BUG-082 - screenshot (BUG-082.jpg)

### BUG-083  -  Address book: a 299-character name (no field has a length limit) makes Save fail with a server 500 instead of a length message

| Severity / type | Medium / Validation |
| --- | --- |
| Where | Settings > Organization > Address book > Address book list - Add / Edit address form |
| URL | http://localhost:5173/settings/address-book |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Address book and edit a saved address (or add one)

2.  Replace Name with a 299-character text ('QA-1013-R5 LONG NAME AAAA...END')

3.  Click Save address

Test data

QA-1013-R5 test address (recipient id 4), removed afterwards

Expected

The field limits its length (as the client and warehouse forms do with maxlength 255) or the server answers 400 with a field message.

Actual

PUT /api/v1/recipients/4 -> 500 and the toast 'Something went wrong - Something went wrong on the server. Please try again in a moment... contact support with reference 13d715a8.' The dialog stays open with no field marked, so the user cannot tell that the name is simply too long. None of the dialog's inputs has a maxlength. A normal name saves at once ('Updated QA-1013-R5 Retest Recipient.').

Technical evidence

PUT /api/v1/recipients/4 -> 500 {status:'error', code:500, message:'Something went wrong on the server...reference 13d715a8', errors:{field:'request', ...}}. The error body leaks nothing; the finding is the unchecked length reaching the database. Same pattern as BUG-077 on the billing markup.

No screenshot file was captured for this item.

### BUG-084  -  Invite user: inviting an address that already has a pending invite issues a second live invite and accept link instead of refusing or replacing the first

| Severity / type | Medium / Security |
| --- | --- |
| Where | Settings > Organization > Users > Users list - Invite user form (fields, validation, send) |
| URL | http://localhost:5173/settings/users |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Users (/settings/users)

2.  Click Invite user, enter "qa-1013-r5-<i>x</i>"@example.com, pick client QA-1013-R5-CL01 and role USER, click Send invite, then Done

3.  Click Invite user again and enter the same address in capitals, "QA-1013-R5-<i>x</i>"@EXAMPLE.com, with the same client and role; click Send invite, then Done

4.  Look at the Pending invites panel and at Recent admin actions

Test data

QA invites to "qa-1013-r5-<i>x</i>"@example.com for client QA-1013-R5-CL01, role USER (invite ids 5 and 6), both revoked afterwards. Mail provider: none active, so the emails were only logged.

Expected

An address has at most one live invitation. A second invite for an address that is already pending is refused with a pointer to Resend, or it replaces the first and revokes its link - so a re-invite made to correct the client or role cannot leave the old link, with the old client and role, still usable.

Actual

Both sends succeed. 'Pending invites (2)' lists the same address twice, each row with its own Copy link, its own accept token and its own expiry (10/20/2026 3:51:35 PM and 3:52:17 PM). The server lower-cases the address when it stores it (both rows read "qa-1013-r5-<i>x</i>"@example.com), so it knows they are the same person, yet it still issues a second link. Recent admin actions records the second invite as typed, "QA-1013-R5-<i>x</i>"@EXAMPLE.com, which no longer matches the stored invite.

Technical evidence

POST /api/v1/admin/user-invites -> 201 (first invite)
POST /api/v1/admin/user-invites -> 201 (same address in capitals, second accept link issued)
GET /api/v1/admin/user-invites -> 200, both invites pending
The address is accepted with HTML in its quoted local part (valid under RFC 5321) and is shown escaped as text everywhere it appears: dialog, toast, pending list, audit list and the Revoke confirmation.

BUG-084 - screenshot (BUG-084.jpg)

### BUG-098  -  Cutoffs & Holidays: adding a second holiday on a date already in the list fails with a server 500 instead of a 'date already listed' message

| Severity / type | Medium / Validation |
| --- | --- |
| Where | Settings > Carriers & Services > Cutoffs & Holidays - Holiday add row (date, name, Add) |
| URL | http://localhost:5173/settings/cutoffs |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Settings > Labels & Documents > Templates; Settings > Labels & Documents > Custom Fields |
| Status | Open |

Steps to reproduce

1.  Open Settings > Cutoffs & Holidays (/settings/cutoffs) and scroll to Global holiday list

2.  Add 27-11-2026 'QA-1013-R5 Test Holiday' with + Add ('Holiday added.')

3.  Add 27-11-2026 again with the name 'QA-1013-R5 Duplicate' and click + Add

Test data

QA holiday 2026-11-27 'QA-1013-R5 Test Holiday <i>x</i>', removed afterwards

Expected

The duplicate is refused with a message on the row, for example '27-11-2026 is already a holiday (QA-1013-R5 Test Holiday).', or the form offers to rename the existing entry.

Actual

POST /api/v1/admin/cutoffs/holidays -> 500 and a red toast: 'Something went wrong - Something went wrong on the server. Please try again in a moment. If this keeps happening, contact support with reference c8218b5f.' followed by a raw second line 'request - Reference c8218b5f - details in server logs.' The user is told to retry, which can only fail again; the list is unchanged. Settings > Templates has the same gap: a second template for the same client and document type (QA-1013-R5-CL01 / Packing slip) gives POST /api/v1/label-templates -> 500, reference 5f83551b, although the editor itself says 'unique per pair'. Settings > Custom Fields: a second definition with an existing key (QAField!) gives POST /api/v1/custom-fields -> 500, reference 449ceb53, and the dialog closes as if it had worked.

Technical evidence

POST /api/v1/admin/cutoffs/holidays -> 200 (first, 2026-11-27); POST /api/v1/admin/cutoffs/holidays -> 500 (same date), reference c8218b5f. Looks like an unhandled unique-constraint error - the same pattern as BUG-077 and BUG-083.

BUG-098 - screenshot (BUG-098.jpg)

### BUG-099  -  Cutoff rules: a warehouse number that does not exist (999) makes + Add fail with a server 500 instead of a field message

| Severity / type | Medium / Validation |
| --- | --- |
| Where | Settings > Carriers & Services > Cutoffs & Holidays - Cutoff rules: add row (source, carrier, warehouse, cutoff, timezone, Add) |
| URL | http://localhost:5173/settings/cutoffs |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Cutoffs & Holidays (/settings/cutoffs)

2.  In the 'new' row of Cutoff rules pick Source MANUAL and Carrier DHL, type 999 in Warehouse and America/Chicago in Timezone

3.  Click + Add

Test data

Warehouse 999 (no such warehouse; the existing rules use 1); nothing was saved

Expected

The warehouse is picked from the real warehouses, or an unknown number is refused with 'No warehouse 999'.

Actual

POST /api/v1/admin/cutoffs/rules -> 500 and the generic toast 'Something went wrong on the server. Please try again in a moment... reference 86eeb6bf.' with the raw extra line 'request - Reference ... - details in server logs.' Nothing tells the user that the warehouse number is the problem.

Technical evidence

POST /api/v1/admin/cutoffs/rules -> 500 (references 52e15b87 and 86eeb6bf, with and without a valid timezone). Same unhandled-constraint pattern as BUG-077, BUG-083 and BUG-098.

BUG-099 - screenshot (BUG-099.jpg)

### BUG-100  -  Cutoff rules: any text is accepted as the rule's timezone - 'Mars/Olympus' was saved and listed as an active rule

| Severity / type | Medium / Validation |
| --- | --- |
| Where | Settings > Carriers & Services > Cutoffs & Holidays - Cutoff rules: add row (source, carrier, warehouse, cutoff, timezone, Add) |
| URL | http://localhost:5173/settings/cutoffs |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Cutoffs & Holidays (/settings/cutoffs)

2.  In the 'new' row pick Source MANUAL, Carrier DHL, leave Warehouse blank (any), type Mars/Olympus in Timezone

3.  Click + Add

Test data

QA rule #20 MANUAL / DHL / any / 20:00 / Mars/Olympus, deleted straight afterwards

Expected

Timezone is chosen from the IANA list (the client wizard already has an IANA search for its timezone) or checked on save, so a typo such as 'America/New_Yrok' is refused before any shipment is evaluated against it.

Actual

'Done - Rule added.' and the list shows '20 MANUAL DHL any 20:00:00 Mars/Olympus active'. The cutoff logic converts each shipment's time into this zone; with a zone that does not exist it can only fail or fall back silently for every shipment the rule matches. Not exercised further: DHL is disabled on Carriers (platform), so no shipment could reach the rule.

Technical evidence

POST /api/v1/admin/cutoffs/rules -> 200 with timezone 'Mars/Olympus'; GET .../rules lists it as active; DELETE /api/v1/admin/cutoffs/rules/20 -> 200 afterwards.

No screenshot file was captured for this item.

### BUG-107  -  Templates: the logo field says 'PNG or JPEG' but accepts and stores an SVG file (data:image/svg+xml) - neither the page nor the server checks the file type

| Severity / type | Medium / Security |
| --- | --- |
| Where | Settings > Labels & Documents > Templates - Add template: logo upload |
| URL | http://localhost:5173/settings/templates |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Templates (/settings/templates) and click + Add template

2.  Set Applies to = QA-1013-R5-CL01, Document type = Packing slip

3.  Drop an SVG file on the logo tile (in this test the file was attached to the tile's file input directly, which is what a drop does; the picker's PNG/JPEG filter only applies when browsing)

4.  Click Save template

Test data

Harmless test file qa-1013-r5-logo.svg (a 10 x 10 red square, no script); QA template #1, deleted afterwards

Expected

Only PNG and JPEG are accepted, as the tile says, checked on the file's actual type in the page and again on the server; anything else is refused with a message.

Actual

The tile shows 'Logo added' and the live preview draws the SVG. POST /api/v1/label-templates -> 200 and GET /api/v1/label-templates/1 returns logoBase64 'data:image/svg+xml;base64,...'. SVG is a script-capable format, so a crafted file would be stored and later handed to whatever renders packing slips, invoices and return covers. Whether the PDF renderer executes SVG content was not exercised (the QA client has no orders to render). Size is checked: a 352 KB PNG is refused with 'Logo must be under 200 KB.' A plain-text file named qa-1013-r5-not-image.png is accepted the same way: 'Logo added' with a broken image in the tile and the preview, so the content of the file is not looked at either.

Technical evidence

Upload input accept='image/png,image/jpeg' only; POST /api/v1/label-templates -> 200; stored logoBase64 starts with data:image/svg+xml.

BUG-107 - screenshot (BUG-107.jpg)

### BUG-111  -  Custom Fields: a saved definition can never be changed - Edit and the Move up / Move down arrows send a create request and fail with a server 500

| Severity / type | Medium / Functional |
| --- | --- |
| Where | Settings > Labels & Documents > Custom Fields - Row Edit (pencil) |
| URL | http://localhost:5173/settings/custom-fields |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Custom Fields, set Tenant scope to QA-1013-R5-CL01 and create a Text field (key qa_r5_a, label QA-1013-R5 A)

2.  Click the row's pencil (Edit), change Position to 120 and click Save

3.  Create a second field (qa_r5_b), then click Move down on the first row

Test data

QA fields QAField!, qa_r5_a and qa_r5_b for client QA-1013-R5-CL01 (all deleted afterwards)

Expected

Edit and the arrows update the existing definition (an update on its id) and the grid shows the new values or order.

Actual

Edit sends POST /api/v1/custom-fields - the create endpoint - and gets 500; the dialog stays open under the red toast 'Something went wrong on the server... reference a6ebe214' (and 3d12f9fb on a second, minimal change). Move down sends the same POST, gets 500, reports to /api/v1/client-errors and shows nothing at all; the order stays 110 / 120. The only way to change a label, type, options, position or the Required / Active flags is to delete the definition and create it again.

Technical evidence

Edit: POST /api/v1/custom-fields -> 500 (references a6ebe214, 3d12f9fb). Move down: POST /api/v1/custom-fields -> 500, then POST /api/v1/client-errors -> 202, no message on screen.

BUG-111 - screenshot 1 (BUG-111.jpg)

BUG-111 - screenshot 2 (BUG-111-2.jpg)

### BUG-113  -  Custom Fields: a 255-character label makes Save fail with a server 500; the Label box has no length limit and no message

| Severity / type | Medium / Validation |
| --- | --- |
| Where | Settings > Labels & Documents > Custom Fields - New field: Label |
| URL | http://localhost:5173/settings/custom-fields |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Custom Fields, Tenant scope QA-1013-R5-CL01, and click + New field

2.  Key qa_r5_pos, Label 'QA-1013-R5 ' followed by 244 L's (255 characters), click Save

3.  Shorten the label to 'QA-1013-R5 pos' and click Save again

Test data

QA field qa_r5_pos for client QA-1013-R5-CL01 (deleted afterwards)

Expected

The box stops at the stored length, or Save is refused with a message such as 'Label can be at most N characters'.

Actual

POST /api/v1/custom-fields -> 500 and the generic toast 'Something went wrong on the server. Please try again in a moment... reference 48c940e3' (a 296-character label: reference a61a9d15). The same key saves at once with the 14-character label, so only the length is at fault. The input has no maxlength and nothing warns while typing.

Technical evidence

255 characters: POST /api/v1/custom-fields -> 500 (48c940e3); 296 characters: 500 (a61a9d15); 14 characters: 201.

BUG-113 - screenshot (BUG-113.jpg)

### BUG-118  -  Output Destinations: every new destination fails with a server 500 - neither a folder (LOCAL_FS) nor an SFTP destination can be created

| Severity / type | Medium / Functional |
| --- | --- |
| Where | Settings > Labels & Documents > Output Destinations - New destination: Active, Notes, Create, Cancel, close and Escape |
| URL | http://localhost:5173/settings/output-destinations |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Output Destinations and click + Add destination

2.  Client code QA-1013-R5-CL01, Doc type LABEL, Destination type LOCAL_FS, Directory path /tmp/qa-1013-r5, Active ticked or not; click Create

3.  Switch Destination type to SFTP: host 192.0.2.20, port 22, username qa-1013-r5, a test password, remote directory /upload; click Create

Test data

QA client QA-1013-R5-CL01; documentation-range SFTP host 192.0.2.20 and a dummy password; nothing was saved

Expected

The destination is saved and listed (or a field message says what is wrong), as the unknown-client case already does.

Actual

Every attempt (six in all) returns POST /api/v1/admin/output-destinations -> 500 'Something went wrong on the server... reference ...' (for example f52f75b8 and fe053958) - with notes or without, Active on or off, LOCAL_FS or SFTP, upper- or lower-case client code. The request is well formed (clientCode, docType, destinationType, config JSON, active, notes, sftpPasswordPlain). The list stays 'No destinations configured.', so labels and invoices cannot be delivered to a folder or SFTP server at all. Only the QA client could be tried; real clients were not touched.

Technical evidence

POST /api/v1/admin/output-destinations -> 500 INTERNAL_ERROR (reference fe053958) for a complete SFTP request; same for LOCAL_FS. An unknown client code correctly returns 400 'Client QA-1013-R5-NOPE was not found...'.

BUG-118 - screenshot 1 (BUG-118.png)

BUG-118 - screenshot 2 (BUG-118-2.jpg)

### BUG-120  -  External Systems: the Oracle WMS connector's default per-client login is username = password = client code, and the Client overrides tab prints that rule for every admin

| Severity / type | Medium / Security |
| --- | --- |
| Where | Settings > Integrations > External Systems - Edit drawer > Client overrides |
| URL | http://localhost:5173/settings/external-systems |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > External Systems and click the pencil on nds-default (PROD, NDS_ORACLE)

2.  Open the Client overrides tab and read the note at the top

3.  Compare with the client codes shown everywhere in Multiship (MKL246, THB000, ...)

Test data

Production connection nds-default, viewed only; nothing changed

Expected

Each client's database login uses its own secret (stored encrypted like productionPassword on the Secrets tab), and the screen does not spell out how passwords are derived.

Actual

The tab reads 'Per-tenant login overrides. Empty by default - the connector falls back to its own credential-derivation rule (e.g. NDS: username = password = clientCode).' and 'No overrides set.' So, as configured, every client's Oracle WMS login has the client code as its password. Client codes are not secret - they appear on orders, labels, exports and in this app's lists - so anyone who can reach the Oracle host (192.168.3.8:1521 in the config) and knows a code can sign in as that client.

Technical evidence

Text as quoted; GET /api/v1/admin/external-systems/1/client-overrides returns no overrides. The derivation itself was not exercised against the database.

BUG-120 - screenshot (BUG-120.jpg)

### BUG-122  -  External Systems > Secrets: 'Save secret' is enabled on the empty box, and saving it empty deletes the stored secret - one click removes the live productionPassword

| Severity / type | Medium / Usability |
| --- | --- |
| Where | Settings > Integrations > External Systems - Edit drawer > Secrets |
| URL | http://localhost:5173/settings/external-systems |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > External Systems and click the pencil on nds-default (PROD)

2.  Open the Secrets tab: Secret key productionPassword, Plaintext box empty

3.  Read the note and look at the Save secret button (not clicked)

Test data

Production connection nds-default, viewed only; Save secret was not clicked

Expected

Save secret stays disabled until something is typed, and removing a secret is a separate, clearly named Delete action with a confirmation that says what will stop working.

Actual

The note says 'Existing secrets aren't shown; leaving the field empty and Saving deletes the secret row.' The box opens empty and Save secret is enabled, so the default state of the tab is one click away from deleting the production database password. The Active note on Details says this connection drives the Oracle DTC sync and the scheduled DTC_SYNC job, which would then fail.

Technical evidence

Save secret button enabled (disabled=false) with an empty password box (autocomplete=new-password, not browser-filled). Behaviour taken from the on-screen note; not exercised, because it would delete the live secret.

BUG-122 - screenshot (BUG-122.jpg)

### BUG-128  -  Logs: most Settings changes leave no audit entry - templates, code maps, customs profiles, custom fields, printers, scanner keys and mail providers are never logged

| Severity / type | Medium / Security |
| --- | --- |
| Where | Settings > Activity & Logs > Logs - Completeness of the audit trail (changes made in this run) |
| URL | http://localhost:5173/settings/audit-log |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Settings > Carriers & Services > Shipping Catalog; Settings > Carriers & Services > Code Maps; Settings > Carriers & Services > Carrier Limits; Settings > Carriers & Services > Cutoffs & Holidays; Settings > International > Importer / Broker; Settings > Labels & Documents > Templates; Settings > Labels & Documents > Custom Fields; Settings > Labels & Documents > Printers; Settings > Email & Alerts > Mail |
| Status | Open |

Steps to reproduce

1.  During this run, create and delete records on Shipping Catalog, Code Maps, Carrier Limits, Cutoffs & Holidays, Importer / Broker, Templates, Custom Fields, Printers (including a scanner key) and Mail (all QA-1013-R5 test records, 13 Oct 17:30-20:15)

2.  Open Settings > Logs, All logs, newest first

3.  Open Filters > Entity type and pick LABEL_TEMPLATE, CODE_MAP or CUSTOMS_PROFILE

Test data

QA records D026-D038 (all created and removed through the UI in this run)

Expected

Every create, update and delete on a Settings screen is written to the log with actor, entity and change, as clients, warehouses and carrier accounts already are - above all for secrets (mail provider token, scanner key) and for anything that changes how labels are produced.

Actual

After 'Oct 13, 5:28 PM - Carrier account updated: UPS/QA13R5' the next entries are the sign-ins of Oct 14, 7:32 and 7:45 AM; none of the dozens of changes in between appears. The newest 200 entries contain only AUTH, CARRIER_ACCOUNT, WAREHOUSE, CLIENT and ORDER rows. The Entity type filter offers LABEL_TEMPLATE, ROUTING_RULE, CODE_MAP, CUSTOMS_PROFILE, CLIENT_POLICY and CLIENT_MARKUP, and each of them returns 0 entries in total, although a label template, code-map aliases and a customs profile were created and deleted in this run. No one can tell afterwards who changed a mail provider, enrolled a scanner, or edited the holiday calendar.

Technical evidence

GET /api/v1/audit-log?entityType=LABEL_TEMPLATE (and CODE_MAP, CUSTOMS_PROFILE, ROUTING_RULE, CLIENT_POLICY, CLIENT_MARKUP) -> totalElements 0; entityType=CLIENT -> 30, so the filter works. BUG-085 (invite resend / revoke not audited) is a narrower case of the same gap.

BUG-128 - screenshot (BUG-128.jpg)

### BUG-132  -  Email Delivery Log marks every email SENT although no mail provider is active and nothing left the system - invites look delivered when they were only logged

| Severity / type | Medium / Functional |
| --- | --- |
| Where | Settings > Activity & Logs > Email Delivery Log - Delivery grid (When, Template, Recipient, Status, Provider, Latency, Actions) |
| URL | http://localhost:5173/settings/notification-delivery-log |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Mail: 'No provider active - outbound emails are logged only.'

2.  Invite a user from Settings > Users (QA address on example.com)

3.  Open Settings > Email Delivery Log and read Status and Provider

Test data

QA invites to "qa-1013-r5-<i>x</i>"@example.com (revoked earlier in the run)

Expected

With no provider the row says LOGGED (or NOT SENT - no provider), so an admin can see the invite never reached the person.

Actual

All 7 rows read Status SENT, Provider '-', Latency 1-2 ms; the API stores providerKind null and providerId null with status SENT. An admin checking why a new user never received an invite or a password-reset link is told it was sent. The FAILED filter returns 'No delivery rows match those filters.'

Technical evidence

GET /api/v1/admin/notification-delivery-log -> 7 rows, status SENT, providerKind null; GET /api/v1/admin/mail-providers -> no providers.

BUG-132 - screenshot (BUG-132.jpg)

### BUG-133  -  Email Delivery Log stores the full body of sign-in emails, including the live invite link with its token, and returns it to any admin through the API

| Severity / type | Medium / Security |
| --- | --- |
| Where | Settings > Activity & Logs > Email Delivery Log - Stored message content (API) |
| URL | http://localhost:5173/settings/notification-delivery-log |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Invite a user from Settings > Users

2.  Open Settings > Email Delivery Log (the table shows no body)

3.  Read the row through GET /api/v1/admin/notification-delivery-log, as the page itself does

Test data

QA invite to "qa-1013-r5-<i>x</i>"@example.com (already revoked, so its link is dead)

Expected

The log keeps what is needed to trace a delivery (template, recipient, status, provider, error) but masks one-time links and tokens, as the Carrier API Log does for carrier tokens.

Actual

Each row carries the rendered body: 'You've been invited to join Multiship as USER for client QA-1013-R5-CL01... Accept the invite (expires in 7 days): http://localhost:5173/invite/<48-character token> ...'. Anyone who can read the log can open a pending invite meant for someone else and join with that role and client. The same template set includes AUTH.PASSWORD_RESET and AUTH.VERIFY_EMAIL, whose links would be stored the same way, and Retry re-sends the stored message.

Technical evidence

GET /api/v1/admin/notification-delivery-log -> body field with the invite URL and token (token not copied into this report). Only already-revoked QA invites were inspected.

No screenshot file was captured for this item.

### BUG-138  -  Client wizard: a draft resumed after a page reload keeps its staged carrier account but not the client ID and secret, yet Summary marks it READY and Submit is allowed

| Severity / type | Medium / Functional |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Carrier accounts grid for the client (+ Add Account, default star) |
| URL | http://localhost:5173/settings/clients/new |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Clients and click + Add Client

2.  Fill step 1 Identity (client code QA1013R5W, name QA-1013-R5 wizard check), pick a warehouse on step 2 Ship From and go to step 4 Carriers

3.  Click + Add carrier account: UPS, account number QA13R7, a test client ID and client secret, then Add to list - the row reads 'SANDBOX · client ID qa-r5-dumm... · secret hidden'

4.  Leave with the back arrow and reload the page

5.  Click + Add Client - the draft reopens at step 4 Carriers; look at the staged account row

6.  Go on through Mapping (stage QA82 -> UPS Ground), Markup and Importer to Summary, visit Return, and look at Summary and Submit - create client

Test data

Draft client QA1013R5W 'QA-1013-R5 wizard check' (3PL-EAST ship-from), UPS SANDBOX account QA13R7 with dummy client ID / secret, mapping QA82 -> UPS Ground. Nothing saved: the create request was blocked in the page, and the draft was removed from the browser afterwards.

Expected

Credentials the wizard cannot keep across a reload are not silently lost: the restored account is flagged (for example 'Re-enter the client ID and secret') and Summary / Submit stay blocked until they are entered again.

Actual

After the reload the row reads 'SANDBOX · client ID · secret hidden' - the client ID is empty, and 'secret hidden' suggests a secret is still held when there is none. The browser copy of the draft (localStorage 'clientEditorDraft:admin') keeps the account with accountNumber QA13R7 but clientId '' and clientSecret '' (keeping secrets out of browser storage is right; not telling the user is the fault). Carriers gets its green tick, Summary lists 'Carrier accounts (1) READY - UPS · QA13R7 SANDBOX (default)', and Submit's only blocker was 'Cannot submit yet: Visit: Return'; once Return was opened, Submit - create client was enabled. The client would be created and its UPS account sent with a blank client ID and secret - either an account that cannot authenticate or a save that fails after the client already exists.

Technical evidence

Draft before the reload: row 'client ID qa-r5-dumm... · secret hidden'; localStorage carrierDrafts[0] after Add to list: clientId length 0, clientSecret length 0, accountNumber QA13R7. Submit button title before visiting Return: 'Cannot submit yet: Visit: Return' (nothing about credentials). Submit was clicked with every write blocked in the page: POST /api/v1/clients carried only the client fields (clientCode, name, shipFrom 3PL-EAST Central Warehouse, returnSameAsShipFrom true) - staged accounts and mappings are posted after the client exists, so their request was not observed.

BUG-138 - screenshot 1 (BUG-138.png)

BUG-138 - screenshot 2 (BUG-138-2.jpg)

BUG-138 - screenshot 3 (BUG-138-3.jpg)

### BUG-022  -  Clients search: '%' and '_' work as wildcards, so searching for them lists clients that do not contain them

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > Organization > Clients > Clients list - Search code, name, city |
| URL | http://localhost:5173/settings/clients |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Also affects | Settings > Organization > Warehouses > Warehouses list; Settings > Organization > Users > Users list; Settings > Activity & Logs > Logs; Settings > Activity & Logs > Email Delivery Log |
| Status | Reopened |

Steps to reproduce

1.  Open Settings > Clients (/settings/clients)

2.  Type % in the box 'Search code, name, city...' and wait for the list

3.  Replace it with _ and wait

4.  Replace it with MKL_46 and wait

5.  Replace it with M%6 and wait

6.  Clear the search, click Filters, type _ in Code contains and wait; clear it and type % in City contains

Test data

Search terms: %, _, MKL_46, M%6. Clients on file: MKL246 (MKL, Zeeland MI), THB000 (Thoroughbred Fulfillment LLC, Zeeland MI)

Expected

The search matches the text typed. No client code, name or city contains % or _, so each of these four searches should show 'No clients match the current filters.' Client codes may contain '_' (the Add Client hint says 'Letters, digits, '-', '_''), so a code search with '_' must not also match other characters in that position.

Actual

'%' and '_' each list both clients ('Showing 2 of 2 clients'). 'MKL_46' and 'M%6' each list MKL246 ('Showing 1 of 1 client'). The Filters panel has the same fault: Code contains '_' and City contains '%' each list both clients. Settings > Logs, Search entity key behaves the same: '%' (sent as entityKey=%25) returns all 34,622 entries and 'QA13_5' finds the QA13R5 rows. Email Delivery Log, Recipient contains: '%' (recipient=%25) returns all 7 rows.

Technical evidence

GET /api/v1/clients?page=0&size=25&sortBy=code&sortDirection=ASC&search=%25 -> 200, 2 rows
GET /api/v1/clients?...&search=_ -> 200, 2 rows
GET /api/v1/clients?...&search=MKL_46 -> 200, 1 row (MKL246)
The term reaches the server intact, so the server most likely uses it in a SQL LIKE pattern without escaping % and _.

Screenshot BUG-022.jpg was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - Searching '_', '%' and 'MKL_46' now all give 'Showing 0 of 0 clients'. A normal term still works ('mkl' finds MKL246). The Filters panel is fixed too: Code contains '_' and City contains '%' both give 0 of 0.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Re-walked at 1460x847. Searching '%' returns 'No clients match the current filters' with 'Showing 0 of 0 clients'; the wildcard is no longer passed through to the query.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): still-failing - Fixed on Clients, still failing on Warehouses, which this bug lists as also affected. Clients: '%' and 'MKL_46' in the search box both give 'No clients match the current filters' (Showing 0 of 0), and in Filters, Code contains '_' and City contains '%' each give 0 rows, while 'zEELand' still finds both clients; a SQL-style probe (' OR 1=1 --) and an HTML payload return 0 rows with no error. Warehouses (/settings/warehouses, two warehouses 3PL-EAST and QA-1013-R5-WH01): '_' and '%' each still list both warehouses although neither contains either character, so the wildcard is still passed through to the query there. 'SPRINGFIELD' and '"quoted"' match correctly. Users (/settings/users) has the same fault and is added to the affected screens: '%' and '_' in 'Search username, email, name...' each list both users (admin and manoj7000), although no username, email or name contains either character.

### BUG-024  -  Importer / Broker dialog (Clients row menu): a click on the dimmed background closes it and throws away what was typed; Esc does nothing

| Severity / type | Low / Usability |
| --- | --- |
| Where | Settings > Organization > Clients > Clients list - Row menu > Importer / Broker |
| URL | http://localhost:5173/settings/clients |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Clients (/settings/clients)

2.  Scroll the table to the right and open the ⋮ menu on MKL246

3.  Click Importer / Broker

4.  Type QA-1012-IMP-BACKDROP in Importer name and QA Contact in Contact

5.  Press Esc

6.  Click on the dimmed background to the right of the dialog

7.  Open ⋮ > Importer / Broker on MKL246 again

Test data

Client MKL246; Importer name QA-1012-IMP-BACKDROP; Contact QA Contact (nothing saved)

Expected

Esc and a background click behave the same way, and neither silently discards typed data: either they ask 'Discard changes?' when something has been typed, or only Cancel / X close the dialog. The Filters panel and Columns menu on the same page close on Esc.

Actual

Esc does nothing (the dialog stays open, focus moves to the X button). A single click on the dimmed background closes the dialog at once with no warning; reopening shows an empty form, so everything typed is lost.

Technical evidence

No request is sent on close (nothing saved). The form is long (client and destinations, importer of record, tax identity and further sections), so one stray click loses a lot of typing.

BUG-024 - screenshot (BUG-024-R5.jpg)

Screenshot BUG-024.jpg was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Unchanged. Esc with the cursor in Importer name does nothing; a single click on the dimmed background closes the dialog at once and the typed name is gone when it is reopened.

-   2026-10-13 R4 (build local dev, 2026-10-13): still-failing - Unchanged, and now inconsistent with the rest of the app. With 'QA-1013 Importer Draft' typed into Importer name, a click on the dimmed background closed the Importer / Broker dialog at once and discarded it, with no prompt. The client editor on the same screen does guard this: leaving it with unsaved changes raises 'Leave client editor? This client has unsaved changes. Leave and lose what you've edited?' with Stay / Leave.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Esc and a click on the dimmed background now both ask 'Discard this draft and close?' once something has been typed (QA-1013-R5 Importer Draft in Importer name). Answering Cancel keeps the dialog open with the text intact (checked for both Esc and the background); answering OK closes it. Cancel and X in the dialog still close without asking, which the bug allowed. The question is asked with the browser's own confirm box rather than the in-app Stay / Leave dialog the client editor and the order form use - logged separately as a consistency point.

### BUG-025  -  Clients list: the row menu (⋮ Importer / Broker, Edit, Delete) is off-screen at a 1446 px wide window; it is only reachable by scrolling the table sideways

| Severity / type | Low / UI |
| --- | --- |
| Where | Settings > Organization > Clients > Clients list - Table width / row actions reachable at 1446 px |
| URL | http://localhost:5173/settings/clients |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Use a browser window 1446 x 840 with the Settings menu expanded

2.  Open Settings > Clients (/settings/clients)

3.  Look for the ⋮ menu at the end of each row

4.  Scroll the table to the right with the horizontal scrollbar under the rows

Test data

Default column layout and Compact density; 2 clients

Expected

The row actions are visible without sideways scrolling: the seven default columns fit, and the Status column has a wide empty area after the Active badge.

Actual

The rows end at the Status column; the ⋮ menu (the only way to Edit or Delete a client) is hidden past the right edge. A horizontal scrollbar appears under the table, and the ⋮ buttons show only after scrolling right, when Code and Name scroll out of view.

Technical evidence

Window 1446 x 840, Settings menu expanded. With every column hidden (Columns menu) the ⋮ buttons appear at the right edge without scrolling, so the overflow comes from the column widths.

Screenshots BUG-025.jpg, BUG-025-2.jpg, BUG-025-3.jpg, BUG-025-4.jpg, BUG-025-5.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Still reproduces, though not at the original width: the Claude side panel fixes this session's viewport at 1005x847, so 1446 px could not be set. At 1005 px with the default column layout the row ends at Orders and the actions column is past the right edge; the horizontal scrollbar has to be used before any row action can be reached.

-   2026-10-13 R4 (build local dev, 2026-10-13): still-failing - Unchanged, and my 2026-10-12 reading of 'fixed' was wrong - that check was made while the grid happened to be scrolled right. Measured from the DOM at a 1460 px window with the default layout: both Row actions buttons sit at x 1587-1615, entirely outside the viewport. The grid's own scroller is 1058 px wide against 1280 px of content, so the row menu can only be reached by scrolling the grid sideways; there is no sticky actions column.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - At 1442 px with the Settings menu expanded and the default layout, both row-action (⋮) buttons sit at x 1347 in a sticky cell at the right edge of the grid and are clickable without scrolling (hit-tested in the DOM); the grid itself still scrolls 240 px sideways for the Status column, which is reachable by scrolling. Note that Columns > Reset layout unpins the column again until the page is reloaded (BUG-074).

### BUG-026  -  Clients list sorting: after the third click on a header the arrow disappears, but the list is still sorted by Code ascending, so the next click on Code appears to do nothing

| Severity / type | Low / UI |
| --- | --- |
| Where | Settings > Organization > Clients > Clients list - Sort by Code |
| URL | http://localhost:5173/settings/clients |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Clients (/settings/clients); the Code header shows an up arrow (Code ascending)

2.  Click the Code header (Code descending: THB000 first)

3.  Click the Code header again: no arrow is shown and the rows are MKL246, THB000

4.  Click the Code header once more

Test data

2 clients (MKL246, THB000)

Expected

Each click visibly changes the sort, and the header arrow always matches the order shown: either the third click returns to 'Code ascending' with its arrow (as on page load), or the 'unsorted' state shows rows in a different, unsorted order.

Actual

After the second click the header shows no arrow although the rows are in Code ascending order (the page-load state, which shows an arrow). The following click only brings the arrow back; the rows do not move. Cycling Orders (descending, ascending, then a third click) ends in the same arrow-less Code ascending state.

Technical evidence

The 'no arrow' state requests GET /api/v1/clients?page=0&size=25&sortBy=code&sortDirection=ASC, the same request as page load and as 'Code ascending'.

Screenshot BUG-026.png was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - The Code header now cycles between two states only. Three clicks from the default gave descending (THB000 first, arrow down), ascending (MKL246 first, arrow up), descending again - the arrow matches the order every time and the arrow-less state is gone.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Clicking the Code header three times now leaves a visible sort arrow and a list that matches it: THB000 above MKL246, with the request GET /api/v1/clients?...sortBy=code&sortDirection=DESC. The header cycles between ASC and DESC with the arrow always shown; the silent third state is gone.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: three clicks on Code go descending (THB000 first), ascending, descending, with aria-sort and the arrow always matching the rows; Name sorts alphabetically and Orders numerically (33467 before 407); Contact, Country, Carrier accounts and Status are not sortable.

### BUG-027  -  Client wizard > Timezone: searching 'Kolkata' or 'Kyiv' finds nothing; the list only has the old names Asia/Calcutta and Europe/Kiev

| Severity / type | Low / Usability |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Defaults > Timezone (IANA search and locate button) |
| URL | http://localhost:5173/settings/clients/new |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Clients and click + Add Client

2.  In Defaults > Timezone type Kolk

3.  Replace it with Calcutta

4.  Replace it with Kyiv, then with Kiev

5.  Click the locate button 'Detect timezone from browser' (browser set to India time)

Test data

Timezone search terms Kolk, Calcutta, Kyiv, Kiev

Expected

The field asks for an IANA name ('IANA (e.g. America/New_York)'); the current IANA names Asia/Kolkata and Europe/Kyiv are offered (old aliases may also match), so a user searching the city's current name finds it.

Actual

'Kolk' and 'Kyiv' show 'No timezone matches ...'. 'Calcutta' offers Asia/Calcutta (UTC+05:30) and 'Kiev' offers Europe/Kiev. The locate button also fills Asia/Calcutta.

Technical evidence

The list appears to come from the browser's own time-zone list, which in Chrome still uses the old aliases.

Screenshots BUG-027.png, BUG-027-2.jpg, BUG-027-3.png, BUG-027-4.jpg, BUG-027-5.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Half fixed. 'Kyiv' now finds Europe/Kiev, so an alias has been added there, but 'Kolk' still shows 'No timezone matches "Kolk".' - Asia/Kolkata is still missing.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - The timezone list carries the modern names and keeps the old ones as aliases. Searching 'Kolkata' returns both Asia/Calcutta and Asia/Kolkata (UTC+05:30); searching 'Kyiv' returns Europe/Kiev and Europe/Kyiv (UTC+03:00).

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: on the new-client wizard, Timezone search 'Kolkata' lists Asia/Calcutta and Asia/Kolkata (UTC+05:30), 'Kyiv' lists Europe/Kiev and Europe/Kyiv (UTC+03:00), and 'toronto' (lower case) finds America/Toronto.

### BUG-029  -  Client wizard > Carriers: the UPS account number hint and its error message give different rules ('exactly 6 alphanumerics' vs '6-10 letters or digits')

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Carrier accounts grid for the client (+ Add Account, default star) |
| URL | http://localhost:5173/settings/clients/new |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Reopened (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Clients and click + Add Client

2.  Fill step 1, pick a warehouse on step 2, go on to step 4 Carriers

3.  Click + Add carrier account; Carrier is UPS

4.  Read the grey hint under Account number

5.  Type 12 in Account number and click into Client ID

6.  Replace it with QA10127890123 and click into Client ID

Test data

Carrier UPS; Account number 12, then QA1012!! (saved as QA1012)

Expected

The hint and the error state the same rule, so the user knows whether a 7-10 character UPS number is allowed.

Actual

The grey hint reads 'UPS shipper numbers are exactly 6 alphanumerics.' while the red error, shown for a shorter value, reads 'UPS shipper number is 6-10 letters or digits'. The field itself stops at 6 characters (typing QA10127890123 leaves QA1012), so the error message is the wrong one and tells the user to try lengths the field will not accept. DHL Express has the same mismatch: hint 'DHL Express account numbers are up to 9 digits.' against error 'DHL Express account number is 9-12 digits', and the field accepts letters (QA1012QA1) although both texts say digits.

Technical evidence

Account number input caps at 6 characters for UPS and strips punctuation as typed (QA1012!! becomes QA1012). Only the error text disagrees with the hint and with the field's own behaviour.

BUG-029 - screenshot (BUG-029-R5.png)

Screenshots BUG-029.jpg, BUG-029-2.png, BUG-029-3.jpg, BUG-029-4.png, BUG-029-5.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Fixed for UPS: the hint now reads 'UPS shipper numbers are 6-10 letters or digits.', matching the error, and a 10-character number is accepted. DHL Express still disagrees with itself - the grey hint says 'DHL Express account numbers are up to 9 digits.' while the error says 'DHL Express account number is 9-12 digits'.

-   2026-10-13 R4 (build local dev, 2026-10-13): still-failing - The hint-versus-error mismatch is fixed for both carriers: UPS now reads '6-10 letters or digits (UPS shipper #)' with the field capped at maxlength 10 (typing QA10137890123 leaves QA10137890), and DHL Express reads '9-12 digits (DHL account #)' against the error 'DHL Express account number is 9-12 digits'. What remains is the other half of the original finding: the DHL field still accepts letters - QA1013QA1013 was held and rejected only on length, not on being non-numeric, although both the placeholder and the error say digits.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): still-failing - Fixed for UPS and DHL, but the same fault now shows on FedEx, which the fix comment says it covers. UPS: placeholder '6-10 letters or digits (UPS shipper #)', hint 'UPS shipper numbers are 6-10 letters or digits.', error for '12' 'UPS shipper number is 6-10 letters or digits', field capped at 10 (QA10137890123 -> QA10137890) - all agree. DHL Express: inputMode numeric, pattern [0-9]{9,12}, letters stripped as typed (QA1013QA1013 -> 10131013), hint and error both '9-12 digits'. FedEx (new client QA-1013-R5-CL01, carrier form on step 4): the placeholder reads 'Up to 12 digits (FedEx account #)', the error on blur reads 'FedEx account number is exactly 9 digits', and the field itself holds up to 12 letters or digits (pattern [0-9A-Za-z]{1,12}, no numeric inputMode) - QA740561111 is kept as typed. Three different rules for one field, which is what this bug is about. Minor: a value typed for one carrier is carried over when the carrier is changed (QA13R5 typed for UPS stays in the DHL field); it is then caught on blur with the DHL error, so nothing invalid can be staged.

### BUG-031  -  Client wizard > Carriers: 'Add to list' greys out with the tooltip 'Fix the highlighted fields to continue' while no field is highlighted

| Severity / type | Low / Usability |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Carrier accounts grid for the client (+ Add Account, default star) |
| URL | http://localhost:5173/settings/clients/new |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Clients and click + Add Client; fill step 1 and step 2

2.  On step 4 Carriers click + Add carrier account

3.  Choose carrier DHL Express and type the account number QA1012QA1 (letters and digits)

4.  Fill Client ID and Client secret

5.  Look at the Add to list button and hover over it

Test data

Carrier DHL Express, account number QA1012QA1; hint under the field: 'DHL Express account numbers are up to 9 digits.'

Expected

Either the account number is accepted, or the field that fails is marked in red with its message, so the user can see what to fix.

Actual

Add to list is greyed and its tooltip says 'Fix the highlighted fields to continue', but no field is red and no message is shown. The value only becomes acceptable after the carrier is changed to UPS or the letters are removed, which the user has to work out for themselves.

Technical evidence

The button is not really disabled (disabled=false) - it only looks greyed and carries the tooltip, so a click gives no feedback either.

Screenshot BUG-031.jpg was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - With carrier DHL Express and the account number QA1012QA1, the field is now outlined in red with 'DHL Express account number is 9-12 digits' underneath, so the tooltip 'Fix the highlighted fields to continue' now matches what is on screen.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Add to list with the form incomplete now marks each failing field in red with its own message - 'Account number is required' under Account number and 'Client ID is required' under Client ID - and only then greys the button. The reason is visible instead of hidden behind a tooltip.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: Add to list on the empty form marks Account number ('Account number is required'), Client ID ('Client ID is required') and Client secret ('Client secret is required') in red; the button's title then reads 'Fix the highlighted fields to continue' with the fields actually highlighted.

### BUG-032  -  Creating a client shows the raw error code MARKUP_REQUIRED_FOR_CLIENT in the 'Heads up' message

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Markup: kind (Percent / Flat), Value, Currency, Preview, Save markup |
| URL | http://localhost:5173/settings/clients/new |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Create a client through Settings > Clients > + Add Client, skipping the Markup step

2.  Read the 'Heads up' toast shown after Submit

Test data

Client QA-1012-CL01 created with no billing markup

Expected

The message explains in words that labels will be refused until a billing markup is set; the internal code belongs in the log, not in the message.

Actual

'Set a billing markup for QA-1012-CL01 on the Markup tab before generating labels - MARKUP_REQUIRED_FOR_CLIENT will otherwise reject every label call for this client.'

Technical evidence

The rest of the sentence already says what happens, so the code adds nothing for the user. The same warning is useful on the Markup step itself, which is only marked amber.

BUG-032 - screenshot (BUG-032-R5.jpg)

Screenshots BUG-032.jpg, BUG-032-2.jpg, BUG-032-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: cannot-retest - The 'Heads up' toast could not be read this time: toasts now clear themselves after about ten seconds (BUG-037 is fixed) and it had gone before the screen could be captured. The Markup step itself carries no such wording. Worth one more look the next time a client is created.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Creating QA-1013-CL01 now shows: 'Heads up - Set a billing markup for QA-1013-CL01 on the Markup tab before generating labels - otherwise every label call for this client will be rejected until one is configured.' The raw MARKUP_REQUIRED_FOR_CLIENT code is gone from the message.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: creating QA-1013-R5-CL02 with no billing markup raises 'Heads up - Set a billing markup for QA-1013-R5-CL02 on the Markup tab before generating labels - otherwise every label call for this client will be rejected until one is configured.', next to 'Done - Client QA-1013-R5-CL02 created.', '1 carrier account saved.' and '1 mapping saved.' (with a 'Dismiss all' link). No raw error code anywhere; the list row's warning icon carries the same wording.

### BUG-033  -  Client wizard > Return address: the State limit is credited to USPS in both modes but changes from 'max 2 chars' to 'max 5 chars' on a client with no USPS account

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Return address: Same as Ship From / own address |
| URL | http://localhost:5173/settings/clients/QA-1012-CL01 |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Clients and click + Add Client

2.  On step 3 Return address untick 'Same as Ship From' and read the hint under STATE: 'max 2 chars - USPS'

3.  Finish the wizard with a single UPS carrier account

4.  Open the saved client (Edit) and go to step 3 Return address

5.  Read the hint under STATE again

Test data

Client QA-1012-CL01, one carrier account: UPS - QA1012 (SANDBOX)

Expected

The hint names the carrier whose limit is being applied. The other fields do this correctly: with only UPS on the client they read 'max 35 chars - UPS', 'max 9 chars - UPS'.

Actual

STATE reads 'max 2 chars - USPS' in the new-client wizard and 'max 5 chars - USPS' on the saved client, although that client has no USPS account. Two different limits are attributed to the same carrier, and the carrier named is one the client does not use.

Technical evidence

Same page, same field. In the wizard (no carrier staged yet) the limits shown are the strictest across all carriers ('UPS / FEDEX' appears on other fields); on the saved client they narrow to the client's own carriers, and only STATE keeps the USPS label.

BUG-033 - screenshot (BUG-033-R5.jpg)

Screenshots BUG-033.png, BUG-033-2.png, BUG-033-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - On a saved client whose only carrier account is UPS the State hint now reads 'max 5 chars - UPS', naming the carrier the limit comes from. In the new-client wizard, before any carrier is staged, it reads 'max 2 chars - USPS', which is the strictest rule across the carriers. The two no longer contradict each other.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - On the saved client QA-1013-CL01, which has a single UPS carrier account, every return-address hint now names UPS and only UPS: 'max 35 chars - UPS' (Attention/Company and Street), 'max 30 chars - UPS' (City), 'max 5 chars - UPS' (State), 'Format: 12345 or 12345-6789 - max 10 chars - UPS' (ZIP), 'max 15 chars - UPS' (Phone). The USPS attribution on a client with no USPS account is gone. The wizard still shows a stricter 'max 2 chars' before any carrier is chosen, which is consistent now that it is the across-all-carriers limit rather than a carrier-specific claim.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed on the saved client QA-1013-R5-CL01 (one UPS account): every return-address hint names UPS only - 'max 35 chars - UPS' (Attention, Street, Suite), 'max 30 chars - UPS' (City), 'max 5 chars - UPS' (State), 'Format: 12345 or 12345-6789 - max 10 chars - UPS' (ZIP), 'max 15 chars - UPS' (Phone).

### BUG-034  -  Billing markup: a negative or non-numeric value is only refused by the server, as a 'Something went wrong' toast, with nothing marked on the field

| Severity / type | Low / Validation |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Markup: kind (Percent / Flat), Value, Currency, Preview, Save markup |
| URL | http://localhost:5173/settings/clients/QA-1012-CL01 |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Clients, open a client and go to step 6 Markup

2.  Choose Percent of rate and type -5 in Value, then click Save markup

3.  Replace the value with abc and click Save markup again

Test data

Client QA-1012-CL01; markup values -5 and abc

Expected

The form refuses a negative or non-numeric percentage as the field is typed, the way the Identity and Return steps do, and the field is marked with the reason. A failed save is not reported as an unexpected error.

Actual

Both values are accepted by the field. The live preview simply disappears with no message, Save markup stays active, and the save fails with a red toast headed 'Something went wrong' and the detail 'Value must be a non-negative number.' The field itself is never marked.

Technical evidence

The Value input is type=text with no min, max or step. The preview panel vanishing also moves the Save markup button up by about 80 px, so a click aimed at it can land on Next instead (seen during this test).

Screenshots BUG-034.jpg, BUG-034-2.jpg, BUG-034-3.jpg were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - Typing -5 or abc now marks the field at once with 'Value must be a non-negative number.' underneath it. No save attempt and no toast are needed to find out.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Typing -5 into the markup Value (%) field now marks it red immediately with 'Value must be a non-negative number.' The preview clears and the save never has to be attempted, so the 'Something went wrong' toast no longer appears for an ordinary validation failure.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Typing -5 or abc into the markup Value (%) field marks it at once with 'Value must be a non-negative number.' (aria-invalid true), and clicking Save markup with -5 sends no request. The toast that click raises is still headed 'Something went wrong' - that wording is BUG-036's subject and is recorded there.

### BUG-035  -  Billing markup preview formats a USD amount with Indian digit grouping: $2,50,00,00,00,024.75 instead of $250,000,000,024.75

| Severity / type | Low / UI |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Markup: kind (Percent / Flat), Value, Currency, Preview, Save markup |
| URL | http://localhost:5173/settings/clients/QA-1012-CL01 |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Clients, open a client and go to step 6 Markup

2.  Choose Percent of rate, currency USD

3.  Type 999999999999 in Value

4.  Read the PREVIEW line

Test data

Markup: Percent of rate, value 999999999999, currency USD; preview base rate $25.00

Expected

A USD amount is grouped in thousands: $250,000,000,024.75.

Actual

The preview reads 'On a $25.00 carrier rate, this markup produces a billable amount of $2,50,00,00,00,024.75.' - lakh/crore grouping. The amount itself is right; only the grouping is wrong.

Technical evidence

The number appears to be formatted with the browser's own locale rather than a locale chosen for the currency, so the same screen shows $25.00 (US style) and $2,50,00,00,00,024.75 (Indian style) side by side. Worth checking everywhere money is printed, labels and invoices included.

BUG-035 - screenshot (BUG-035-R5.png)

Screenshots BUG-035.png, BUG-035-2.png, BUG-035-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - With the value 999999999999 the preview now reads 'a billable amount of $250,000,000,024.75' - thousands grouping, correct for USD.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - A markup of 1000000000% on a $25.00 carrier rate now previews as '$250,000,025.00' - thousands grouping. The lakh/crore grouping is gone.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed with the original value: 999999999999 % on a $25.00 rate previews '$250,000,000,024.75' - thousands grouping. (Saving that value then fails with a server 500 - logged separately.)

### BUG-036  -  Edit client: ordinary validation failures are announced as 'Something went wrong', the same red heading the app uses for server errors

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Edit mode: Cancel and Save changes ('Identity + addresses only') |
| URL | http://localhost:5173/settings/clients/QA-1012-CL01 |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Also affects | Settings > Organization > Users > Users list; Settings > Carriers & Services > Carrier Accounts; Settings > Carriers & Services > Shipping Catalog; Settings > Labels & Documents > Templates; Settings > Labels & Documents > Custom Fields; Settings > Labels & Documents > Output Destinations; Settings > Email & Alerts > Mail; Settings > Email & Alerts > Email Templates |
| Status | Reopened |

Steps to reproduce

1.  Open Settings > Clients and open a client (row menu > Edit)

2.  Clear Client name on step 1 Identity

3.  Click Save changes

4.  Go to step 6 Markup, type -5 in Value and click Save markup

Test data

Client QA-1012-CL01; empty Client name; markup value -5

Expected

A field the user has to correct is reported as such ('Fix the highlighted fields to save'), without the heading the app uses when something unexpected has failed.

Actual

Both show a red toast headed 'Something went wrong' with the real message underneath: 'Fix the highlighted fields to save.' and 'Value must be a non-negative number.' The same heading was seen on a genuine 502 during the earlier shipment run (BUG-016), so the user cannot tell a typo from an outage. Custom Fields: Save on an empty New field form -> 'Something went wrong - Key and label are both required.'; Type Select with no options -> 'Something went wrong - SELECT fields need comma-separated options.' Output Destinations: Create with no client code -> 'Something went wrong - Client code is required.' Mail: Add provider with no display name -> 'Something went wrong - Kind and display name are required.' Email Templates: Render preview with invalid Variables JSON -> 'Something went wrong - Vars must be valid JSON.'

Technical evidence

The on-field message 'Name is required.' is shown correctly at the same time, so only the toast heading is at fault.

BUG-036 - screenshot (BUG-036-R5.jpg)

Screenshots BUG-036.jpg, BUG-036-2.jpg, BUG-036-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Unchanged. Saving the client editor with an empty Client name still raises a red toast headed 'Something went wrong' with 'Fix the highlighted fields to save.' underneath. The field is marked correctly at the same time, and the toast now clears itself (BUG-037), but the heading is still the one used for server failures.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Editing MKL246 with the email set to 'not-an-email' now marks the field red with the inline message 'Enter a valid email address (name@domain).' and raises a toast headed 'Check the form for errors - Fix the highlighted fields to save.' The 'Something went wrong' heading is no longer used for ordinary validation. MKL246 was left unchanged (email still conac@mkl.com).

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): still-failing - Fixed on Identity, not on Markup. Clearing Client name and clicking Save changes now raises 'Check the form for errors - Fix the highlighted fields to save.' with 'Name is required.' under the field and no request sent. But step 4 of the bug's own steps still fails: on step 6 Markup, typing -5 and clicking Save markup raises a red toast headed 'Something went wrong' with 'Value must be a non-negative number.' beneath - no request is sent, so this is an ordinary validation failure announced with the heading the app uses for server errors. The same heading is used, correctly, a moment later for a real server 500 on the same button, so the two still look alike. Settings > Users has the same fault and is added to the affected screens: Send invite with an empty form raises a red toast headed 'Something went wrong' with 'Email and client are required.' underneath, and no request is sent. Settings > Carrier Accounts has it too: Save to Account Book with required fields empty, or with a 41+ character name, raises 'Something went wrong - Please fix the highlighted fields before saving.' while the fields themselves are marked correctly ('Account number is required', 'Max 40 characters'), with no request sent. Shipping Catalog > Add Package too: 'Something went wrong - Give the package a name.' and 'Something went wrong - A custom box needs length, width and height.', with no field marked and no request sent. Templates too: a 352 KB logo is refused with 'Something went wrong - Logo must be under 200 KB. Try compressing the image.'

### BUG-037  -  Error toasts never time out: a failed-delete message was still on screen 38 minutes later, through navigation and other work

| Severity / type | Low / Usability |
| --- | --- |
| Where | Settings > Organization > Clients > Clients list - Toasts and messages (success, validation, server errors) |
| URL | http://localhost:5173/settings/clients |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Clients (/settings/clients)

2.  Scroll the table right, open the row menu on MKL246 and click Delete (it is refused because the client has orders)

3.  Carry on working: open other Settings steps, edit a client, come back

4.  Look at the bottom right of the window

Test data

Toast 'Something went wrong - MKL246 has 404 pending order(s). Complete or void them before deleting.' raised at 09:37, still shown at 10:15

Expected

An error message disappears on its own after a short time, like the green 'Done' toasts, or at the latest when the user moves to another screen.

Actual

Red toasts stay until clicked away. They survive moving between wizard steps and back to the list, and they stack: three were on screen at once earlier in this run. Each one covers the bottom-right corner of the page.

Technical evidence

Green success toasts ('Markup saved for QA-1012-CL01.') do disappear by themselves, so only the error ones are affected. A 'Dismiss all' button appears once more than one is open.

Screenshot BUG-037.jpg was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - The refusal toast for deleting MKL246 now carries a countdown bar and cleared itself within about 10 seconds without being clicked.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - The error toast from that failed save had dismissed itself within 15 seconds. It no longer persists across navigation.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: the two red toasts raised on the Markup step ('Something went wrong - Value must be a non-negative number.' and the server-error one with reference 3e0a8978) had both dismissed themselves within about 20 seconds; only the later green 'Done - Markup saved' toast remained.

### BUG-039  -  Client wizard: the top breadcrumb still reads 'Settings' and the browser tab is always 'multiship-react', so neither says which client is open

| Severity / type | Low / UI |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Breadcrumb and browser tab title in the wizard |
| URL | http://localhost:5173/settings/clients/new |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Clients and click + Add Client (/settings/clients/new)

2.  Look at the breadcrumb in the top bar and at the browser tab title

3.  Open an existing client with the row menu > Edit (/settings/clients/MKL246) and look again

Test data

Pages /settings/clients, /settings/clients/new and /settings/clients/MKL246

Expected

The breadcrumb follows the page, as it does on the list itself ('Settings > Clients'), and the tab title names the screen and the record, so a user with several tabs open can tell them apart and a bookmark is meaningful.

Actual

On both wizard pages the breadcrumb shows only 'Settings', losing the 'Clients' step and the client, even though the page header shows 'EDIT CLIENT - MKL (MKL246)'. The browser tab reads 'multiship-react' on every page in the application.

Technical evidence

document.title is 'multiship-react' on /settings/clients, /settings/clients/new and /settings/clients/MKL246.

Screenshot BUG-039.jpg was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Half fixed. The browser tab title is now 'New client - Settings' instead of 'multiship-react'. The breadcrumb in the top bar still reads only 'Settings' on /settings/clients/new and on a client's edit page, losing both the Clients step and the client itself.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - The browser tab now reads 'New client - Settings' instead of 'multiship-react', and the panel header reads 'NEW CLIENT / Register a client'. The global breadcrumb reads 'SETTINGS ... Clients', naming the section the wizard belongs to rather than just 'Settings'.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: on /settings/clients/new the browser tab reads 'New client - Settings' and the top breadcrumb 'SETTINGS > Clients'.

### BUG-042  -  Warehouse address Verify reports the raw status NOT_SUPPORTED, and the green tick icon makes a refusal look like a pass

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > Organization > Warehouses > Warehouses list - Add / Edit warehouse panel: carrier address Verify |
| URL | http://localhost:5173/settings/warehouses |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Warehouses, open a warehouse with the row menu > Edit

2.  Next to ADDRESS pick carrier UPS and click Verify

3.  Repeat with FEDEX and with USPS

Test data

Warehouse QA-1012-WH01, 742 Evergreen Terrace, Springfield, ILLINOIS, 62704-1234, US; carriers UPS, FEDEX, USPS

Expected

The result is written for the user, and an address that was not checked does not carry a success tick.

Actual

Each result line reads '<CARRIER> - NOT_SUPPORTED' with a green circled-tick icon in front of it. UPS and FedEx add 'No live credentials for <carrier> - cannot call address validation.'; USPS adds 'SERA address validation needs live credentials; the account is on a fallback token.' The explanations are clear, but the raw enum and the tick icon together read as though the address passed.

Technical evidence

POST /api/v1/addresses/validate/carrier -> 200 for each of the three carriers; no carrier was actually contacted, because the sandbox accounts have no live address-validation credentials. The address itself (state 'ILLINOIS') therefore went unchecked - see BUG-040. Each result has its own Dismiss link.

BUG-042 - screenshot (BUG-042-R5.jpg)

Screenshot BUG-042.jpg was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - The Verify result now reads 'UPS - VERIFICATION NOT SUPPORTED FOR THIS COUNTRY' with the explanation 'No live credentials for UPS - cannot call address validation.' and a Dismiss action, behind a neutral blue info icon. The raw NOT_SUPPORTED status and the green tick that made a refusal look like a pass are both gone.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Verify on a US address with no live UPS credentials returns 'UPS - VERIFICATION NOT SUPPORTED FOR THIS COUNTRY / No live credentials for UPS - cannot call address validation. / Dismiss', behind a neutral info icon. No raw NOT_SUPPORTED and no green tick on a refusal.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed in substance: Verify with carrier UPS on the new warehouse returns 'UPS - VERIFICATION NOT SUPPORTED FOR THIS COUNTRY / No live credentials for UPS - cannot call address validation. / Dismiss' behind a neutral info icon - no raw NOT_SUPPORTED and no green tick. The headline itself is inaccurate for a US address (the cause is the credentials, not the country) - logged separately.

### BUG-047  -  Users search is not debounced: every keystroke sends a search request and a second request that reloads the audit list

| Severity / type | Low / Performance |
| --- | --- |
| Where | Settings > Organization > Users > Users list - Search username, email, name |
| URL | http://localhost:5173/settings/users |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Users (/settings/users)

2.  Type manoj into 'Search username, email, name...' at a normal typing speed

3.  Watch the requests the page sends

Test data

Search term 'manoj' (5 characters)

Expected

The search waits for a pause before asking the server, the way the Clients and Warehouses lists do - one request per settled term.

Actual

Ten requests for five characters: GET /api/v1/admin/users?search=m, ...search=ma, ...search=man and so on, each followed by GET /api/v1/admin/users/audit?limit=50. The audit list has nothing to do with the search term and is reloaded every time.

Technical evidence

53 requests were captured over a short search session on this screen. The Clients list sends one request per settled term for the same kind of search box, so the two behave differently.

No screenshot file was captured for this item.

Retest history

-   2026-10-12 R3: fixed - Typing 'manoj' (5 characters) at normal speed into the user search now sends exactly one request - GET /api/v1/admin/users?search=manoj&page=0&size=50 - with a single accompanying GET /api/v1/admin/users/audit?limit=50, instead of ten requests. A clear (x) button has also been added to the search box.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Typing 'manoj' into the user search sends exactly one request, GET /api/v1/admin/users?search=manoj&page=0&size=50, with a single accompanying audit reload. The ten-requests-for-five-keystrokes behaviour is gone.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Typing 'manoj' at normal speed into 'Search username, email, name...' sent one search, GET /api/v1/admin/users?search=manoj&page=0&size=50 -> 200, with a single audit reload, and listed only manoj7000. Matching stays case-insensitive: 'SUYOGINDIA' finds manoj7000 by email.

### BUG-048  -  Invite user: a bad email address is reported under the heading 'This shipment needs attention', with the raw field message repeated underneath

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > Organization > Users > Users list - Invite user form (fields, validation, send) |
| URL | http://localhost:5173/settings/users |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Users (/settings/users)

2.  Click Invite user

3.  Type not-an-email in Email and pick client THB000

4.  Click Send invite

Test data

Email 'not-an-email', client THB000, role USER

Expected

A message about the user being invited, shown once, in words: for example 'Enter a valid email address'. Nothing about shipments.

Actual

A red toast headed 'This shipment needs attention' with two lines: 'Email must be a well-formed email address.' and 'email - must be a well-formed email address'. The heading belongs to the shipment screens, and the second line is the raw field-and-message pair repeated.

Technical evidence

No request is sent, so the check is in the page. The same dialog with an empty form shows a third heading, 'Something went wrong - Email and client are required.' - so one small form produces three different heading styles, none of which marks the field itself.

Screenshots BUG-048.jpg, BUG-048-2.jpg, BUG-048-3.png, BUG-048-4.jpg, BUG-048-5.jpg, BUG-048-6.png, BUG-048-7.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Half fixed. The heading is corrected - the toast now reads 'Check the form for errors' instead of 'This shipment needs attention'. The duplication remains: the toast still prints the message twice, once in words ('Email must be a well-formed email address.') and once as the raw field-and-message pair ('email - must be a well-formed email address'). Retested with not-an-email + client THB000 + role USER.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Submitting the Invite user form with 'not-an-email' now raises a single toast: 'Check the form for errors - Email must be a well-formed email address.' Both halves of the original finding are resolved - the shipment heading is gone and the duplicated raw field-and-message line is gone.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Send invite with 'not-an-email' and client QA-1013-R5-CL01 sent POST /api/v1/admin/user-invites -> 400 and raised one toast: 'Check the form for errors - Email must be a well-formed email address.' No shipment heading and no repeated raw field line. A 273-character address is refused with the same message.

### BUG-049  -  Internal developer notes are printed in the page descriptions users read: sprint numbers, database column names and a to-do

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > Organization > Users > Users list - Page header and description |
| URL | http://localhost:5173/settings/users |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Also affects | Settings > Email & Alerts > Mail; Settings > Organization > Roles > Roles list |
| Status | Closed |

Steps to reproduce

1.  Open Settings > Users (/settings/users) and read the page description and the panel description

2.  Open Settings > Mail (/settings/mail) and read the page description

3.  Open Settings > Roles (/settings/roles) and read the page description

Test data

No data needed - the text is part of the page

Expected

The description tells the user what the screen is for. Sprint numbers, column names and internal to-dos belong in the backlog.

Actual

Users, page description: 'Assign each USER account to a client, deactivate revoked accounts, and audit the changes. Backfill client_code before flipping the tenant-scope flag.' Users, panel description: '...Sprint 50 rollout: every legacy USER should be assigned a client before the tenant-scope flag is flipped.' Mail, page description: '...pick SMTP today (SendGrid/SES/Postmark coming), edit host/port/creds, and send a live test message. Config lives in mail_provider + mail_config.' Roles, page description: 'Platform-wide role registry. Read-only; add roles via SQL today.'

Technical evidence

'client_code', 'mail_provider' and 'mail_config' are database identifiers; 'Sprint 50 rollout' and 'SendGrid/SES/Postmark coming' are roadmap notes. Other Settings pages are written for the user ('Customer master data - who you ship for, their carrier accounts, and defaults.'), so this is not the house style.

Screenshots BUG-049.jpg, BUG-049-2.jpg, BUG-049-3.png, BUG-049-4.jpg, BUG-049-5.jpg, BUG-049-6.png, BUG-049-7.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Only the Users panel description was cleaned (the 'Sprint 50 rollout...' sentence is gone). The three page descriptions are unchanged: Users still ends 'Backfill client_code before flipping the tenant-scope flag.', Mail still ends 'Config lives in mail_provider + mail_config.', Roles still reads 'Platform-wide role registry. Read-only; add roles via SQL today.' Also new: the Assign client button's tooltip on a user row reads 'Assign clientCode'.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - All three descriptions are clean. Users: 'Assign each user account to a client, deactivate revoked accounts, and audit the changes.' Mail: 'Outbound email provider - pick SMTP, SendGrid, SES or Postmark, edit host/port/creds, and send a live test message.' Roles: 'Platform-wide role registry. Read-only.' The client_code backfill note, the Sprint 50 line, the mail_provider + mail_config note, the 'coming' roadmap list and the 'add roles via SQL today' line have all gone. The Assign client tooltip now reads 'Assign to a client' rather than 'Assign clientCode'.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - R5: still clean on the rebuilt build. Users: 'Assign each user account to a client, deactivate revoked accounts, and audit the changes.'; Roles: 'Platform-wide role registry. Read-only.'; Mail: 'Outbound email provider - pick SMTP, SendGrid, SES or Postmark, edit host/port/creds, and send a live test message.' None of the removed notes has come back.

### BUG-056  -  Code Maps: 'Add alias' stays greyed with no tooltip, no marked field and no message, so there is nothing on screen saying what is missing

| Severity / type | Low / Usability |
| --- | --- |
| Where | Settings > Carriers & Services > Code Maps |
| URL | http://localhost:5173/settings/code-maps |
| Reproducibility | Always |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Code Maps (/settings/code-maps) with client MKL246 selected

2.  On the Shipvia tab, click + Add alias with the form empty

3.  Type QA13 into ERP SHIPVIA CODE and look at the button again

Test data

Client MKL246, ERP shipvia code QA13, Platform service left unset

Expected

Either the button says why it is unavailable - a tooltip, or the unfilled field marked with its message, the way the client wizard's 'Add to list' now does - or clicking it marks what is missing.

Actual

The button reports disabled=true with no title attribute at all. Clicking it does nothing: no toast, no field marked, no hint text anywhere on the panel. With a code typed but Platform service still unset it stays disabled and still explains nothing. The user has to guess that the service dropdown is the blocker.

Technical evidence

Read from the DOM: the Add alias button has disabled=true and no title. This is the same fault that was reported as BUG-031 on the client wizard and fixed there - the fix was not carried across to this screen. Window 1460x847.

No screenshot file was captured for this item.

Retest history

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Add alias now explains itself while disabled: with the form empty its tooltip reads 'Fill an ERP code + a platform target to add the alias.', with a code typed but no service 'Fill a platform target to add the alias.', and on the Destination country tab 'Fill an ERP code + a 2-letter ISO country to add the alias.' Once both are filled the button enables and saves ('Shipvia alias saved.').

### BUG-057  -  Carrier Dropdowns says it is the vocabulary /orders/new uses, but the order form shows different wording for the same carrier and code

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > Carriers & Services > Carrier Dropdowns |
| URL | http://localhost:5173/settings/carrier-dropdowns |
| Reproducibility | Always |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Also affects | Orders > New order > New order form (international); Settings > Carriers & Services > Carrier Accounts |
| Status | Reopened (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Carrier Dropdowns (/settings/carrier-dropdowns) and read the Label formats tab

2.  Note the FEDEX rows: code PDF -> 'PDF (plain)' and code ZPLII -> 'ZPL (thermal)'

3.  Open Orders > + New shipment, pick client MKL246 and carrier FedEx

4.  Open the Label type dropdown and read the options

Test data

Client MKL246, carrier FedEx

Expected

The order form shows the labels this registry defines, since the page describes itself as the vocabulary that form uses.

Actual

The registry lists FEDEX / PDF as 'PDF (plain)' and FEDEX / ZPLII as 'ZPL (thermal)'. The order form offers 'PDF (vector, sharp)' and 'ZPLII (Zebra)' for the same carrier. With USPS selected the form does show 'PDF (plain)', matching the registry, so the two agree for one carrier and disagree for another. Either the form is not reading this table for FedEx or the table is not the source it claims to be.

Technical evidence

The page description reads 'Per-carrier vocabularies the /orders/new wizard uses - label formats, pickup types, clearance options. Read-only.' Compared against the Label type dropdown on the New shipment form in the same session. Window 1460x847.

No screenshot file was captured for this item.

Retest history

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): still-failing - Partly fixed. The two labels named in the bug now match: the order form (Orders > New shipment, MKL246, FedEx) offers 'PDF (plain)' and 'ZPL (thermal)' (code ZPLII), as the registry does. But the FedEx list still differs from the FEDEX rows on Carrier Dropdowns > Label formats: the form shows PNG as 'PNG (raster)' where the registry says 'PNG (plain)', and it offers EPL2 'EPL (Eltron/legacy Zebra)' and DPL 'DPL (Datamax)', which the registry does not list for FedEx, while the registry's COMMON2D 'Common 2D (stock)' and LABEL_DATA_ONLY 'Label data only' are not offered. UPS and USPS now match the registry exactly (UPS: GIF (stock), PDF (plain), PNG (plain), ZPL (thermal), EPL; USPS: PDF, ZPL, PNG, JPG). Settings > Carrier Accounts > UPS 'Label image format' also uses its own wording ('PDF (vector, sharp)', 'PNG (raster)', 'ZPL (Zebra)').

### BUG-061  -  Internal developer notes still appear in page descriptions on the Settings screens that the BUG-049 clean-up did not reach

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > International > Countries |
| URL | http://localhost:5173/settings/countries |
| Reproducibility | Always |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Also affects | Settings > International > Countries; Settings > International > Reasons for Export; Settings > International > Currencies; Settings > System; Settings > System > Carrier Error Messages; Settings > Carriers & Services > Carrier Accounts; Settings > Carriers & Services > Code Maps; Settings > Carriers & Services > Cutoffs & Holidays; Settings > Email & Alerts > Mail; Settings > Integrations > External Systems; Settings > Integrations > DTC Scheduler; Settings > Activity & Logs > Carrier API Log; Settings > Activity & Logs > Alerts History |
| Status | Reopened (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Countries (/settings/countries)

2.  Read the page description

Test data

No test data needed

Expected

The description tells the user what the screen is for. How the data is maintained internally belongs in the backlog, as it now does on Users, Mail and Roles.

Actual

Five more screens carry the same house-keeping notes that BUG-049 removed from Users, Mail and Roles. Countries: 'ISO country list + is_us_territory flag. Read-only; edit via SQL today.' Reasons for Export: '...Read-only; edit via SQL today.' Currencies: 'ISO 4217 currency catalog. Read-only; per-tenant allowlist layered via tenant_settings.currency.allowlist.' Carrier Error Messages: 'Pattern -> humanised sentence rules CarrierErrorMessages applies to raw carrier payloads. Read-only; edit via SQL today.' System: 'Unconfigured tenants reject all intake with 403 TENANT_CHANNEL_NOT_ENABLED.' Between them they print a database column name, a settings key path, a Java class name and a raw error constant to the user. The BUG-049 fix was applied to three named screens rather than swept across Settings. Carrier API Log description: 'Per-request carrier API round-trips with request / response bodies. Infrastructure present; connector wiring lands as follow-ups.' Alerts History description: 'Durable record of fired alerts (USPS fallback, Stamps SERA, future).'

Technical evidence

Read from the page. BUG-049 was closed on 2026-10-13 after Users, Mail and Roles were cleaned; this screen was not part of that change. Window 1460x847.

No screenshot file was captured for this item.

Retest history

-   2026-10-14 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): still-failing - R5: fixed on four of the five screens - Countries ('ISO country list with US-territory flag. Read-only.'), Reasons for Export, Currencies and Carrier Error Messages ('Rules that turn raw carrier error payloads into humanized sentences. Read-only.') no longer mention SQL, settings keys or class names. Still on System: 'Unconfigured tenants reject all intake with 403TENANT_CHANNEL_NOT_ENABLED.' The same kind of internal text was also found on screens this bug did not list: Carrier Accounts > Add carrier account help ('pre-V95 default'); Code Maps routing hints ('skips ShipViaMapping rules', 'ERP package SKU -> PackagePreset ... before the packagingCode name lookup'); Cutoffs & Holidays ('Seeded with Dec 24 + Jan 1 ... on migration'); Mail test-email Subject placeholder 'shioai mail test'; External Systems description ('DB-driven connection manager ... (Oracle WMS today, REST/gRPC/SFTP later)'), System type options 'NdsOracleConfig' / 'RestExternalConfig' and the Writeback note naming CLIPPER, OE_TRACKING, TB_MANUAL_SHIPMENT and VOID_YN; DTC Scheduler footers 'Last changed by V132' (V134, V135, V140); System 'USPS integration provider (3-value state machine)...' and 'Deployment prerequisite: the backend needs the SECRETS_ENCRYPTION_KEY environment variable...'.

### BUG-062  -  An unknown /settings/... route silently lands the user on Carrier Accounts and rewrites the URL, with no 'not found' anywhere

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > Carriers & Services > Carrier Accounts |
| URL | http://localhost:5173/settings/this-route-does-not-exist |
| Reproducibility | Always |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Type http://localhost:5173/settings/this-route-does-not-exist into the address bar

2.  Read the page and the address bar

3.  Repeat with http://localhost:5173/settings/email-templates, which is close to but not the real route (/settings/notification-templates)

Test data

Two non-existent routes, one invented and one a plausible mistyping of Email Templates

Expected

An unknown route says so - a not-found page naming what was asked for, with a way back - or at worst lands on a neutral Settings index. It should not silently substitute a different screen and rewrite the address.

Actual

Both routes end on /settings/carriers with the heading 'Carrier Accounts', and the address bar is rewritten to /settings/carriers so the original path is lost. Nothing on the page says a redirect happened. The screen the user is dropped onto is the one holding carrier account numbers, environments and a Stamps balance, which is a poor default for a mistyped or stale link.

Technical evidence

Read from the page after navigation: location.pathname is '/settings/carriers' and the h1 is 'Carrier Accounts'. Found while checking the Email Templates route, whose real path is /settings/notification-templates. Window 1460x847.

BUG-062 - screenshot (BUG-062-R5.jpg)

Retest history

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Both routes from the bug now stay where they were typed: /settings/this-route-does-not-exist and /settings/email-templates keep their address and show the All settings overview instead of Carrier Accounts. That is the 'neutral Settings index' the bug allowed; no 'not found' wording is shown. Testing around the fix found the same silent redirect outside /settings - logged as a new bug.

### BUG-066  -  Alerts History prints the carrier's raw JSON in the Reason column, so the human-readable rules on Carrier Error Messages are bypassed here

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > Activity & Logs > Alerts History |
| URL | http://localhost:5173/settings/alerts-history |
| Reproducibility | Always |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Alerts History (/settings/alerts-history)

2.  Read the Reason column on any STAMPS_SERA_MPS_ROLLBACK_VOID_FAILED row

Test data

Existing alert rows from 10/10/2026 and 10/11/2026

Expected

The reason reads as a sentence, the way Settings > Carrier Error Messages already defines - that screen exists to turn raw carrier payloads into humanised messages.

Actual

The Reason cell holds the carrier payload verbatim: 'SERA rollback void failed for label_id 4553edf5-961c-4db1-94db-945b1ea97ec3: 400 Bad Request: "{"error_reference_id":"53dfa7aa-c51f-4954-bb5c-1bbb05bb7823","errors":[{"error_code":"4522505","error_message":"Label could not be found. This can happen if the label was never requested or if you are attempting to refund a sample label."}]}". Manual void required.' The useful sentence is in there, buried in JSON, an error_reference_id and a label_id. Settings > Carrier Error Messages already holds five pattern rules for exactly this job, and the alert path does not use them.

Technical evidence

Six rows visible, every STAMPS_SERA_MPS_ROLLBACK_VOID_FAILED one shaped the same way. Window 1460x847.

No screenshot file was captured for this item.

Retest history

-   2026-10-14 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - R5: the Reason column now shows plain sentences - 'Label could not be found. This can happen if the label was never requested or if you are attempting to refund a sample label.', 'SERA MPS partial failure - rolling back 1 successful piece(s).', 'USPS carrier endpoint was temporarily unreachable. Please retry in a moment.' The raw carrier text, label_id and error_reference_id moved to the cell's tooltip. Side effect: the operator instruction 'Manual void required.' is now only in the tooltip (noted under BUG-135).

### BUG-067  -  Returns Analytics: every one of the 11 returns is counted as 'Unknown', so the screen's whole purpose - the reason breakdown - shows nothing

| Severity / type | Low / Data integrity |
| --- | --- |
| Where | Settings > Activity & Logs > Returns Analytics |
| URL | http://localhost:5173/settings/returns-analytics |
| Reproducibility | Always |
| Found | 2026-10-13, run R4, build local dev, 2026-10-13, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Returns Analytics (/settings/returns-analytics)

2.  Leave the lookback window at Last 12 weeks and read the table

Test data

The 11 returns already in the system since 2026-07-21

Expected

Returns are spread across the reasons the page names - Wrong item, Defective, No longer needed, Size, Other - or, if the reason is genuinely never captured, the screen says so rather than presenting an empty breakdown as data.

Actual

One week row, 2026-09-07: Wrong item 0, Defective 0, No longer needed 0, Size 0, Other 0, Unknown 11, Total 11. The Totals row repeats it. Every return in the window has no reason recorded, so the only number on the page is the one that carries no information. Either the return flow never asks for a reason or it never stores one - worth checking which before the screen is relied on.

Technical evidence

Read from the rendered table at the default Last 12 weeks window; the header reads 'Since 2026-07-21  11 returns'. Window 1460x847.

BUG-067 - screenshot 1 (BUG-067.jpg)

BUG-067 - screenshot 2 (BUG-067-2.jpg)

Retest history

-   2026-10-14 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - R5: the Return tab now marks Reason with a red asterisk, and Generate return label with no reason is stopped with 'Return reason required - Pick a return reason - it drives the Returns Analytics breakdown. Options: Wrong item, Defective, No longer needed, Size, Other.' (no request sent). With Defective picked, sandbox return #934194 was bought and Returns Analytics now shows week 2026-10-12: Defective 1, Total 1; Totals 0 / 1 / 0 / 0 / 0 / Unknown 11 / 12. The 11 old returns stay Unknown, as the developer note says.

### BUG-068  -  Unknown routes outside /settings (e.g. /this-does-not-exist, /orders/not-a-real-page/xyz) still land silently on Carrier Accounts and rewrite the address

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > Carriers & Services > Carrier Accounts |
| URL | http://localhost:5173/this-does-not-exist |
| Reproducibility | Always (3 of 3 routes) |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Type http://localhost:5173/this-does-not-exist into the address bar and press Enter

2.  Read the page heading and the address bar

3.  Repeat with http://localhost:5173/orders/not-a-real-page/xyz and http://localhost:5173/settingsx/foo

Test data

Three unknown routes: /this-does-not-exist, /orders/not-a-real-page/xyz, /settingsx/foo

Expected

The same behaviour BUG-062's fix now gives inside /settings: the address the user typed is kept and a not-found message or a neutral page is shown, not a different screen.

Actual

All three end on /settings/carriers with the heading 'Carrier Accounts'; the address bar is rewritten so the path that was asked for is lost, and nothing says a redirect happened. Inside /settings the fix holds (BUG-062 retest), so only the application-level catch-all still points at Carrier Accounts.

Technical evidence

Read after navigation: location.pathname '/settings/carriers', header 'SETTINGS | Carrier Accounts' for each of the three routes. Found while testing around the BUG-062 fix. Window 1442x847.

No screenshot file was captured for this item.

### BUG-074  -  Clients > Columns > Reset layout unpins the row-actions column, so the row menu is off-screen again until the page is reloaded

| Severity / type | Low / UI |
| --- | --- |
| Where | Settings > Organization > Clients > Clients list - Columns (show/hide + pin) |
| URL | http://localhost:5173/settings/clients |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Use a window about 1442 px wide with the Settings menu expanded

2.  Open Settings > Clients (/settings/clients); the row menu (⋮) is pinned at the right edge

3.  Click Columns, then Reset layout, and press Esc

4.  Look for the ⋮ menu at the end of each row

5.  Reload the page and look again

Test data

Default column layout; clients MKL246 and THB000

Expected

Reset layout returns the grid to its defaults, and the default includes the row-actions column pinned to the right (the BUG-025 fix), so the ⋮ menu stays visible.

Actual

After Reset layout the actions column is an ordinary scrolling column again: both ⋮ buttons sit at x 1587 in a 1442 px window (position static), past the right edge, and the Status column is cut off at 'Activ'. The browser stores columnPinning {start:[], end:[]} for the clients table. Reloading the page puts the pin back (end:['actions'], position sticky, x 1347), so the fault lasts until the next load.

Technical evidence

localStorage advanced-data-table:clients:v2 after Reset layout: columnPinning {start:[],end:[]}; after reload: {start:[],end:['actions']}. The BUG-025 fix ('pinnedByDefault honoured when persisted pinning is empty') runs on load only, while Reset layout writes the empty state during the session. Found while testing around BUG-023 and BUG-025. Window 1442x847.

BUG-074 - screenshot (BUG-074.jpg)

### BUG-075  -  Importer / Broker dialog (Clients row menu): 'Discard this draft and close?' is asked with the browser's native confirm box, unlike the app's own Stay / Leave dialogs

| Severity / type | Low / UI |
| --- | --- |
| Where | Settings > Organization > Clients > Clients list - Row menu > Importer / Broker |
| URL | http://localhost:5173/settings/clients |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Settings > Carriers & Services > Carrier Accounts; Settings > Labels & Documents > Custom Fields |
| Status | Open |

Steps to reproduce

1.  Open Settings > Clients and open the row menu (⋮) on MKL246

2.  Click Importer / Broker

3.  Type QA-1013-R5 Importer Draft in Importer name

4.  Press Esc (or click the dimmed background)

Test data

Client MKL246; draft importer name QA-1013-R5 Importer Draft (nothing saved)

Expected

The discard question uses the same in-app dialog as the rest of Multiship - the order form's 'Leave this shipment?' and the client editor's 'Leave client editor?' both offer Stay / Leave inside the page.

Actual

The browser's own confirm box appears with 'Discard this draft and close?' and OK / Cancel. It blocks the whole tab until it is answered - in this run it froze the test session's browser tools until a second tab was opened - cannot be styled or worded like the other dialogs, and Chrome lets a user tick 'prevent this page from creating additional dialogs', after which Esc and background clicks silently do nothing. Settings > Carrier Accounts uses the same native box for row menu > Delete: 'Delete account QA13R5 (UPS)? This can't be undone.' (caught in the page and answered Cancel; nothing was sent). Settings > Custom Fields row Delete uses the native box as well: 'Delete definition "QA-1013-R5 <i>Note</i>"? Historic values remain on orders but no new values can be captured.'

Technical evidence

Captured in the page: window.confirm('Discard this draft and close?') called once per Esc or background click. Found while retesting BUG-024, whose fix this is.

No screenshot file was captured for this item.

### BUG-078  -  Edit client: after a markup is saved, the Markup step chip keeps its 'No billing markup saved' warning until the page is reloaded

| Severity / type | Low / UI |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) |
| URL | http://localhost:5173/settings/clients/QA-1013-R5-CL01 |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Clients and edit a client that has no billing markup (QA-1013-R5-CL01) - the Markup chip shows a warning

2.  Go to step 6 Markup, type 10 and click Save markup - 'Done - Markup saved for QA-1013-R5-CL01.'

3.  Look at the Markup chip, then click another step and look again

4.  Reload the page

Test data

QA-1013-R5-CL01; markup 10 %

Expected

Once the markup is saved the chip drops its warning, as it does after a reload.

Actual

The chip keeps the warning icon and the title 'No billing markup saved - labels for this client will be refused until you Save one on this tab.' after the successful save and after moving to Identity. Only a reload turns it into the plain 'Billing markup' chip. A user may think the save did not take.

Technical evidence

PUT /api/v1/clients/QA-1013-R5-CL01/markup -> 200, then the chip's title attribute still reads the warning; after reload it reads 'Billing markup'.

BUG-078 - screenshot (BUG-078.png)

### BUG-079  -  Return address and warehouse address: State is saved exactly as typed ('il'), without upper-casing or a check against the country's states

| Severity / type | Low / Validation |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) |
| URL | http://localhost:5173/settings/clients/new |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Settings > Organization > Warehouses > Warehouses list |
| Status | Open |

Steps to reproduce

1.  Open Settings > Clients and click + Add Client; fill steps 1 and 2

2.  On step 3 Return address untick 'Same as Ship From'

3.  Fill Attention QA-1013-R5 Returns, Street 100 Return Way, City Chicago, State il, ZIP 60601-1234, Country United States, Phone +1 312-555-0100

4.  Finish the wizard, then open the client again and read the State

5.  Also: Settings > Warehouses > + Add Warehouse with State / region typed 'il' - read the grid and GET /api/v1/warehouses after saving

Test data

Client QA-1013-R5-CL01, return state typed 'il'

Expected

The state is stored as the carriers expect it - the upper-case code IL - either upper-cased as typed (as the client code is) or picked from a state list (as on the order form's Ship from and Ship to).

Actual

'il' is accepted with no message and saved as 'il': the Summary shows 'Chicago, il, 60601-1234 - US', GET /api/v1/clients/QA-1013-R5-CL01 returns returnAddress.state 'il', and the edit form shows 'il'. Any two letters are accepted (the field caps at 2 on a new client and at 5 on a saved UPS client), so a misspelt or lower-case code goes to the carrier on every return label. The warehouse panel behaves the same: Settings > Warehouses > Add warehouse with State / region 'il' saves QA-1013-R5-WH01 with address.state 'il' (GET /api/v1/warehouses), and the grid shows 'Springfield, il' - this is the ship-from address printed on labels. Only the length is checked there ('State / region must be 2 characters or fewer.' for ILLINOIS).

Technical evidence

GET /api/v1/clients/QA-1013-R5-CL01 -> returnAddress {name 'QA-1013-R5 Returns', line1 '100 Return Way', city 'Chicago', state 'il', zip '60601-1234', country 'US', ...}. Compare BUG-040, where the warehouse panel accepted 'ILLINOIS'.

BUG-079 - screenshot (BUG-079.jpg)

### BUG-081  -  Warehouse address Verify: a US address is reported as 'VERIFICATION NOT SUPPORTED FOR THIS COUNTRY' when the real reason is missing live carrier credentials

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > Organization > Warehouses > Warehouses list - Add / Edit warehouse panel: carrier address Verify |
| URL | http://localhost:5173/settings/warehouses |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Warehouses and click + Add Warehouse (or edit a warehouse)

2.  Fill a US address: 742 Evergreen Terrace, Springfield, IL, 62704-1234, United States

3.  Leave carrier UPS next to ADDRESS and click Verify

Test data

Warehouse QA-1013-R5-WH01 (test record, deleted afterwards); carrier UPS; country US

Expected

The headline states the actual reason - that address verification is unavailable because the UPS account has no live credentials - and agrees with the explanation beneath it.

Actual

The result reads 'UPS - VERIFICATION NOT SUPPORTED FOR THIS COUNTRY' and directly under it 'No live credentials for UPS - cannot call address validation.' The United States is the country UPS address validation covers best, so the headline sends the user looking for a country problem that does not exist. The server returns matchLevel NOT_SUPPORTED for both causes and the page maps that one value to the country wording.

Technical evidence

POST /api/v1/addresses/validate/carrier -> 200 {status:'success', message:'No live credentials for UPS - cannot call address validation.', data:{carrierCode:'UPS', valid:false, matchLevel:'NOT_SUPPORTED', ...}}. Seen while retesting BUG-042 (whose raw-enum and tick-icon parts are fixed).

BUG-081 - screenshot (BUG-081.jpg)

### BUG-085  -  Users: resending or revoking an invitation is not recorded in Recent admin actions, so a revoked invite still reads only 'admin invited ...'

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > Organization > Users > Users list - Recent admin actions panel |
| URL | http://localhost:5173/settings/users |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Users (/settings/users)

2.  Invite an address (QA invite "qa-1013-r5-<i>x</i>"@example.com, client QA-1013-R5-CL01) and click Done

3.  In Pending invites click Resend on it and wait for 'Done - Invite resent and expiry extended.'

4.  Click Revoke, then Revoke in 'Please confirm', and wait for 'Done - Invite revoked.'

5.  Read Recent admin actions

Test data

QA invite id 5 to "qa-1013-r5-<i>x</i>"@example.com (client QA-1013-R5-CL01, role USER), resent once and revoked

Expected

Revoking an invitation is an admin change and is listed with who did it and when, like the invitation itself and the client moves on the same panel. Resending, which emails a fresh copy and extends the expiry, is listed too.

Actual

Both actions succeed and the panel reloads, but the newest entry stays '3:50:57 PM admin invited "qa-1013-r5-<i>x</i>"@example.com' (later the second invite). Nothing says the invite was resent or revoked. The two invitations from the earlier runs show the same gap: verify-bug050@example.com and qa-1012-retest@example.com still read only 'admin invited ...' although neither is pending any more.

Technical evidence

POST /api/v1/admin/user-invites/5/resend -> 200, then GET /api/v1/admin/users/audit?limit=50 -> 200 (no new entry)
DELETE /api/v1/admin/user-invites/5 -> 200, then GET /api/v1/admin/users/audit?limit=50 -> 200 (no new entry)
The Cancel path of the in-app confirmation sends nothing and keeps the invite.

BUG-085 - screenshot (BUG-085.jpg)

### BUG-087  -  Carrier Accounts and Warehouses: the row menu is off-screen at 1442 px and only reachable by scrolling the grid sideways - the BUG-025 fix reached the Clients grid only

| Severity / type | Low / UI |
| --- | --- |
| Where | Settings > Carriers & Services > Carrier Accounts - Row actions reachable at 1442 px |
| URL | http://localhost:5173/settings/carriers |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Settings > Organization > Warehouses > Warehouses list; Settings > Carriers & Services > Carrier Limits |
| Status | Open |

Steps to reproduce

1.  Use a 1442 x 847 window with the Settings menu expanded

2.  Open Settings > Carrier Accounts (/settings/carriers) with the default layout (Columns > Reset layout)

3.  Look for the ⋮ menu at the end of each row

4.  Repeat on Settings > Warehouses (/settings/warehouses)

Test data

Default column layout, Compact density; five carrier accounts, two warehouses (3PL-EAST, QA-1013-R5-WH01)

Expected

As on Settings > Clients since the BUG-025 fix, the row-actions column is pinned to the right edge, so Verify / Edit / Delete (and the warehouse actions) can be reached without scrolling the table.

Actual

Carrier Accounts: the rows end at a Status column cut off at 'Ch' / 'Ve'; all five ⋮ buttons sit at x 1747-1775, past the right edge of the 1442 px window, in a scroller 1040 px wide over 1440 px of content. Hit-testing their centres finds other elements, and the browser stores columnPinning {start:[], end:[]} for this table ('advanced-data-table:carriers:v2'). Warehouses: the same - ⋮ at x 1427-1455, position static, scroller 1040 over 1120, columnPinning {start:[], end:[]}. Clients, for comparison, stores end:['actions'] and its ⋮ sits in a sticky cell at x 1347. Settings > Carrier Limits has the same layout fault: Edit, Deactivate and Delete sit at x 1384-1566 in a 1442 px window, in a scroller 1080 px wide over 1253 px of content, so only part of Edit shows and the other two need a sideways scroll.

Technical evidence

getBoundingClientRect of the five row-action buttons at scrollLeft 0: 1747-1775 (window 1442); last cell position: static. The BUG-025 fix note says 'pinnedByDefault now honoured when persisted pinning is empty', which suggests only the Clients table declares its actions column pinnedByDefault.

BUG-087 - screenshot 1 (BUG-087.jpg)

BUG-087 - screenshot 2 (BUG-087-2.jpg)

### BUG-088  -  Carrier Accounts: Usage reads 'never used' under every account, including FedEx 740561111 with 25,353 labels and a label made today

| Severity / type | Low / Data integrity |
| --- | --- |
| Where | Settings > Carriers & Services > Carrier Accounts - Usage column (labels, last used) |
| URL | http://localhost:5173/settings/carriers |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Carrier Accounts (/settings/carriers)

2.  Scroll the grid to the Usage column

3.  Read the second line under each label count

Test data

FedEx 740561111 (MKL246) produced the SANDBOX label for order #934193 (QA-1013-R5-GB-FX-IP-TUBE-2B) earlier today

Expected

The second line gives the last time the account produced a label (for example 'last used today'), and 'never used' only appears for an account with no labels.

Actual

All five rows read 'never used': USPS TEST (0 labels), FedEx 740561111 (25353 labels), UPS 746W05 (7929 labels), USPS 874157 (98 labels) and UPS QA13R5 (0 labels). The list data has a lastUsedAt field, and it is empty on every account, so the line contradicts the count right above it. An admin looking for dormant accounts to retire cannot tell them apart from the busiest ones.

Technical evidence

GET /api/v1/carrier-accounts -> 200: labelsGenerated 25353 / 7929 / 98 / 0 / 0 with lastUsedAt null on all five accounts.

BUG-088 - screenshot (BUG-088.jpg)

### BUG-090  -  Shipping Catalog: the description says the two sub-tabs share the origin filter, but each tab keeps its own origin

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > Carriers & Services > Shipping Catalog - Packages tab: origin, carrier filter, paging |
| URL | http://localhost:5173/settings/shipping-catalog |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Shipping Catalog (/settings/shipping-catalog)

2.  Open the Packages tab and set Ship from origin to Canada (CA): only THB-PACKAGE is listed

3.  Open the Shipping services tab

Test data

Origins United States and Canada; both set back to United States afterwards

Expected

As the description says - 'Two sub-tabs share the origin filter and allowlist model' - Shipping services opens on Canada too, so the tiles and panels match the packages just viewed.

Actual

Shipping services still reads 'Ship from origin: United States (US)' with 'SERVICES FROM US 20/21'. Setting Canada there gives 'No UPS services from Canada yet.' while the Packages tab keeps its own value. The 'PACKAGE LINKS 154' tile also stays at 154 for Canada, where no service exists.

Technical evidence

Packages tab origin select value CA; Shipping services tab origin select value US at the same time (two separate selects).

BUG-090 - screenshot 1 (BUG-090.jpg)

BUG-090 - screenshot 2 (BUG-090-2.jpg)

### BUG-092  -  Add Package: a tare weight heavier than the box's max weight is accepted (25 lb empty box rated for 20 lb)

| Severity / type | Low / Validation |
| --- | --- |
| Where | Settings > Carriers & Services > Shipping Catalog - Add Package (spec sheet, validation, save) |
| URL | http://localhost:5173/settings/shipping-catalog |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Shipping Catalog > Packages and click + Add Package

2.  Enter Name QA-1013-R5 Box, Type Custom box, 10 x 8 x 4 in

3.  Enter Max weight 20 and Tare weight 25 (lb)

4.  Click Register package

Test data

QA package 'QA-1013-R5 Box <i>x</i>' (preset id 23), corrected to tare 0.5 and then deleted

Expected

The spec sheet refuses a tare (empty-box weight) that is not below the max weight, with a message on the field, since such a box can never hold anything and would break the 'smallest box whose max weight fits the order' pick.

Actual

POST /api/v1/package-presets succeeds ('Package ... saved.') and the card shows MAX WEIGHT 20 lb next to TARE WEIGHT 25 lb. Negative and zero dimensions are refused, but only with the generic 'A custom box needs length, width and height.'

Technical evidence

POST /api/v1/package-presets -> 200; card: DIMENSIONS 10 x 8 x 4 in, MAX WEIGHT 20 lb, TARE WEIGHT 25 lb, DIM WEIGHT 2.3 lb

BUG-092 - screenshot (BUG-092.jpg)

### BUG-093  -  Code Maps: adding an alias whose ERP code already exists silently replaces the existing mapping, with the usual 'Shipvia alias saved.'

| Severity / type | Low / Data integrity |
| --- | --- |
| Where | Settings > Carriers & Services > Code Maps - Add alias form (ERP code, platform target, Add alias, destination scope) |
| URL | http://localhost:5173/settings/code-maps |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Code Maps (/settings/code-maps) and pick client QA-1013-R5-CL01, tab Shipvia

2.  Add ERP code QA13 -> UPS - 03 - UPS Ground ('Shipvia alias saved.')

3.  Add ERP code QA13 again, this time -> UPS - 02 - UPS 2nd Day Air, and click Add alias

Test data

QA client QA-1013-R5-CL01; aliases QA13 (id 8) and <B>X</B> (id 9) removed afterwards, QA80 -> UPS Ground left as created in the client wizard

Expected

The add form only adds. An ERP code that is already mapped is refused ('QA13 is already mapped to UPS Ground - edit that row instead'), or the user is asked before the existing mapping is replaced - every ERP order carrying QA13 changes service at once.

Actual

The second Add alias is accepted with the same 'Done - Shipvia alias saved.' and the existing row now reads QA13 -> UPS - 02 - UPS 2nd Day Air. Nothing says a mapping was overwritten, and the list still shows one QA13 row, so the earlier target is simply gone.

Technical evidence

POST /api/v1/clients/QA-1013-R5-CL01/code-maps/shipvia -> 200 both times; GET .../shipvia afterwards lists QA13 once, with the second target.

BUG-093 - screenshot 1 (BUG-093.jpg)

BUG-093 - screenshot 2 (BUG-093-2.jpg)

### BUG-094  -  Code Maps: an ERP code over 40 characters is refused with the raw validator text 'Erp code size must be between 0 and 40.' and the field has no length limit

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > Carriers & Services > Code Maps - Add alias form (ERP code, platform target, Add alias, destination scope) |
| URL | http://localhost:5173/settings/code-maps |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Code Maps (/settings/code-maps), client QA-1013-R5-CL01, tab Shipvia

2.  Type a 271-character ERP shipvia code and pick UPS Ground

3.  Click Add alias

Test data

Code QA1013R5LONGCODEAAAA...END (271 characters); nothing was saved

Expected

The input stops at the allowed length (maxlength 40), or the message reads in plain words on the field, e.g. 'ERP code can be at most 40 characters.'

Actual

The request goes to the server and comes back 400; the toast reads 'Check the form for errors - Erp code size must be between 0 and 40.' - the framework's message with the field name as 'Erp code' and a lower bound of 0 that means nothing to a user. The input has no maxlength, so nothing warns while typing.

Technical evidence

POST /api/v1/clients/QA-1013-R5-CL01/code-maps/shipvia -> 400 'Erp code size must be between 0 and 40.'

BUG-094 - screenshot (BUG-094.jpg)

### BUG-095  -  Carrier Limits: New row accepts a carrier code that matches no carrier ('qa1013r5' saved as QA1013R5), so a typo creates a limit that never applies

| Severity / type | Low / Validation |
| --- | --- |
| Where | Settings > Carriers & Services > Carrier Limits - New row (form, validation, create) |
| URL | http://localhost:5173/settings/carrier-limits |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Carrier Limits (/settings/carrier-limits) and click + New row

2.  Type qa1013r5 in Carrier code, QA_R5_SVC in Service code, Scope DOMESTIC, Max packages 5, Max total weight 100

3.  Click Create

Test data

QA limit row id 13 (QA1013R5 / QA_R5_SVC / DOMESTIC), edited, deactivated and deleted afterwards

Expected

Carrier code is picked from, or checked against, the carriers the platform knows (UPS, FEDEX, USPS, STAMPS, DHL ...), so 'FEDX' or 'UPSS' is refused instead of being stored as a rule nothing will ever match.

Actual

'Done - Created QA1013R5/QA_R5_SVC.' The code is upper-cased and stored; the row is listed as Active beside the real FEDEX and UPS rows. Carrier code is a free-text box (maxlength 32) with no list, and the service code is not checked either.

Technical evidence

POST /api/v1/admin/carrier-shipping-limits -> 200; PUT .../13 -> 200; PATCH .../13/active -> 200; DELETE .../13 -> 200

BUG-095 - screenshot (BUG-095.jpg)

### BUG-096  -  Carrier Limits: 'Effective until' accepts a date already in the past and the row is still listed as Active

| Severity / type | Low / Data integrity |
| --- | --- |
| Where | Settings > Carriers & Services > Carrier Limits - New row (form, validation, create) |
| URL | http://localhost:5173/settings/carrier-limits |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Carrier Limits and click + New row

2.  Fill a valid row (QA1013R5 / QA_R5_SVC / DOMESTIC / 5 packages / 100 lb) and set Effective until to 01-01-2020 00:00

3.  Click Create, then read the Status column and reopen the row with Edit

Test data

QA limit row id 13, deleted afterwards

Expected

Either a past 'Effective until' is refused ('must be in the future'), or the row shows that it has expired (Status 'Expired' / not Active), since the resolver should no longer use it.

Actual

The row is created with Effective until 01-01-2020 00:00 (Edit shows it saved) and the grid shows a green 'Active' tick for it. The grid has no column for the effective date, so nothing on the list reveals that the rule is out of date.

Technical evidence

POST /api/v1/admin/carrier-shipping-limits -> 200 with effective until 2020-01-01T00:00; Edit carrier limit dialog re-reads 2020-01-01T00:00; Status cell 'Active'.

BUG-096 - screenshot (BUG-096.jpg)

### BUG-101  -  Cutoff rules show and ask for the warehouse as an internal number ('1') instead of its code, so the user cannot tell which warehouse a rule covers

| Severity / type | Low / Usability |
| --- | --- |
| Where | Settings > Carriers & Services > Cutoffs & Holidays - Cutoff rules grid (Source, Carrier, Warehouse, Cutoff, Timezone, Active) |
| URL | http://localhost:5173/settings/cutoffs |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Cutoffs & Holidays (/settings/cutoffs)

2.  Read the Warehouse column of rules 3-17

3.  Look at the Warehouse field of the 'new' row

Test data

Existing rules; warehouses on file: 3PL-EAST and QA-1013-R5-WH01

Expected

Rules name the warehouse by its code (3PL-EAST), and the new-rule row offers a warehouse picker, as Code Maps does with 'Any origin warehouse'.

Actual

Fifteen rules read 'Warehouse 1' and the delete confirmation repeats 'Warehouse: 1'. The add row is a number box with the placeholder 'any', so creating a rule means knowing the database id of a warehouse; nothing on Settings > Warehouses shows those ids.

Technical evidence

New-row Warehouse input: type=number, placeholder 'any'.

BUG-101 - screenshot (BUG-101.jpg)

### BUG-103  -  Schedule a pickup: a window that ends before it starts, a past date, 0 packages and a phone 'abc' are all sent to the server unchecked

| Severity / type | Low / Validation |
| --- | --- |
| Where | Settings > Carriers & Services > Pickups & End-of-Day - Schedule a pickup form (carrier, client, date, service, window, address, parcels, instructions) |
| URL | http://localhost:5173/settings/pickups |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Pickups & End-of-Day (/settings/pickups)

2.  In Schedule a pickup fill Contact name, Contact phone 'abc', Address line 1, City, Postal 'ZZZZZ'

3.  Set Window from 17:00 and Window to 09:00, Pickup date 01-10-2026 and Packages 0

4.  Click Schedule pickup

Test data

Carrier FEDEX, service GROUND, QA contact 'QA-1013-R5 Contact', 1 QA Way, Chicago. Every write from the page was blocked in the browser, so no pickup was booked.

Expected

The form refuses what cannot be a valid pickup before contacting the carrier: the window end must be after its start, the date today or later, at least 1 package, a phone with digits and a postal code in the country's format - each with a message on the field.

Actual

With the empty form the page does check ('Missing fields - Contact, phone, address, city and postal code are required.'), but with those filled it sends POST /api/v1/pickups straight away despite the reversed window, past date, zero packages, 'abc' phone and 'ZZZZZ' postal code. Whether the server or the carrier then refuses it was not exercised, since booking a carrier pickup was outside the agreed scope.

Technical evidence

Blocked in the page: POST /api/v1/pickups (window 17:00-09:00, date 2026-10-01, packages 0, phone 'abc', postal 'ZZZZZ').

No screenshot file was captured for this item.

### BUG-104  -  Importer / Broker: the Canadian 'Business Number + RM account' accepts any text - 'ABC' was saved although the field shows the 123456789RM0001 format

| Severity / type | Low / Validation |
| --- | --- |
| Where | Settings > International > Importer / Broker - Add profile (client, destinations, importer of record, tax identity, broker, customs defaults) |
| URL | http://localhost:5173/settings/importer-broker |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Importer / Broker (/settings/importer-broker) and click + Add profile

2.  Pick client QA-1013-R5-CL01, region North America, destination Canada

3.  Fill Importer name, Address (1), Country CA, City Toronto, State ON, Post code M5V 2T6

4.  Type ABC in Business Number + RM account and click Create profile

Test data

QA profile for QA-1013-R5-CL01 -> CA (customs profile id 1), later corrected to 123456789RM0001 and deleted

Expected

The tax identity is checked against the territory's format - for Canada nine digits, 'RM' and four digits - and refused with a message under the field, since the carrier and CBSA reject a malformed BN at the border.

Actual

POST /api/v1/clients/QA-1013-R5-CL01/customs-profiles -> 200; Edit profile shows Business Number + RM account = 'ABC'. The other required fields are checked in the page ('Name is required.', 'City is required.', 'Select at least one destination country.'), and the name refuses < and >, but the identifier is not checked at all.

Technical evidence

POST /api/v1/clients/QA-1013-R5-CL01/customs-profiles -> 200 with BN 'ABC'; PUT .../customs-profiles/1 -> 200 after correcting it.

BUG-104 - screenshot (BUG-104.jpg)

### BUG-105  -  Importer / Broker search does not find a profile by its importer name, although the box says 'Search client, country, importer, broker'

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > International > Importer / Broker - Search client, country, importer, broker |
| URL | http://localhost:5173/settings/importer-broker |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Importer / Broker with one profile: client QA-1013-R5-CL01, destination CA, importer 'QA-1013-R5 Importer & Sons "Q" é'

2.  Type importer in the search box

3.  Then type QA-1013, then canada

Test data

QA customs profile (deleted afterwards)

Expected

'importer' finds the profile by its importer name, as the placeholder promises; a country name such as 'canada' finds it too, or the placeholder says codes only.

Actual

'importer' -> 'Showing 0 of 0 profiles - No profiles match your filters.' 'canada' and 'toronto' -> 0 as well. 'QA-1013' (client code) and 'CA' (country code) find it. The search is sent to the server (GET /api/v1/customs-profiles?...&search=importer -> 200, no rows), so the importer name is simply not among the searched fields.

Technical evidence

GET /api/v1/customs-profiles?page=0&size=25&search=importer&sortBy=client&sortDirection=ASC -> 200, 0 rows; ...&search=QA-1013 -> 1 row.

No screenshot file was captured for this item.

### BUG-106  -  Importer / Broker: messages read '(1 destinations)' - the save toast and the delete confirmation do not handle the singular

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > International > Importer / Broker - Add profile (client, destinations, importer of record, tax identity, broker, customs defaults) |
| URL | http://localhost:5173/settings/importer-broker |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Settings > Activity & Logs > Returns Analytics |
| Status | Open |

Steps to reproduce

1.  Create or edit a profile with one destination and save it

2.  Open the row menu and click Delete

Test data

QA profile for QA-1013-R5-CL01 -> CA

Expected

'saved (1 destination)' and 'profile (1 destination)?'

Actual

Save: 'Done - Importer/Broker for QA-1013-R5-CL01 saved (1 destinations).' Delete: 'Delete this QA-1013-R5-CL01 importer/broker profile (1 destinations)?' Returns Analytics reads '1 returns' with the 4-week window.

Technical evidence

Toast and in-app confirmation text quoted above.

BUG-106 - screenshot (BUG-106.jpg)

### BUG-108  -  Templates: the Hex colour box accepts any text - 'zzz' is saved as the template's primary colour and the list shows it as a white swatch

| Severity / type | Low / Validation |
| --- | --- |
| Where | Settings > Labels & Documents > Templates - Add template: primary colour (picker, hex, swatches) |
| URL | http://localhost:5173/settings/templates |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Templates and click + Add template (Applies to QA-1013-R5-CL01, Packing slip)

2.  Replace HEX #1F150C with zzz

3.  Click Save template and look at the Color column of the list

Test data

QA template #1, deleted afterwards

Expected

The hex box accepts only #RGB / #RRGGBB (the colour picker and swatches already produce those) and refuses anything else with a message, keeping the last valid colour.

Actual

The box upper-cases it to ZZZ, the swatch stays dark, and Save succeeds; GET /api/v1/label-templates/1 returns primaryColor 'zzz' and the list shows 'zzz' beside an empty white swatch. Documents rendered from this template would get an undefined colour.

Technical evidence

POST /api/v1/label-templates -> 200; stored primaryColor 'zzz'.

BUG-108 - screenshot (BUG-108.jpg)

### BUG-109  -  Templates > Preview renders the order's own packing slip, not the template being previewed, so a client's template cannot be checked before it has orders

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > Labels & Documents > Templates - Row menu > Preview (render an order's packing slip) |
| URL | http://localhost:5173/settings/templates |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Templates with a saved template for QA-1013-R5-CL01 (Packing slip, header 'QA-1013-R5 <b>bold</b> & "slip"', a logo)

2.  Row menu > Preview

3.  Enter order 934193 and click Preview

Test data

QA template #1 (deleted afterwards); order #934193 (MKL246, SANDBOX label from this run)

Expected

Preview shows the selected template - its header, footer and logo - applied to the chosen order or to sample data, as the dialog title 'QA-1013-R5-CL01 - PACKING_SLIP' implies.

Actual

The PDF shows the header 'PACKING SLIP' with no logo: GET /api/v1/orders/934193/packing-slip renders the order's own client's template (MKL246's, or the platform default), and nothing tells the user the previewed template was not used. The only way to see a client's template is with one of that client's orders, so a new client cannot preview at all; meanwhile any client's order can be opened from any template.

Technical evidence

Preview request: GET /api/v1/orders/934193/packing-slip -> 200 (no template id sent).

BUG-109 - screenshot (BUG-109.jpg)

### BUG-110  -  Templates: the list speaks of 'Tenant' and 'tenant id' and shows the raw type code PACKING_SLIP, where the rest of Settings says 'Client' and 'Packing slip'

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > Labels & Documents > Templates - Template grid (Tenant, Type, Header, Logo, Color, Items, Updated) and row menu |
| URL | http://localhost:5173/settings/templates |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Settings > Labels & Documents > Custom Fields; Settings > Labels & Documents > Printers; Settings > Labels & Documents > Output Destinations; Settings > Email & Alerts > Mail; Settings > Email & Alerts > Notifications |
| Status | Open |

Steps to reproduce

1.  Open Settings > Templates (/settings/templates)

2.  Read the search placeholder, the column headers and a row's Type

Test data

QA template for QA-1013-R5-CL01 (deleted afterwards)

Expected

The same words as the editor and the other Settings screens: 'Search client...', column 'Client', type 'Packing slip'.

Actual

Search box 'Search tenant id...', first column 'Tenant', type chip 'PACKING_SLIP', and Applies to 'Platform default (all tenants without their own)'. The editor, by contrast, shows 'Packing slip', and Clients, Code Maps and Importer / Broker all say 'Client'. Settings > Custom Fields uses the same wording: 'Per-tenant metadata on orders', 'Tenant scope', 'Platform-wide (all tenants)', and the order form heads the section 'Tenant-defined metadata'. Settings > Printers uses it too: Scanners 'Tenant: Choose a tenant...' and 'Pick the tenant to enroll a LAN scanner for.', Copies 'Tenant-wide fallback per carrier' and 'Carriers come from the tenant's connected accounts'. Output Destinations shows the raw codes in its form: Doc type 'LABEL' / 'COMMERCIAL_INVOICE' and Destination type 'LOCAL_FS' / 'SFTP'. Settings > Mail shows raw codes too: Kind POSTMARK / SENDGRID / SES / SMTP, configuration labels 'from_address' and 'serverToken', and the delete question 'Delete this provider and all its config rows?'. Settings > Notifications, the page an ordinary user sees, lists the event as 'STAMPS.LOW_FUNDS_ALERT' with the template's developer description 'Stamps balance <= threshold, plus TOPPED_UP / TOPUP_FAILED follow-ups. Vars: accountNumber, available, threshold, currency, action, amount, errorMessage.'

Technical evidence

Text as quoted.

No screenshot file was captured for this item.

### BUG-112  -  Custom Fields: the key ignores its own 'snake_case' rule ('QA Field!' is saved as 'QAField!') and Select options are stored with duplicates and a blank

| Severity / type | Low / Validation |
| --- | --- |
| Where | Settings > Labels & Documents > Custom Fields - New field: Key |
| URL | http://localhost:5173/settings/custom-fields |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Custom Fields, Tenant scope QA-1013-R5-CL01, and click + New field

2.  Key 'QA Field!', Label 'QA-1013-R5 <i>Note</i>', click Save and read the Key column

3.  + New field: key qa_r5_req, Type Select, Options 'Alpha, <b>Beta</b>, Alpha, ', Save; then open Orders > New for the same client and open the field's list

Test data

QA fields QAField! and qa_r5_req for client QA-1013-R5-CL01 (deleted afterwards)

Expected

The key is checked against the rule printed under it (lower-case letters, digits and underscores) with a message, and Select options are trimmed and de-duplicated, or a duplicate is refused.

Actual

Only the space is removed: the key is stored as 'QAField!', capitals and '!' included, although the hint under the box reads 'snake_case. Immutable once orders reference it.' The options are stored exactly as typed ('Alpha, <b>Beta</b>, Alpha, ') and the order form lists Alpha twice. The HTML in the label and options is shown as plain text everywhere, so escaping is fine.

Technical evidence

GET /api/v1/custom-fields?tenantId=QA-1013-R5-CL01 -> fieldKey 'QAField!'; selectOptions 'Alpha, <b>Beta</b>, Alpha, '. Order form list: '- select -', Alpha, <b>Beta</b>, Alpha.

BUG-112 - screenshot 1 (BUG-112.jpg)

BUG-112 - screenshot 2 (BUG-112-2.jpg)

### BUG-114  -  Add printer: the 'Enter the printer's IP address or hostname' error is printed under Name, which turns red, while the address box with the bad value stays plain

| Severity / type | Low / UI |
| --- | --- |
| Where | Settings > Labels & Documents > Printers - Add / Edit printer: IP address or hostname |
| URL | http://localhost:5173/settings/printers |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Printers and click + Add printer

2.  Name 'QA-1013-R5-PR01 <b>x</b>', IP address or hostname 'not a host!', Port 9100

3.  Click Save printer

Test data

QA printer QA-1013-R5-PR01 (saved later with a documentation-range address and deleted)

Expected

The message appears under IP address or hostname and that box is outlined, as the empty-form check already does ('Enter the printer's IP address or hostname.' under the address box).

Actual

POST /api/v1/printers -> 400 and the form shows 'Enter the printer's IP address or hostname, e.g. 192.168.1.50.' under NAME, with the Name box outlined red; the address box holding 'not a host!' has no mark. A user is sent to fix a name that is fine.

Technical evidence

POST /api/v1/printers -> 400; message placed under Name.

BUG-114 - screenshot 1 (BUG-114.png)

BUG-114 - screenshot 2 (BUG-114-2.jpg)

### BUG-115  -  Printers: after the address is changed the Status column keeps the previous test result, so a printer moved to a new IP can still read 'Test OK' for the old one

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > Labels & Documents > Printers - Row Edit |
| URL | http://localhost:5173/settings/printers |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Add printer QA-1013-R5-PR01 at 192.0.2.10:9100 and click Test print (result 'Test failed')

2.  Click the row's pencil, change the address to 192.0.2.11 and the port to 80, Save printer

3.  Read the Status column and its tooltip

Test data

QA printer QA-1013-R5-PR01 (deleted afterwards)

Expected

Changing the host or port clears the last test result (back to 'Not tested') until a new test is run.

Actual

The row shows Address 192.0.2.11:80 but Status 'Test failed' with the tooltip 'Could not reach 192.0.2.10:9100 - Connect timed out' - the old address. Because the result is simply carried over, a printer that once tested OK would keep its green 'Test OK' after being pointed at a wrong address (not tried here - only test addresses were used), which is exactly what the column is meant to warn about.

Technical evidence

GET /api/v1/printers after the edit: host 192.0.2.11, port 80, lastTestOk false, lastTestMessage 'Could not reach 192.0.2.10:9100 - Connect timed out'.

BUG-115 - screenshot (BUG-115.png)

### BUG-116  -  Printers > Labels and Invoices: the routing pop-over opens inside the grid's own scroll box and is cut off - its tick box and Save stay hidden until you scroll inside the grid

| Severity / type | Low / UI |
| --- | --- |
| Where | Settings > Labels & Documents > Printers - Labels routing grid (Add a client, cell pop-over) |
| URL | http://localhost:5173/settings/printers |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Printers > Labels, Add a client QA-1013-R5-CL01

2.  Click the cell for that client under a printer column

3.  Look for the pop-over's Labels tick box and Save button; repeat on the Invoices tab

Test data

QA client QA-1013-R5-CL01; QA printer QA-1013-R5-PR01 (routing saved, then removed; printer deleted)

Expected

The pop-over is drawn above the grid (or the grid grows) so its question, tick box, Cancel and Save are all visible where the user clicked.

Actual

Only the first line 'Route which docs from QA-1013-R5-CL01 to QA-1013-R5-PR01 edited?' shows; the rest is clipped by the bottom edge of the three-row grid. Scrolling inside the grid reveals the tick box and Save, but scrolls the Default row out of view. The Invoices tab behaves the same. Escape does not close the pop-over.

Technical evidence

Seen at 1920 x 855 with three client rows.

BUG-116 - screenshot 1 (BUG-116.jpg)

BUG-116 - screenshot 2 (BUG-116-2.jpg)

BUG-116 - screenshot 3 (BUG-116-3.jpg)

### BUG-117  -  Printers > Scanners: Enroll scanner accepts any text as the scanner id and hostname - 'QA 1013 R5 <b>sc</b>' and 'not a host!' are saved

| Severity / type | Low / Validation |
| --- | --- |
| Where | Settings > Labels & Documents > Printers - Scanners: tenant picker and Auto-detect panel (Refresh, Enroll scanner, Scan for printers, Pick from scan) |
| URL | http://localhost:5173/settings/printers |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Printers > Scanners and pick Tenant QA-1013-R5-CL01

2.  Click Enroll scanner; Scanner id 'QA 1013 R5 <b>sc</b>', Hostname 'not a host!'

3.  Click Enroll

Test data

QA scanner for QA-1013-R5-CL01 (revoked afterwards; revoked scanners cannot be deleted)

Expected

The id follows the form the hint shows (e.g. warehouse-north: letters, digits, hyphens) and the hostname is checked like the printer address, which refuses 'not a host!'.

Actual

Both are accepted: the one-time key is shown and the list reads 'QA 1013 R5 <b>sc</b> . not a host! . never contacted'. The HTML is shown as text, so nothing is injected, but the id is what an operator later re-uses to rotate the key and the hostname is shown as if it were real.

Technical evidence

Enroll -> 200, key shown once; GET /api/v1/tenants/QA-1013-R5-CL01/printer-scan-agents lists the scanner with the values as typed.

BUG-117 - screenshot (BUG-117.jpg)

### BUG-119  -  Several screens show times 5 1/2 hours behind - UTC timestamps without a time zone are displayed as local time (Mail, Carrier API Log, Email Delivery Log, Writeback Journal)

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > Email & Alerts > Mail - Registered providers list (Kind, Name, Active, Updated, Actions) |
| URL | http://localhost:5173/settings/mail |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Settings > Activity & Logs > Carrier API Log; Settings > Activity & Logs > Email Delivery Log; Settings > Activity & Logs > Writeback Journal |
| Status | Open |

Steps to reproduce

1.  Open Settings > Mail and add a provider (QA-1013-R5 <b>mail</b>, Postmark, test values) at about 20:09 local time

2.  Read the Updated column of Registered providers

3.  Edit the provider's display name and save; read Updated again

Test data

QA mail provider QA-1013-R5 <b>mail</b> (inactive, deleted afterwards)

Expected

Updated shows the local time of the change (about 8:09 PM), like the header clock and the other Settings lists.

Actual

Updated reads '10/13/2026, 2:39:54 PM' for a provider saved at 20:09 local (header clock 20:10:25 LOCAL), and '2:41:15 PM' after the edit at 20:11. The API returns updatedAt '2026-10-13T14:39:54.294428' with no time zone, so the browser takes the UTC value for local time. Settings > Carrier API Log shows the same UTC-as-local times: the UPS token request made by the QA13R5 verify at 17:25:58 local is listed at '10/13/2026, 11:55:58 AM', and this morning's sign-in balance checks (07:45 local) at '2:15 AM'. Email Delivery Log does the same: the QA invites sent at 15:50-15:52 local on 13 Oct are listed at '10/13/2026, 10:20:57 AM' to '10:22:17 AM' (sentAt has no time zone). Writeback Journal too: the writeback for #934193 (label made at 14:23 local on 13 Oct) is listed at '10/13/2026, 8:53:00 AM'.

Technical evidence

POST /api/v1/admin/mail-providers -> timestamp 2026-10-13T20:09:54 but updatedAt 2026-10-13T14:39:54 (UTC, no 'Z').

BUG-119 - screenshot (BUG-119.jpg)

### BUG-121  -  External Systems > Writeback: the routed-clients list of nds-default holds MKL274, a client code that does not exist in Multiship

| Severity / type | Low / Data integrity |
| --- | --- |
| Where | Settings > Integrations > External Systems - Edit drawer > Writeback (fields, sources, channels, routed clients) |
| URL | http://localhost:5173/settings/external-systems |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > External Systems, pencil on nds-default, Writeback tab

2.  Scroll to Routed clients

3.  Compare with Settings > Clients (MKL246, QA-1013-R5-CL01, THB000)

Test data

Production connection nds-default, viewed only

Expected

Routing only lists existing clients (picked from the client list), and an unknown code is refused when added.

Actual

Routed clients shows MKL274 and THB000, each with Remove. No client MKL274 exists, active or inactive (GET /api/v1/clients and ?status=INACTIVE return only MKL246, QA-1013-R5-CL01 and THB000). It looks like a typo for MKL246, which is therefore not on the list; the note says such a client 'falls back to the default connection (nds-default) or is silently skipped'.

Technical evidence

The Routed clients list (loaded with GET /api/v1/admin/external-systems/1/tenant-routings) shows MKL274 and THB000; the client list has no MKL274.

BUG-121 - screenshot (BUG-121.jpg)

### BUG-126  -  Carrier Error Messages: the billing-account message tells users to 'check Settings -> Carriers', a menu item that no longer exists (it is Carrier Accounts)

| Severity / type | Low / Content |
| --- | --- |
| Where | Settings > System > Carrier Error Messages - Rule grid (#, Carrier, Match any of, Humanized message) |
| URL | http://localhost:5173/settings/carrier-error-messages |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Carrier Error Messages

2.  Read rule 30 (NOT A REGISTERED / NOT AUTHORIZED / NOT AUTHORISED / UNAUTHORIZED)

3.  Look for 'Carriers' in the Settings menu

Test data

Viewed only

Expected

The message names the screen as it appears in the menu: 'check Settings > Carrier Accounts'.

Actual

Rule 30 reads '{carrier} rejected the billing account. The account isn't authorised for this carrier - check Settings -> Carriers.' The menu has 'Carrier Accounts' and 'Carriers (platform)', so a user who hits this error on a shipment is pointed at a name that matches neither exactly. The page also mixes spellings ('Humanized message' / 'authorised').

Technical evidence

GET /api/v1/admin/carrier-error-messages, rule 30.

BUG-126 - screenshot (BUG-126.jpg)

### BUG-127  -  Logs: two export buttons side by side do different things - Export CSV always downloads the whole log (5.8 MB, 34,622 rows) whatever is filtered, Export saves only the visible page

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > Activity & Logs > Logs - Export CSV and Export |
| URL | http://localhost:5173/settings/audit-log |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Logs, pick the Shipments tab or type an order number in Order #

2.  Click Export CSV (a link to /api/v1/audit-log/export)

3.  Click Export

Test data

Both downloads were intercepted in the page; no file was saved

Expected

One export, named clearly, that respects the category, order, search and date filters on screen (or two buttons whose labels say 'all entries' and 'this page').

Actual

Export CSV is a plain link with no parameters: it returns all 34,622 entries (5.8 MB, 13 columns: id, createdAt, actor, action, entityType, entityId, entityKey, clientCode, category, severity, orderNo, notes, changes) no matter what is filtered. Export, right next to it, builds a 7-column file (When, Actor, Action, Order, Type, Entity, Notes) from the 25 rows of the current page only, named audit-log-2026-10-14T02-37-20-861Z.csv (UTC time in the name). Neither tells the user which one they are getting.

Technical evidence

GET /api/v1/audit-log/export -> 200, 5,802,003 bytes, 34,626 lines; grid Export blob 2,777 bytes, 25 records. Values such as the '=1+1 QA-1013-R5' account name appear only inside the quoted changes JSON, so no cell starts with '='.

No screenshot file was captured for this item.

### BUG-129  -  Logs > Filters: Entity type and Action lists do not match the log - AUTH, ORDER, LOGIN, LABEL_GENERATED and others cannot be picked, six offered types never occur

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > Activity & Logs > Logs - Filters (actor, entity type, action, since, until) |
| URL | http://localhost:5173/settings/audit-log |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Logs and click Filters

2.  Open Entity type and Action

3.  Compare with the Type and Action columns of the grid (e.g. AUTH / LOGIN, ORDER / LABEL_GENERATED)

Test data

Viewed only

Expected

The lists offer the types and actions that are actually logged, so every row in the grid can be filtered to.

Actual

Entity type offers CLIENT, WAREHOUSE, CARRIER_ACCOUNT, LABEL_TEMPLATE, ROUTING_RULE, CODE_MAP, CUSTOMS_PROFILE, CLIENT_POLICY, CLIENT_MARKUP - not AUTH or ORDER, which make up most of the 34,622 rows. Action offers CREATE, UPDATE, DELETE, TOGGLE_ACTIVE, CASCADE_DISABLE, CASCADE_ENABLE - not LOGIN, LOGIN_FAILED, LABEL_GENERATED, CARRIER_REJECTED, ATTACH_WAREHOUSE or DETACH_WAREHOUSE, all of which are in the log. Failed sign-ins can only be found through the Errors tab.

Technical evidence

Filter option lists read from the page; types and actions counted from GET /api/v1/audit-log (newest 200 rows).

BUG-129 - screenshot (BUG-129.jpg)

### BUG-130  -  Carrier API Log: rows written before the client_id fix still show OAuth client ids in clear - 68 of the 86 stored token requests, back to 8 Oct

| Severity / type | Low / Security |
| --- | --- |
| Where | Settings > Activity & Logs > Carrier API Log - Row details (request and response bodies, redaction) |
| URL | http://localhost:5173/settings/carrier-api-log |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Carrier API Log

2.  Open a POST to .../oauth/token logged before the rebuild of 13 Oct (e.g. Stamps #1641 at 03:20 UTC, FedEx #1636 at 03:03 UTC)

3.  Compare with a token request logged after it (Stamps #1725, FedEx #1672)

Test data

Viewed only

Expected

Once the masking rule exists, the stored rows it would have covered are scrubbed too (or purged), so no screen still shows a credential.

Actual

New rows are masked ('client_id':'***' in JSON bodies and client_id=*** in FedEx form bodies), but every older row keeps the full value: of 86 token requests in the log, 6 are masked, 68 still carry a readable 32- or 34-character client_id (Stamps and FedEx, from 2026-10-08 on) and 12 UPS requests carry none. Anyone with Settings access can still read them, which is what BUG-065 was about.

Technical evidence

GET /api/v1/admin/carrier-api-log/{id} for every oauth/token row: masked 6, clear 68, absent 12 (values not copied into this report).

No screenshot file was captured for this item.

### BUG-131  -  Carrier API Log: Order no. and Tracking filters can never match - no row stores an order or tracking number - and Carrier only matches the exact upper-case code

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > Activity & Logs > Carrier API Log - Filters (Carrier, Order no., Tracking) |
| URL | http://localhost:5173/settings/carrier-api-log |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Carrier API Log

2.  Type 934193 in Order no. (the FedEx label made in this run) - then a tracking number

3.  Type 'ups', then 'UPS', in Carrier

Test data

Order #934193 (FedEx sandbox label of 13 Oct)

Expected

The calls made for an order can be found by its order or tracking number, and the carrier filter is not case-sensitive (or is a picker).

Actual

Order no. 934193 -> 'Showing 0 of 0'. All 1,731 rows have an empty Order and Tracking, including the 757 shipment POSTs such as the FedEx /ship/v1/shipments call that produced #934193, so both filters always come back empty. Carrier 'ups' -> 0 rows, 'UPS' -> 412; each keystroke sends a request (carrier=U, UP, UPS). The page description admits the gap: 'Infrastructure present; connector wiring lands as follow-ups.'

Technical evidence

GET /api/v1/admin/carrier-api-log?orderNo=934193 -> 0; all pages read: orderNo and tracking null on 1,731 of 1,731 rows.

No screenshot file was captured for this item.

### BUG-134  -  Writeback Journal: the Status filter's SKIPPED never matches - the rows are stored as SKIPPED_INACTIVE - and Retry is offered on every row, including OK ones

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > Activity & Logs > Writeback Journal - Filters (Connection, Status, Mode, Order no., Reset filters) |
| URL | http://localhost:5173/settings/writeback-journal |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Writeback Journal (280 rows)

2.  Pick Status SKIPPED, then OK

3.  Look at the Actions column of an OK row and of the SKIPPED_INACTIVE rows (not clicked)

Test data

Viewed only

Expected

Status SKIPPED lists the skipped rows, the status column uses the same words as the filter, and Retry appears only on FAILED rows, as the description promises ('Retry any failed row to re-fire through the dispatcher').

Actual

SKIPPED -> 'No journal rows match those filters.', although 279 of the 280 rows show SKIPPED_INACTIVE (raw code in the Status column); OK -> 1 row (#933789, 10/8). Every row - the OK one and all skipped ones - carries a Retry button, so an admin can re-fire a writeback that already succeeded. The times are UTC shown as local (BUG-119).

Technical evidence

GET /api/v1/admin/writeback-journal?status=SKIPPED -> 0; all pages: status SKIPPED_INACTIVE 279, OK 1, mode GENERATE 280.

BUG-134 - screenshot (BUG-134.jpg)

### BUG-135  -  Alerts History: alerts that need a manual void carry no tenant or order, so the operator cannot tell which shipment to fix and the Tenant / Order filters never match

| Severity / type | Low / Functional |
| --- | --- |
| Where | Settings > Activity & Logs > Alerts History - Alerts grid (Fired, Source, Tenant, Order, Reason) |
| URL | http://localhost:5173/settings/alerts-history |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Alerts History (9 alerts)

2.  Read Tenant and Order on the STAMPS_SERA_MPS_ROLLBACK_VOID_FAILED rows; hover the Reason

3.  Type MKL246 in Tenant code or an order number in Order no.

Test data

Viewed only

Expected

Each alert names the client and order it concerns (the API already has tenantCode and targetOrderNo fields), so 'manual void required' can be acted on and filtered.

Actual

All 9 alerts show '-' for Tenant and Order; the API returns tenantCode null, targetOrderNo null and importBatchId null for every one. The only pointer to the shipment is a label_id buried in the Reason tooltip ('SERA rollback void failed for label_id 4553edf5-... Manual void required.'). The visible Reason now ends at the carrier's sentence, so the instruction 'Manual void required' is only in the tooltip.

Technical evidence

GET /api/v1/admin/alerts/history -> 9 rows, tenantCode / targetOrderNo / importBatchId all null.

BUG-135 - screenshot (BUG-135.jpg)

### BUG-139  -  + Add Client always reopens the last unfinished client draft at the step where it was left, with no way to discard it and start a new client

| Severity / type | Low / Usability |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Leaving with unsaved changes (back arrow, sidebar, browser back) |
| URL | http://localhost:5173/settings/clients/new |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Clients, click + Add Client, fill step 1 and go on to a later step (here step 4 Carriers)

2.  Leave with the back arrow (no question is asked) and reload the page

3.  Click + Add Client

Test data

Draft client QA1013R5W 'QA-1013-R5 wizard check' (never saved; removed from the browser afterwards)

Expected

The wizard offers a choice for the unfinished draft - for example 'You have an unfinished client QA1013R5W: Resume / Start a new client' - or has a Discard draft control.

Actual

+ Add Client opens the old draft straight at step 4 Carriers with Identity and Ship From ticked. There is no Discard, Start over or Cancel anywhere in the wizard, and the back arrow leaves without asking and keeps the draft. The draft is kept in the browser per user name (localStorage 'clientEditorDraft:admin') and came back after a full page reload. To register a different client the user has to overwrite every field and remove the staged accounts and mappings one by one.

Technical evidence

localStorage 'clientEditorDraft:admin' held form (clientCode QA1013R5W), activeStep 'carriers', visitedSteps identity / shipFrom / carriers; the page has no button or link matching Discard, Start over, Reset, Clear or Cancel. Removing the key by hand made + Add Client open an empty step 1 again.

BUG-139 - screenshot (BUG-139.jpg)

### BUG-140  -  Deleting a client leaves its LAN scanner enrolments behind - the delete dialog does not list them, and they can no longer be reached in Settings > Printers

| Severity / type | Low / Data integrity |
| --- | --- |
| Where | Settings > Organization > Clients > Clients list - Row menu > Delete |
| URL | http://localhost:5173/settings/printers |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Settings > Labels & Documents > Printers |
| Status | Open |

Steps to reproduce

1.  Settings > Printers > Scanners: pick client QA-1013-R5-CL01, enroll scanner 'QA 1013 R5 <b>sc</b>' and revoke it (it moves under 'Revoked (1)')

2.  Settings > Clients: row menu > Delete on QA-1013-R5-CL01, then Delete permanently - read the list of what will also be deleted

3.  Settings > Printers > Scanners: open the Tenant picker

4.  Request GET /api/v1/tenants/QA-1013-R5-CL01/printer-scan-agents/revoked - the call the page makes for a picked client

Test data

Client QA-1013-R5-CL01 (deleted at the end of the run) and its revoked scanner id 1

Expected

Deleting a client also removes its scanner enrolments, or at least lists them in the confirmation as it does carrier accounts and warehouses; the scanner endpoints answer 404 for a client that no longer exists, as the code-map endpoints do.

Actual

The confirmation listed carrier accounts, client-owned warehouses and warehouse attachments only. After the delete the Tenant picker offers MKL246 and THB000, so the scanner can no longer be seen or removed in the UI, but the API still returns it: 200 with one record (id 1, tenantCode QA-1013-R5-CL01, active false, revoked 2026-10-13 19:50, hostname 'not a host!') that keeps its key hash. Because Reactivate re-arms a revoked scanner's original key, a client later created with the same code could pick up this enrolment (inferred from the Reactivate warning, not tried).

Technical evidence

After DELETE /api/v1/clients/QA-1013-R5-CL01: GET /api/v1/tenants/QA-1013-R5-CL01/printer-scan-agents -> 200 [] and .../printer-scan-agents/revoked -> 200 with 1 record; GET /api/v1/clients, /warehouses and /carrier-accounts contain nothing named QA-1013-R5; the code-map endpoints for the same client answer 404.

No screenshot file was captured for this item.

### BUG-141  -  Scanner list API sends each scanner's key hash (apiKeyHash, 64 hex characters) to the browser, although the page never shows or needs it

| Severity / type | Low / Security |
| --- | --- |
| Where | Settings > Labels & Documents > Printers - Scanners: tenant picker and Auto-detect panel (Refresh, Enroll scanner, Scan for printers, Pick from scan) |
| URL | http://localhost:5173/settings/printers |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Settings > Printers > Scanners: pick a client that has an enrolled or revoked scanner

2.  Look at the responses of GET /api/v1/tenants/{client}/printer-scan-agents and .../printer-scan-agents/revoked (browser network tab)

Test data

Revoked QA scanner id 1 ('QA 1013 R5 <b>sc</b>', tenant QA-1013-R5-CL01)

Expected

Only what the page displays goes to the browser (agent id, hostname, status and the enrolled / last seen / revoked times); the key hash stays on the server.

Actual

Each record carries apiKeyHash, a 64-character hex value (the shape of an unsalted SHA-256), next to agentId, hostname, enrolledBy and the timestamps. The enrolment screen's promise ('We do not store the raw key anywhere retrievable') holds, and with long random keys the hash is hard to reverse, but it is handed to every admin session and to any script running in the page for no purpose - the kind of field that should never leave the server.

Technical evidence

GET /api/v1/tenants/QA-1013-R5-CL01/printer-scan-agents/revoked -> data[0] keys: active, agentId, apiKeyHash, enrolledAt, enrolledBy, hostname, id, lastSeenAt, revokedAt, scanRequestedAt, tenantCode. The hash value is not copied into this report.

No screenshot file was captured for this item.

# 5. Queries and suggestions

These are not defects. Queries are behaviours where the intended rule is unclear and a decision is needed; suggestions are possible improvements.

## BUG-017  -  Order API: shippingDetails.weight holds one box's weight on two-box orders, not the shipment total - intended?

| Type | Query |
| --- | --- |
| Where | API > Orders > Order detail (GET /api/v1/orders/{id}) - shippingDetails.weight |
| URL | /api/v1/orders/{id} |
| Reproducibility | Always (97 of 97) |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Reopened (developer: Fixed) |

Steps to reproduce

1.  GET /api/v1/orders/934190 (2 boxes of 2 lb)

2.  Read data.shippingDetails.weight and data.orderDetails.packageCount

Test data

All 97 two-box orders of the run, e.g. #934190 (2 x 2 lb), #934172 (THB 2 x 5 lb)

Expected

If the field is the order weight, it should be the total (4 lb, 10 lb); if it is per box, the name or docs should say so and per-box weights should be available.

Actual

weight 2 for #934190 and 5 for #934172; on all 97 two-box orders it equals one box's weight.

Retest history

-   2026-10-12 R3: still-failing - Unchanged. GET /api/v1/orders/934190 returns orderDetails.packageCount 2 with shippingDetails.weight 2 (the shipment is 2 boxes of 2 lb, so the total is 4); #934172 returns packageCount 2 with weight 5 against a 10 lb total. shippingDetails still carries only city, state, zipCode, shipVia, weight, shipViaDescription and intlYn - there is no per-box weight array and no renamed field, so the ambiguity the bug asked about is unresolved.

-   2026-10-13 R4 (build local dev, 2026-10-13): still-failing - Unchanged. shippingDetails.weight still holds one box's weight on multi-box orders: #934190 packageCount 2 / weight 2 (total 4), #934172 packageCount 2 / weight 5 (total 10), and the new #934191 packageCount 2 / weight 3 (total 6). No per-box weight array and no renamed field have been added.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): still-failing - Fixed for every GENERATED order checked, not for orders that never got a label. New two-box order #934192 (2 x 5 lb) reports shippingDetails.weight 10, and the backfill corrected the old ones: #934190 now 4 (was 2) and #934172 now 10 (was 5). But the two-box ERROR orders still hold one box's weight: #934191 reports 3 for a 6 lb shipment (2 x 3 lb) and #934106 reports 5 for 10 lb (2 x 5 lb), both unchanged since R4. The backfill appears to work from label batches, which ERROR orders do not have, so the field still means 'total' or 'one box' depending on the order's status. The new FedEx two-box order #934193 (2 x 3 lb FedEx Tube) also reports weight 6, so new orders are correct on both carriers tried.

## BUG-018  -  Shipment check (USPS to UK and Mexico): every check says 'USPS normalised the address; review before shipping' without showing what changed

| Type | Query |
| --- | --- |
| Where | Orders > New order > New order form (international) - Shipment check panel |
| URL | /orders/new |
| Reproducibility | Always (10 of 10 UK/Mexico USPS checks) |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Reopened (developer: Fixed) |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: USPS

4.  Ship to the UK (1 Canada Square, London E14 5AB) or Mexico (as above)

5.  Complete the form and click Validate shipment

Test data

UK #934147-#934151, Mexico #934186-#934190 (10 of 10); not shown for Canada

Expected

Show the normalised address (or the difference) so it can be reviewed, and only flag it when something changed.

Actual

'Ready to ship — 1 thing to review: USPS normalised the address; review before shipping.' with no address shown.

BUG-018 - screenshot (BUG-018-R5.jpg)

Screenshot BUG-018.png was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - Unchanged. USPS Priority Mail Intl to the UK still ends with 'Ready to ship - 1 thing to review' and, under Carrier check, the single line 'USPS normalised the address; review before shipping.' Expanding the row shows nothing more - the normalised address and the difference are still not shown, and the note appears whether or not anything changed.

-   2026-10-13 R4 (build local dev, 2026-10-13): still-failing - Unchanged on the UK lane. USPS Priority Mail Intl to London E14 5AB ends with 'Ready to ship - 1 thing to review' and, under Carrier check, the single line 'USPS normalised the address; review before shipping.' No normalised address and no difference are shown. Worth noting the same shipment to Canada produced no normalisation note at all and passed cleanly, so the note is lane-specific rather than unconditional.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): still-failing - Unchanged on the UK lane. USPS Priority Mail Intl to 1 Canada Square, London E14 5AB still ends with 'Ready to ship - 1 thing to review' and, under Carrier check, only the line 'USPS normalised the address; review before shipping.' No normalised address and no difference are shown. The validate response explains why the screen cannot show more: carrier.matchLevel is 'CORRECTED' with message 'Full Address Verified.' and warnings ['USPS normalised the address; review before shipping.'], while the top-level address field is null - the corrected address is not returned to the page at all. The Mexico lane behaves the same: USPS Priority Mail Intl to Av Paseo de la Reforma 222, Ciudad de Mexico CMX 06600 gives the identical single line under Carrier check, again with address null and matchLevel 'CORRECTED' in the response.

## BUG-019  -  Shipment check (FedEx to UK): billed-weight notes of 68, 52 and 22 lb seen during the run, about 3-9 times the figures for the same boxes to Mexico

| Type | Query |
| --- | --- |
| Where | Orders > New order > New order form (international) - Shipment check panel |
| URL | /orders/new |
| Reproducibility | 5 times during the run; 0 of 1 on retest |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: FedEx

4.  Ship to: 1 Canada Square, London E14 5AB, United Kingdom

5.  Service level: FedEx International Priority

6.  Packaging FedEx Tube, Weight 3; Add another box; Apply box 1 to all

7.  Complete customs, importer and items; click Validate shipment

Test data

Run: #934115 and #934122 (2 tubes 38x6x6 in): 68 lb; #934121 (2 Paks): 52 lb; #934117 and #934124 (2 boxes 12x9x4 in): 22 lb. Mexico for the same boxes: 19.68, 5.52 and 6.22 lb

Expected

The same boxes give the same billed weight on every lane (19.68 lb for the two tubes).

Actual

During the run the UK checks showed billed weights of 68 lb (two tubes), 52 lb (two Paks) and 22 lb (two 12x9x4 in boxes: '22 lb - charged on box size, not the 4 lb it weighs'). On retest 2026-10-12 the same UK tube shipment showed the expected 19.68 lb, so it did not reproduce. Raised so the team can check whether the figure comes from the FedEx sandbox response or the app.

BUG-019 - screenshot (BUG-019-R5.jpg)

Screenshots BUG-019.jpg, BUG-019-2.jpg, BUG-019-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - Did not reproduce, and the figure is now explained. FedEx International Priority to London E14 5AB with two FedEx Tubes of 3 lb shows 'Billed weight 19.68 lb - charged on box size, not the 6 lb it weighs' - the expected dimensional figure, with the reason printed beside it. The 68 lb / 52 lb / 22 lb readings of the original run did not recur on any lane tried.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - No inflated billed weight seen on any lane this run. FedEx International Priority to Mexico with a 4 lb THB-PACKAGE reported 'Billed weight 4 lb', and the 2026-10-12 check of the original repro (two FedEx Tubes to London) gave the expected 19.68 lb with the explanation 'charged on box size, not the 6 lb it weighs'.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed on the original repro: FedEx International Priority to 1 Canada Square, London E14 5AB with two FedEx Tubes (38x6x6 in, 3 lb each) gives 'Billed weight 19.68 lb - charged on box size, not the 6 lb it weighs' (validate response: billableWeight 19.68, actualWeight 6, dimensional true), the same figure as Mexico. No inflated billed weight seen.

## BUG-020  -  New shipment (FedEx): Label size stays 'Thermal stock 4×6' when Label type is switched to PDF

| Type | Suggestion |
| --- | --- |
| Where | Orders > New order > New order form (international) - Label size (FedEx) |
| URL | /orders/new |
| Reproducibility | Always |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: FedEx; any international destination

4.  Change Label type from ZPLII (Zebra) to PDF

5.  Look at Label size

Test data

All FedEx shipments of the run were set to Paper 4x6 by hand

Expected

Switching to PDF moves Label size to a paper size (for example Paper 4x6).

Actual

Label size remains 'Thermal stock 4×6' next to Label type 'PDF (vector, sharp)'.

Screenshot BUG-020.jpg was taken in an earlier run: see that run's report (the image file is not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - Changing Label type from ZPLII (Zebra) to PDF (vector, sharp) now moves Label size from 'Thermal stock 4x6' to 'Paper 4x6' on its own.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Switching Label type from ZPLII (Zebra) to PDF (vector, sharp) moves Label size from 'Thermal stock 4x6' to 'Paper 4x6' on its own.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed with the renamed options: switching FedEx Label type from 'ZPL (thermal)' to 'PDF (plain)' moves Label size from 'Thermal stock 4x6' to 'Paper 4x6' on its own.

## BUG-021  -  Importer & broker override: choosing Type 'Receiver · DAP' leaves every field empty instead of using the ship-to details

| Type | Suggestion |
| --- | --- |
| Where | Orders > New order > Importer & broker override dialog - Type (Business / Receiver) |
| URL | /orders/new |
| Reproducibility | Always |
| Found | 2026-10-11, run R1, as admin (ADMIN) |
| Status | Closed |

Steps to reproduce

1.  Open Orders and click + New shipment (/orders/new)

2.  Client: MKL246 (ship from 3PL-EAST, the client default)

3.  Carrier: FedEx

4.  Ship to: Full name QA Test Recipient, Company QA Test Co, Address line 1 290 Bremner Blvd, Country Canada (CA), Phone 4165550100, State / region ON, City Toronto, Postal code M5V 3L9

5.  Importer of record & customs broker > Add

6.  Type: Receiver · DAP

Test data

Every international shipment of the run (MKL246 has no importer profile for CA, GB or MX)

Expected

Receiver fills (or offers to fill) name, address, city, state, post code and phone from Ship to.

Actual

All fields stay empty apart from Country; all 7 values had to be typed for each of the 128 orders.

BUG-021 - screenshot (BUG-021-R5.jpg)

Screenshots BUG-021.jpg, BUG-021-2.jpg, BUG-021-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: fixed - Importer of record & customs broker > Add > Type 'Receiver - DAP' now fills Name (QA Test Recipient), Address 1 (290 Bremner Blvd), City (Toronto), State (ON), Post code (M5V 3L9), Country (CA) and Phone (4165550100) from Ship to. Only the optional Contact box stays empty.

-   2026-10-13 R4 (build local dev, 2026-10-13): fixed - Importer of record & customs broker > Add > Type 'Receiver - DAP' fills Name, Address 1, City, State, Post code, Country and Phone from Ship to; only the optional Contact box stays empty.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - Regression check passed: Importer of record & customs broker > Add > Type 'Receiver - DAP' fills Name QA Test Recipient, Address 1 1 Canada Square, City London, Post code E14 5AB, Country GB and Phone 2079460000 from Ship to; State (empty on Ship to) and Contact stay empty.

## BUG-023  -  Clients > Columns: every column can be hidden, leaving blank rows with only the row menu (Edit, Delete)

| Type | Suggestion |
| --- | --- |
| Where | Settings > Organization > Clients > Clients list - Columns (show/hide + pin) |
| URL | http://localhost:5173/settings/clients |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Closed (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Clients (/settings/clients)

2.  Click Columns

3.  Untick Code, Name, Contact, Country, Carrier accounts, Orders and Status

4.  Press Esc to close the menu

Test data

Default column layout; 2 clients (MKL246, THB000)

Expected

At least one identifying column (for example Code) stays visible, or the last ticked column cannot be unticked, so each row still shows which client it is.

Actual

All seven columns can be unticked. The grid then shows an empty header and two blank rows with only the ⋮ row menu, whose Edit and Delete act on a client the user cannot see. 'Reset layout' in the Columns menu brings the columns back.

Technical evidence

Reloading the page keeps the blank grid (column layout is remembered in the browser), so it stays until Columns > Reset layout is used.

BUG-023 - screenshot (BUG-023-R5.jpg)

Screenshots BUG-023.jpg, BUG-023-2.jpg, BUG-023-3.png were taken in an earlier run: see that run's report (the image files are not in this session's evidence folder).

Retest history

-   2026-10-12 R3: still-failing - All seven columns can still be unticked in the Columns menu, leaving an empty header and two blank rows with only the row menu. Reset layout still brings them back.

-   2026-10-13 R4 (build local dev, 2026-10-13): still-failing - Unchanged. Every one of the seven columns can still be unticked in the Columns menu - no minimum is enforced and the last one is not disabled. With all seven hidden the grid shows two header-less, cell-less rows carrying only the row menu, under the line 'Showing 2 of 2 clients'. Reset layout is the only way back.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): fixed - With Name, Contact, Country, Carrier accounts, Orders and Status unticked, the last ticked column (Code) is disabled with the title 'At least one column must stay visible', so every row still shows its client code. Reset layout restores all seven columns - but it also unpins the row-actions column until reload (logged separately as BUG-074).

## BUG-038  -  Clients Export: the button promises 'visible columns, filtered rows' but the request carries no column information, so hidden columns are unlikely to be left out

| Type | Query |
| --- | --- |
| Where | Settings > Organization > Clients > Clients list - Export (CSV of current view) |
| URL | http://localhost:5173/settings/clients |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Reopened (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Clients (/settings/clients)

2.  Hover over Export and read the tooltip

3.  Click Export and look at the request the page sends

4.  Type THB in the search box and click Export again

5.  Hide the Contact column from the Columns menu and click Export again

Test data

3 clients; search THB; Contact column hidden

Expected

Either the CSV matches the view as the tooltip says, or the tooltip only promises what the export really does.

Actual

The tooltip reads 'Export the current view as CSV - visible columns, filtered rows'. Rows are honoured: the request becomes /api/v1/clients/export.csv?sortBy=code&sortDirection=ASC&search=THB. Columns are not sent at all - the request is identical with the Contact column hidden - so the server cannot know which columns to leave out.

Technical evidence

Requests seen on Clients: .../export.csv?sortBy=code&sortDirection=ASC and .../export.csv?sortBy=code&sortDirection=ASC&search=THB, both 200. The downloaded file itself could not be opened from this session, so the CSV content is not verified - please confirm with a file. The same button on Settings > Warehouses behaves differently: no server call at all, the file is built in the page and fetched from a data: URL, so the two lists do not share an export path even though the tooltip is identical.

Retest history

-   2026-10-12 R3: cannot-retest - The implementation has changed: the Clients Export no longer calls /api/v1/clients/export.csv at all. Like the Warehouses one it now builds the file in the page and fetches it from a data: URL, so the original evidence - that no column information was sent to the server - no longer applies, and a client-side build can honour the hidden columns. The file itself still cannot be opened from this session, so whether the CSV matches the visible columns is still unverified.

-   2026-10-13 R4 (build local dev, 2026-10-13): still-failing - Now reproducible and confirmed failing. With six of the seven columns hidden and the search set to THB, Export sent GET /api/v1/clients/export.csv?sortBy=code&sortDirection=ASC&search=THB. The filter is carried, but there is no column parameter of any kind, so the 'visible columns' half of the button's promise is not honoured - the file will contain every column regardless of what is on screen.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): still-failing - Half fixed. The page now sends the visible columns and the server drops the hidden ones - with Contact and Orders hidden and THB in the search box, Export (download permitted by Manoj) sent GET /api/v1/clients/export.csv?sortBy=orderCount&sortDirection=DESC&search=THB&columns=code,name,country,accounts,status,actions and the CSV read in the page was 'Code,Name,Country,Carrier accounts,Status' / 'THB000,Thoroughbred Fulfillment LLC,US,,ACTIVE'. But the server never writes Contact or Orders, even when they are visible and requested: with the default layout (all seven columns shown) the request is ...&columns=code,name,contact,country,accounts,orderCount,status,actions and the file still has only 'Code,Name,Country,Carrier accounts,Status'. So a user who can see Contact and Orders on screen gets a file without them - the 'visible columns' promise is still not kept, now in the other direction. Likely the server does not recognise the ids 'contact' and 'orderCount'.

## BUG-046  -  Country lists differ across Settings: the client's default Origin country offers 12 countries, the address book offers 250

| Type | Query |
| --- | --- |
| Where | Settings > Organization > Clients > Client wizard (Add / Edit) - Defaults > Origin country |
| URL | http://localhost:5173/settings/clients/new |
| Reproducibility | Always |
| Found | 2026-10-12, run R2, as admin (ADMIN) |
| Status | Reopened (developer: Fixed) |

Steps to reproduce

1.  Open Settings > Clients > + Add Client and open the Defaults > Origin country list on step 1

2.  Open Settings > Address book > + Add address and open the Country list

Test data

No data needed - the two lists are compared as shown

Expected

One country list, taken from Settings > Countries, so a client whose goods originate outside those 12 can be set up, and the two screens agree.

Actual

Origin country on the client wizard has 13 entries: '- none -' plus US, CA, MX, GB, DE, FR, IN, CN, AU, JP, AE, SG. The address book Country list has 250. The warehouse panel takes a free-typed ISO-2 code instead, with no list at all - three different approaches to the same field in one settings area.

Technical evidence

Counted from the select options on each screen. Whether the 12 are a deliberate shortlist of supported origins is the question - if so it is worth saying so on the field, since a client with an origin outside the list cannot be set up at all.

Retest history

-   2026-10-12 R3: still-failing - Unchanged. Defaults > Origin country still offers 13 options (none plus 12 countries) while the address book Country list still offers 250.

-   2026-10-13 R4 (build local dev, 2026-10-13): still-failing - Unchanged - the same field is still built three different ways inside Settings. The Add warehouse panel takes COUNTRY (ISO-2) as a free-typed text box with no list; the address book Add address dialog offers a 250-entry country select; the client wizard's Origin country is a searchable combobox. A code typed into the warehouse box is not checked against any list.

-   2026-10-13 R5 (build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST)): still-failing - Narrowed, not solved: the same field is now built two ways instead of three. The warehouse panel (Settings > Warehouses > Add warehouse) and the client wizard's Origin country both use the shared searchable country list, which holds 50 countries (US, CA, MX, GB, IE ... BR, AR, CL, CO, PE) - 'Iceland' gives 'No match' in both. The address book's Add address dialog still has its own native select with 250 countries, Iceland included, although the fix comment says it uses the shared one. So a client whose goods originate in, or a warehouse located in, one of the 200 missing countries still cannot be set up, while the address book offers them.

## BUG-089  -  Shipping Catalog: UPS Ground is allowed UPS Express packaging, although the screen says ground-family services do not accept branded packaging - intended?

| Type | Query |
| --- | --- |
| Where | Settings > Carriers & Services > Shipping Catalog - Linked packages chip > Allowed packages dialog |
| URL | http://localhost:5173/settings/shipping-catalog |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Shipping Catalog (/settings/shipping-catalog), tab Shipping services, origin United States

2.  In the UPS panel click the linked-packages chip (7) on UPS Ground

3.  Compare with the CUSTOM tag on FedEx Ground in the FedEx panel

Test data

Existing catalog, origin US; nothing was changed (Cancel)

Expected

Ground-family services follow the rule the dialog states - 'ground-family services don't accept branded packaging' - the way FedEx Ground and FedEx Home Delivery do ('marked CUSTOM-packaging-only - no branded packaging by design (Ground-family default)').

Actual

UPS Ground has 'Allow branded packaging' ticked and seven packages linked: THB-PACKAGE plus UPS Express Pak, UPS Large / Medium / Small Express Box, UPS Letter and UPS Tube. UPS Express packaging is meant for UPS air services, so a Ground shipment auto-packed into one of these boxes may be surcharged or refused. Several of the boxes also have no max weight ('max - lb'), so the 'smallest box whose max weight fits' rule treats them as unlimited. Is UPS Ground deliberately exempt from the ground-family default?

Technical evidence

Allowed packages - UPS - UPS Ground: [x] Allow branded packaging; [x] THB-PACKAGE, UPS Express Pak, UPS Large Express Box, UPS Letter, UPS Medium Express Box, UPS Small Express Box, UPS Tube. FedEx Ground: [ ] Allow branded packaging, only THB-PACKAGE.

BUG-089 - screenshot (BUG-089.jpg)

## BUG-091  -  Shipping Catalog: every service and package reads 'No clients allowed yet', yet clients ship with them and nothing edits the allowlist - what does empty mean?

| Type | Query |
| --- | --- |
| Where | Settings > Carriers & Services > Shipping Catalog - Allowed clients chip ('Assigned to') |
| URL | http://localhost:5173/settings/shipping-catalog |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Shipping Catalog (/settings/shipping-catalog)

2.  Hover the client chip (person icon, 0) on any service, for example UPS Ground, then on any package card

3.  Look for a control that sets a service's or package's allowed clients

Test data

Existing catalog; MKL246 ships UPS, FedEx and USPS services from these panels

Expected

The description promises 'each item's allowed clients' and an 'allowlist model'. Either the chip opens an editor for the allowed clients, or, if an empty list means 'open to every client', the chip says so ('All clients').

Actual

All 21 services and all package cards show 0 with the tooltip 'Assigned to: No clients allowed yet.' The chip is plain text (a span, no click action), the Package spec sheet has no client field, and the client wizard has no services or packages step. GET /api/v1/allowlist-usage/services and /packages both return an empty list, while MKL246 keeps shipping these services - so the tooltip reads as 'nobody may use this' when the system behaves as 'everybody may'. Is the allowlist meant to be editable here, and is empty meant to mean all clients?

Technical evidence

GET /api/v1/allowlist-usage/services -> 200 data:[]; GET /api/v1/allowlist-usage/packages -> 200 data:[]. Chip element: SPAN title='Assigned to: No clients allowed yet.'

## BUG-097  -  FedEx Pak max weight differs between screens: Carrier Limits says 5 lb, the Shipping Catalog package says 3 lb - which one applies?

| Type | Query |
| --- | --- |
| Where | Settings > Carriers & Services > Carrier Limits - Limits grid (Carrier, Service, Scope, Direction, Max pkgs, Max commodities, Max weight, Free declared $, Status, Notes) |
| URL | http://localhost:5173/settings/carrier-limits |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Settings > Carriers & Services > Shipping Catalog |
| Status | Open |

Steps to reproduce

1.  Open Settings > Carrier Limits and read the FEDEX / FEDEX_PAK row

2.  Open Settings > Shipping Catalog > Packages and read the FedEx Pak card

Test data

Existing data; nothing changed

Expected

One figure for the same FedEx packaging, or a note explaining that the two numbers mean different things.

Actual

Carrier Limits: FEDEX_PAK, max weight 5 lb, note 'FedEx Pak: single-piece service, 5 lb max.' Shipping Catalog: FedEx Pak (FEDEX_PAK), 15.5 x 12 x 1.5 in, MAX WEIGHT 3 lb. A 4 lb parcel passes the limit rule but exceeds the package's own max weight used by the box auto-pick. Which value is meant to be authoritative?

Technical evidence

Carrier Limits row: FEDEX | FEDEX_PAK | BOTH | any | 1 | 999 | 5 | 100 | Active. Shipping Catalog card: FedEx Pak, MAX WEIGHT 3 lb, DIM WEIGHT 2.76 lb.

## BUG-102  -  Holiday list is seeded with Christmas Eve (Dec 24) but not Christmas Day (Dec 25) - is Dec 25 meant to be a working day?

| Type | Query |
| --- | --- |
| Where | Settings > Carriers & Services > Cutoffs & Holidays - Holiday list grid (Date, Name, Active) |
| URL | http://localhost:5173/settings/cutoffs |
| Reproducibility | Always |
| Found | 2026-10-13, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > Cutoffs & Holidays and read the Global holiday list and its description

Test data

Seeded rows: 2026-01-01, 2026-12-24, 2027-01-01, 2027-12-24

Expected

The non-working days match the carriers' calendars. UPS, FedEx and USPS do not pick up on Christmas Day; Christmas Eve is normally a working (often shortened) day.

Actual

The list holds New Year's Day and Christmas Eve for 2026 and 2027 and no December 25, and the description confirms it: 'Seeded with Dec 24 + Jan 1 for the current + next year on migration'. With this calendar a shipment created after cutoff on Dec 23 rolls past Dec 24 to Dec 25, a day the carriers are closed. Was Dec 24 meant to be Dec 25, or should both be listed?

Technical evidence

Global holiday list: 2026-01-01 New Year's Day; 2026-12-24 Christmas Eve; 2027-01-01 New Year's Day (next year); 2027-12-24 Christmas Eve (next year).

## BUG-123  -  Accessibility: dialogs across Settings handle focus and Escape differently, and the shared country picker cannot be used from the keyboard

| Type | Suggestion |
| --- | --- |
| Where | Settings > Organization > Users > Users list - Invite user form (fields, validation, send) |
| URL | http://localhost:5173/settings/users |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Orders > New order > New order form (international); Settings > Organization > Warehouses > Warehouses list; Settings > Organization > Address book > Address book list; Settings > Organization > Clients > Client wizard (Add / Edit); Settings > Carriers & Services > Shipping Catalog; Settings > Labels & Documents > Custom Fields; Settings > Labels & Documents > Printers; Settings > Labels & Documents > Output Destinations; Settings > Email & Alerts > Notifications; Orders > Label > Label documents |
| Status | Open |

Steps to reproduce

1.  Open Settings > Users and click Invite user; press Tab, then Escape

2.  Repeat with Assign client (Users), Allowed packages (Shipping Catalog), + New field (Custom Fields), Add printer and the routing pop-over (Printers), Add destination (Output Destinations)

3.  On Orders > New, type 'Mexico' in Ship to country and try ArrowDown / Enter

Test data

No data changed

Expected

Every dialog takes focus when it opens, keeps Tab inside, closes on Escape and returns focus to the button that opened it (as Users > History and Mail > Add provider already do); dialogs carry role=dialog with a name; the country picker works as a combobox (arrow keys, Enter, aria-expanded, listbox/option roles); each toggle's label names what it controls.

Actual

Invite user: role=dialog with a label, but focus stays on the button behind, Tab walks into the page behind and Escape does nothing. Assign client: no role=dialog, inputs not linked to their labels, focus not moved. Allowed packages, + New field, Add printer, Add printers from scan, the Labels/Invoices routing pop-over and New output destination: Escape does not close them; + New field and New output destination have no role=dialog; Add printer leaves focus on the button behind. Country picker (Orders > New ship from/to, warehouse panel, address book, client wizard): a plain input over a list of buttons - Enter and ArrowDown do nothing, only Tab then Enter picks an option, and there are no combobox/listbox/option roles. Notifications: the toggle is labelled only 'On'. Label documents: the Track live dialog ('Tracking for order 934193', aria-modal) closes on Escape, but focus stays on the Track live button behind it.

Technical evidence

Checked with the keyboard and by reading roles and focus (document.activeElement) in the page.

## BUG-124  -  DTC Scheduler: the label-generation job's Tenants choice offers only ARHDEV, which is not a Multiship client, and none of the real clients

| Type | Query |
| --- | --- |
| Where | Settings > Integrations > DTC Scheduler - DTC label generation options (Only lines from the last hours, Max batches per run, Tenants) |
| URL | http://localhost:5173/settings/dtc-scheduler |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Status | Open |

Steps to reproduce

1.  Open Settings > DTC Scheduler and scroll to DTC label generation

2.  Read the Tenants buttons under Only lines from the last (hours) and Max batches per run

3.  Compare with Settings > Clients

Test data

Viewed only

Expected

Tenants lists the clients the job can run for (MKL246, THB000, ...), or the screen explains where the list comes from.

Actual

Tenants shows two toggle buttons: 'All tenants' (pressed) and 'ARHDEV'. Settings > Clients has MKL246, QA-1013-R5-CL01 and THB000; no ARHDEV exists, active or inactive. If the list comes from tenants seen in synced DTC batches it may be right, but nothing on the screen says so, and an admin cannot limit the job to MKL246 or THB000.

Technical evidence

Tenants fieldset: buttons 'All tenants' (aria-pressed true) and 'ARHDEV' (false). External Systems > Writeback similarly lists MKL274 (BUG-121).

## BUG-125  -  Currency lists differ across the app and the 'per-tenant allowlist' that Currencies points to does not exist under System settings

| Type | Query |
| --- | --- |
| Where | Settings > International > Currencies - Page header and description |
| URL | http://localhost:5173/settings/currencies |
| Reproducibility | Always |
| Found | 2026-10-14, run R5, build local dev, 2026-10-13 (rebuilt after R4; frontend modules dated 13:12 IST), as admin (ADMIN) |
| Also affects | Orders > New order > New order form (international); Settings > Organization > Clients > Client wizard (Add / Edit); Settings > System |
| Status | Open |

Steps to reproduce

1.  Open Settings > Currencies: 178 currencies and the note 'per-tenant allowlist can be set under System settings'

2.  Open Settings > System and look for a currency setting

3.  Compare the Currency list on Orders > New with Defaults > Currency in the client wizard (Settings > Clients > + Add Client)

Test data

Viewed only

Expected

One currency list (or one documented allowlist per client) drives every currency picker, and the Currencies note points to a setting that exists.

Actual

System has Order channels, NDS fallbacks, Ship-from defaults and four platform secrets - no currency or allowlist setting. Orders > New offers 10 currencies (USD, EUR, GBP, CAD, INR, AUD, SGD, JPY, CNY, AED - the first ten of the Currencies list); the client wizard offers a different 10 (USD, EUR, GBP, CAD, AUD, INR, JPY, CNY, MXN, AED - MXN instead of SGD). So MXN can be a client's default currency but is not in the order form's list, and SGD can be chosen on an order but not set as a client default.

Technical evidence

Currencies: GET /api/v1/admin/refdata/currencies -> 178 rows; System: GET /api/v1/admin/system-settings has no currency key. Same pattern as the country lists in BUG-046.

# 6. End-to-end flow checks

| Flow | Result | What was done and verified | Bugs |
| --- | --- | --- | --- |
| Canada · FedEx: International Economy and Priority × every packaging → label | Fail | 1. IE, 2 boxes: Pak, Tube, THB, Custom generated (#934064-#934067); Envelope failed 'package count exceeds limit' (#934063) 2. IP, 2 boxes: Pak, Tube, THB, Custom generated (#934071-#934074); Envelope, 10kg and 25kg box failed (#934068-#934070) 3. Envelope (IE and IP), 10kg and 25kg box as 1 box generated (#934075-#934078) 4. Every check needed 'NO EEI 30.36' typed into Export declaration ref (no FTR exemption field for Canada) | BUG-003, BUG-005, BUG-004 |
| Canada · UPS: Worldwide Saver, Expedited and Express × every packaging → label | Fail | 1. Saver: Pak, Large, Medium, Small Express Box, Tube, THB, Custom (2 boxes) and Letter (1 box) generated (#934081-#934088); 10KG and 25KG Box with 2 boxes failed (#934079, #934080) 2. Expedited: THB and Custom generated (#934089, #934090) 3. Express: same packagings generated (#934095-#934102); 10KG and 25KG Box with 2 boxes failed (#934091, #934092) 4. 10KG and 25KG Box as 1 box generated: Saver #934103, #934104; Express #934093, #934094 | BUG-003 |
| Canada · USPS: Priority Mail Intl and Express Intl × THB, Custom → label | Fail | 1. Default sender 'MKL': PMI THB failed (#934105) and PMEI THB failed (#934109) on the fullname rule 2. Sender 'MKL Shipping', both lines in box 1: package 2 failed 'Missing customs lines' (#934106) 3. Sender fixed, 1 box: generated (#934107) 4. Sender fixed, two lines spread across the 2 boxes: PMI THB, PMI Custom, PMEI THB, PMEI Custom generated (#934108, #934110-#934112) | BUG-001, BUG-002 |
| United Kingdom · FedEx: International Economy and Priority × every packaging → label | Pass | 1. 12 of 12 generated (#934113-#934124); Envelope, 10kg and 25kg box run as 1 box 2. FTR exemption NOEEI 30.37(a) and Label size Paper 4x6 set by hand 3. International Priority checks showed the false 'did not quote' issue; labels still generated 4. Billed-weight notes of 68 / 52 / 22 lb on Tube, Pak and Custom (not reproduced on retest) | BUG-004, BUG-019 |
| United Kingdom · UPS: Worldwide Saver, Expedited and Express × every packaging → label | Pass | 1. 22 of 22 generated (#934125-#934146); 10KG, 25KG Box and Letter as 1 box; every check 'All checks passed' |  |
| United Kingdom · USPS: Priority Mail Intl and Express Intl × THB, Custom → label | Fail | 1. Default sender 'MKL': PMI THB failed on the fullname rule (#934147) 2. Sender fixed and lines spread across the boxes: 4 of 4 generated (#934148-#934151) 3. Every check: 'USPS normalised the address; review before shipping.' | BUG-001, BUG-018 |
| Mexico · FedEx: International Economy and Priority × every packaging → label | Pass | 1. 12 of 12 generated (#934152-#934163); Envelope, 10kg and 25kg box as 1 box 2. State / region had to be the ISO code CMX 3. International Priority checks showed the false 'did not quote' issue; labels still generated 4. One Validate returned the raw toast 'HTTP error! status: 502'; the retry worked (#934153) | BUG-004, BUG-008, BUG-016 |
| Mexico · UPS: Worldwide Saver, Expedited and Express × every packaging → label | Pass | 1. 22 of 22 generated (#934164-#934185); 10KG, 25KG Box and Letter as 1 box; every check 'All checks passed' 2. 'Add N boxes like the last' left box 2 without dimensions; Apply box 1 to all used instead | BUG-006 |
| Mexico · USPS: Priority Mail Intl and Express Intl × THB, Custom → label | Fail | 1. Default sender 'MKL': PMI THB failed on the fullname rule (#934186) 2. Sender fixed and lines spread across the boxes: 4 of 4 generated (#934187-#934190) | BUG-001, BUG-018 |
| Order API check of all 128 orders (GET /api/v1/orders/{id}) | Pass | 1. 128 of 128 fetched: reference, status (115 GENERATED, 13 ERROR), package count, destination, label and tracking, and error text all match what the screens showed 2. 13 error messages match the toasts (FedEx package count ×4, UPS service/packaging ×4, USPS fullname ×4, USPS missing customs lines ×1) 3. shippingDetails.weight equals one box's weight on all 97 two-box orders (query) 4. #934118 labelFilePath holds a FedEx document link instead of the PDF | BUG-017, BUG-007 |
| Register a client end to end (Clients > Add Client, 8 steps) | Pass | 1. Settings > Clients > + Add Client 2. Step 1 Identity: code QA-1012-CL01, name with punctuation, email, phone, defaults CAD / KG / CM / CA / America/Toronto 3. Step 2 Ship From: warehouse 3PL-EAST, address card filled from the warehouse 4. Step 3 Return: own address, Chicago IL 60601 5. Step 4 Carriers: one UPS SANDBOX account staged as default 6. Step 5 Mapping: shipvia QA80 -> UPS Ground staged 7. Step 6 Markup: not offered until the client exists 8. Step 7 Importer: skipped 9. Step 8 Summary: every section READY, Submit 10. Client, carrier account and mapping all created by one Submit; the page becomes Edit client 11. Markup 12.5% saved afterwards from the same wizard 12. Client deleted again at the end of the run |  |
| Warehouse lifecycle (create, attach a client, verify, deactivate, edit, delete) | Fail | 1. Settings > Warehouses > + Add Warehouse: QA-1012-WH01, Springfield ILLINOIS 62704-1234 2. Created, then the follow-on 'Attach to clients' step skipped 3. Row menu > Attach clients: THB000 ticked and attached, Attached count 0 -> 1 4. Row menu > Edit: name changed and saved 5. Address Verify run once against UPS, FedEx and USPS - all three answered NOT_SUPPORTED 6. Status toggled off and on again 7. Row menu > Delete: dialog named the warehouse and warned the client would be unlinked; deleted 8. THB000 left as it was, with its original default warehouse | BUG-040, BUG-041, BUG-042, BUG-043 |
| Save an address to the address book | Fail | 1. Settings > Address book: the list never loads (GET /api/v1/recipients -> 500) and the page shows 'No saved addresses yet' 2. + Add address: required fields all checked correctly 3. A valid shared address saved: POST /api/v1/recipients -> 200 4. The screen reports 'Something went wrong on the server' and the grid still shows the empty state 5. Searching for the address returns 502 and is drawn as 'No saved addresses match' 6. The address exists in the database but cannot be seen, edited or deleted from the application | BUG-044, BUG-045 |
| Invite a user and administer the account | Fail | 1. Settings > Mail checked first: no active provider, outbound email logged only 2. Settings > Users > Invite user: qa-1012-invite@example.com, client THB000, role USER 3. Invitation created and an accept link shown once 4. Done: the invited person does not appear in the user list and 'Recent admin actions' stays empty 5. Assign client on the existing user: a code that does not exist is refused, the original code saves again 6. The reason typed for the audit is not recorded anywhere 7. Role change, Reset password and Deactivate could not be exercised - no test account exists and the only other row is a real person's | BUG-050, BUG-052, BUG-051 |

# 7. Test data created

Records created or changed by the tester. Those not marked deleted or restored are still in the system.

| Record type | Identifier | State | Notes |
| --- | --- | --- | --- |
| Orders (Canada) | #934063-#934112 | left in system | 50 orders: 39 GENERATED (sandbox labels), 11 ERROR; references QA-1011-R13-CA-* |
| Orders (United Kingdom) | #934113-#934151 | left in system | 39 orders: 38 GENERATED, 1 ERROR (#934147); references QA-1011-R13-GB-* |
| Orders (Mexico) | #934152-#934190 | left in system | 39 orders: 38 GENERATED, 1 ERROR (#934186); references QA-1011-R13-MX-* |
| Client | QA-1012-CL01 | deleted | Created through the 8-step wizard with one UPS sandbox carrier account, one shipvia mapping (QA80 -> UPS Ground), a 12.5% markup and its own return address; deleted at the end of the Clients tests. |
| Warehouse | QA-1012-WH01 | deleted | Platform warehouse, Springfield ILLINOIS 62704-1234; attached to client THB000 then deleted, which unlinked it. THB000's default warehouse was never changed. |
| Address book entry | QA-1012 Test Recipient | deleted | Shared address, 290 Bremner Blvd, Chicago, IL 60601, US, created in R2 while the address list returned 500 (BUG-044, BUG-045). No longer present: on 14 Oct (R5) GET /api/v1/recipients returns 0 addresses and a search for QA-1012 finds nothing, so it was removed outside these runs. |
| Client | MKL246 | restored | Opened in the edit wizard and its steps read; the only typed change (client name) was discarded with Leave. Importer / Broker dialogs were cancelled. No field was saved. |
| Client | THB000 | restored | Attached to the test warehouse QA-1012-WH01 and unlinked again when that warehouse was deleted. 'Set as this client's default warehouse' was never ticked. |
| User invitation | qa-1012-invite@example.com | deleted | Invited as role USER for client THB000, with the user's go-ahead, after confirming Settings > Mail has no active provider (outbound email is logged only). The invitation does not appear anywhere in the UI (BUG-050), so it cannot be revoked from the application - please clear it in the database if it matters. Accept link: http://localhost:5173/invite/8881caf518742688c83dfa1d688cecd03d6c748867028fee Revoked from the new Pending invites panel during run R4 on 2026-10-13, so nothing is left behind. |
| User | manoj7000 | restored | Client code was changed to NOSUCHCLIENT (refused by the server, no change), then saved again as its original value THB000. Role, status and password were not touched. |
| User | admin | restored | Read only. Its audit trail was opened. Password, role and status were never changed; Deactivate was deliberately not clicked (BUG-051). |
| Warehouse | QA-1012-WH02 (QA-1012 Retest Warehouse) | deleted | Created during the retest to re-check BUG-041 and BUG-043: Platform-owned, 742 Evergreen Terrace, Springfield IL 62704-1234 US. THB000 attached, detached, re-attached (never set as its default warehouse), warehouse deactivated then deleted. THB000's own settings unchanged. |
| User invitation | qa-1012-retest@example.com (client THB000, role USER) | deleted | Sent during the retest of BUG-050 with Manoj's permission. Settings > Mail has no provider active, so the message is logged only and the address is on the reserved example.com domain. The invitation cannot be revoked or removed from the interface - it is the second such leftover, with qa-1012-invite@example.com from the earlier run. Revoked from the new Pending invites panel during run R4 on 2026-10-13, so nothing is left behind. |
| Order | #934191 | left in system | The one SANDBOX label generation Manoj approved, used to confirm BUG-001. USPS Priority Mail Intl, MKL246 to 1 Canada Square, London E14 5AB GB, 2 boxes of 3 lb, sender name left at the client default 'MKL'. The carrier refused it, so no label was bought and the order is saved with status ERROR. Left in place as evidence. |
| Client | QA-1013-CL01 (QA-1013 Retest Client) | deleted | Created to re-walk the client wizard findings, with one UPS SANDBOX carrier account and one shipping mapping. Deleted at the end of the run; the confirmation named the 1 carrier account and 1 warehouse attachment it would take with it. |
| Warehouse | QA-1013-WH01 (QA-1013 Retest Warehouse) | deleted | Created to re-walk BUG-040 to BUG-043, with QA-1013-CL01 attached. Deleted at the end of the run. |
| Address book entry | QA-1013 Test Recipient (later renamed with a markup payload) | deleted | Created to re-walk BUG-044 and BUG-045, then reused for the output-encoding test - name set to QA-1013 <script>alert(1)</script> "><b>x</b>, company to =1+1, tag to a SQL-like string. Removed afterwards; the address book is empty again. |
| Holiday | QA-1013 Test Holiday (2026-11-27) | deleted | Added and removed to test the holiday add/delete path, which is how BUG-058 was found. The four real holidays were not touched. |
| User invitations | qa-1012-invite@example.com and qa-1012-retest@example.com | deleted | The two leftovers from the earlier runs, revoked through the new Pending invites panel now that BUG-050 is fixed. |
| Order (USPS Priority Mail Intl, SANDBOX label) | #934192 / QA-1013-R5-GB-US-PMI-MKL | left in system | Generated in R5 with Manoj's permission to retest BUG-001 and BUG-017: 2 x 5 lb THB-PACKAGE, MKL246 to London E14 5AB, sender name 'MKL' |
| Order (FedEx International Priority, SANDBOX label) | #934193 / QA-1013-R5-GB-FX-IP-TUBE-2B | left in system | Generated in R5 with Manoj's permission to retest BUG-007 (label stored as PDF) and BUG-017 (weight 6 = 2 x 3 lb) |
| Client | QA-1013-R5-CL01 | deleted | Name '=1+1 QA-1013-R5 O'Brien & Sons "quoted" 100% #1 éè 中文' (CSV formula and character test), UPS account QA13R5 SANDBOX with test client id/secret, ship-via map QA80 -> UPS Ground, warehouse 3PL-EAST attached, return address QA-1013-R5 Returns, 100 Return Way, Chicago il 60601-1234. Deleted at the end of the run with Delete permanently (DELETE /clients/QA-1013-R5-CL01) after its carrier account; afterwards no QA-1013-R5 client, warehouse or carrier account is listed and its code-map endpoints answer 404. Its revoked LAN scanner stays behind (D037, BUG-140). |
| Client | QA-1013-R5-CL02 | deleted | Minimal client to re-check BUG-032 (Heads up message); UPS account QA13R6 SANDBOX test values; ship-via QA81 -> UPS Ground. Deleted in the Delete test with Delete permanently (the dialog listed 1 carrier account and 1 warehouse attachment); GET /clients/QA-1013-R5-CL02 -> 404, audit log CLIENT DELETE. |
| Warehouse | QA-1013-R5-WH01 | deleted | 742 Evergreen Terrace, Springfield il 62704-1234 US, Platform-owned, attached to QA-1013-R5-CL01. Deleted in the Delete test (audit log 'Warehouse QA-1013-R5-WH01 deleted', 15:33 on 13 Oct); not in GET /warehouses afterwards. |
| Carrier account (UPS, SANDBOX) | QA13R5 / client QA-1013-R5-CL01 | deleted | Renamed to '=1+1 QA-1013-R5' (CSV export check), switched Inactive and back, verified once against the UPS sandbox (refused, now 'Check failed'). Deleted at the end of the run (DELETE /carrier-accounts/11) before its client; no longer in GET /carrier-accounts. |
| Package preset | QA-1013-R5 Box <i>x</i> (id 23) | deleted | Created to test the spec sheet (tare 25 > max 20 accepted), edited, then deleted through the UI. |
| Shipping service setting | USPS First-Class Package Intl (id 29) | restored | Switched on and back off within a minute to test the service switch and its confirmation. |
| Code map aliases | QA-1013-R5-CL01: shipvia QA13, <B>X</B>; destination country GREAT BRITAIN QA | deleted | Created to test add, duplicate, sanitation and remove; all removed through the UI. QA80 -> UPS Ground (from the client wizard) left until the client is deleted. |
| Carrier limit row | QA1013R5 / QA_R5_SVC / DOMESTIC (id 13) | deleted | Created to test validation (unknown carrier, past effective-until), edited, deactivated, deleted through the UI. |
| Holiday | 2026-11-27 QA-1013-R5 Test Holiday <i>x</i> (id 6) | deleted | Added for BUG-058; duplicate-date add returned 500; deleted through the trash confirmation. |
| Cutoff rule | #20 MANUAL / DHL / any / Mars/Olympus | deleted | Created to test timezone validation (accepted), deleted at once through the confirmation. |
| Importer/broker profile | QA-1013-R5-CL01 -> CA (customs profile id 1) | deleted | Created with BN 'ABC' (accepted), corrected, deleted through the UI. |
| Label template | #1 QA-1013-R5-CL01 / PACKING_SLIP | deleted | Created with an SVG logo and colour 'zzz' (both accepted), previewed, deleted through the UI. A second unsaved draft with a Layout Studio text block was discarded. |
| Custom field definitions | QAField!, qa_r5_pos, qa_r5_req, qa_r5_a, qa_r5_b (client QA-1013-R5-CL01) | deleted | Created to test key, label, type, options, position, Edit and Move; each deleted through the row trash with the confirm answered OK. Scope shows 'No custom fields defined for this scope yet.' |
| Printer | QA-1013-R5-PR01 (id 2, 192.0.2.10 / 192.0.2.11 - documentation range) | deleted | Created, test-printed (timed out, nothing printed), edited, deactivated and deleted through the UI; its tags went with it. |
| Label routing and invoice copies rule | QA-1013-R5-CL01 -> QA printer (LABEL); QA-1013-R5-CL01 / FEDEX / 3 copies | deleted | Both set through the grids and removed again; assignments list back to THB000 only, copies rules back to THB000 only. |
| LAN scanner enrolment | 'QA 1013 R5 <b>sc</b>' for tenant QA-1013-R5-CL01 (agent id 1) | left in system | Enrolled to test the one-time key, nudged once, then revoked. Revoked scanners have no delete in the UI, and deleting the QA client did not remove it: GET /tenants/QA-1013-R5-CL01/printer-scan-agents/revoked still returns it (BUG-140), while the Tenant picker no longer offers that client. Revoked, so its key does not work; needs removing on the server side. |
| Mail provider | #1 'QA-1013-R5 <b>mail</b>' (Postmark, inactive; renamed 'QA-1013-R5 mail edited') | deleted | Saved with test values only (from qa-1013-r5@example.com, dummy token) after clearing the browser-filled login; never activated; deleted through the UI. |
| Return order (FedEx Ground SANDBOX label) | #934194 / MKL246, reason Defective, customer QA-1013-R5 Returner | left in system | The one test return allowed for BUG-067. Sandbox label marked TEST LABEL - DO NOT SHIP; left in place like #934192 and #934193. A second attempt was stopped in the page before the purchase request, so no second label exists. |
| Client wizard draft (browser storage only) | QA1013R5W 'QA-1013-R5 wizard check', staged UPS account QA13R7 and mapping QA82 | deleted | Used for the BUG-086 wizard check and to find BUG-138 / BUG-139. Never saved: the one Submit was blocked in the page before it reached the server. The draft was removed from the browser's localStorage (clientEditorDraft:admin) at the end; + Add Client opens an empty step 1 again. |

# Appendix: severity scale

| Severity | Meaning |
| --- | --- |
| Critical | Stock or transaction data is wrong, lost or corrupted; a core flow (receive, put away, pick, dispatch) cannot be completed; a crash or server error on a main path; a security hole: a role can see or do what it must not, or text typed into a field runs as script. |
| High | A feature does not work or gives wrong results but the work can be done another way; a missing check lets bad data into stock or master records; an export or report shows wrong data. |
| Medium | The feature works with an awkward workaround; a validation gap with limited effect; a wrong, missing or misleading message; sorting, filtering or paging faults. |
| Low | Cosmetic: spelling, alignment, inconsistent labels or formats, small usability irritations. |